Big Bug Piles

Nov 2025

Please use CTR’s for overtime hours only!

(MAKE SURE YOU’RE CHARGING TO THE CORRECT CODE!)

FTP Map

ORGANIZATION ASSIGNMENT LIST (ICS 203)

| Prescribed Fire Organizer |  |  |  |  |  |  |  |  |  |  | 9. Rx Assignment List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | Rx Burn Boss | Anthony Kontz |  |  |  |  |
| 1. Project Name: Big Bug Piles |  |  |  |  |  |  |  |  |  |  | Burn Boss (T) | Eric Jelinek |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | a. Firing |  |  | Channel: Tac 2 |  |  |
| 2. Date: 11/18-11/19/2025 |  |  |  |  |  |  | 3. Time: 0900 |  |  |  | Firing Boss |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Firing Boss (t) |  |  |  |  |  |
| 5. Spot Weather Forecast |  |  |  |  |  |  |  |  |  |  | Aerial Firing |  |  |  |  |  |
| Discussion: Provided in daily briefing |  |  |  |  |  |  |  |  |  |  | Rx Resource | Crew 1 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource | Crew 2 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource | E930 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource | E931 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource | UT933 |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  | Today |  | Tonight |  |  |  | Tomorrow |  | Rx Resource |  |  |  |  |  |
| Sky |  |  |  |  |  |  |  |  |  |  | b. Holding |  |  | Channel: Tac 2 |  |  |
| Temp |  |  |  |  |  |  |  |  |  |  | Holding Boss |  |  |  |  |  |
| RH |  |  |  |  |  |  |  |  |  |  | Rx Resource (T) |  |  |  |  |  |
| Wind |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| Vent |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| Clear |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| 6. Fuel Sticks 6. Fuel Sticks 6. Fuel Sticks 6. Fuel Sticks |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| 1 Hour |  |  |  | 10 Hour |  |  | 100 Hour |  |  | 1000 Hour | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| 7. Briefing Checklist 7. Briefing Checklist 7. Briefing Checklist 7. Briefing Checklist |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  | 1. Organization |  |  |  |  |  |  | 10. Medical Plan - EMT |  |  | Rx Resource |  |  |  |  |  |
|  | 2. Objectives |  |  |  |  |  |  | 11. Safety - PPE |  |  | c. EMT |  |  | Channel: Tac 2 |  |  |
|  | 3. Fire Weather |  |  |  |  |  |  | 12. Communications |  |  | Click here to enter text. |  |  |  |  |  |
|  | 4. Fire Behavior |  |  |  |  |  |  | 13. Contingency Resource |  |  |  |  |  |  |  |  |
|  | 6. Smoke Management |  |  |  |  |  |  | 15. I.A. Resource |  |  | Rx Resource |  |  |  |  |  |
|  | 7. Archeological Sites |  |  |  |  |  |  | 16. Firing Plan |  |  | Rx Resource |  |  |  |  |  |
|  | 8. Other Special Resource |  |  |  |  |  |  | 17. Holding Plan |  |  | Rx Resource |  |  |  |  |  |
|  |  | 9. Public Information |  |  |  |  |  | 18. Logistics |  |  | Rx Resource |  |  |  |  |  |
| 8. Daily Completion Narrative |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| Record weather if different than forecast: |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | d. Additional Personnel |  |  |  |  |  |
| Describe fire behavior: |  |  |  |  |  |  |  |  |  |  | Wx / FEMO | On-Site |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Assigned EMT |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Fuel Logistics | On-Site |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | I.A. Resource | On-Site |  |  |  |  |
| Describe how well objectives were met (fire effects): |  |  |  |  |  |  |  |  |  |  | Contingency | On-Site |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | 10. Contingency Resources 10. Resources on Scene 10. Resources on Scene |  |  |  |  |  |
| Visitors, comments, follow-up needed, site rehab needed or other issues: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Briefing by: |  |  |  |  |  |

INCIDENT OBJECTIVES (ICS 202)

Purpose: Protect Life and Property from catastrophic wildfire and reduce threat of wildfire by eliminating piles while improving and maintaining a fire adapted landscape. Finally, to reduce annual acreage of piles by no less than 10% and up to 100% on the forest.

Fuels: The fuel models in this unit are predominantly a mix of TL8 ponderosa pine and SH7 woody shrubs.  Ponderosa pine covers approximately all the unit and will be found with associated oak, brush, grass, and litter understory.  Woody shrubs cover the remaining part of the unit and are primarily oak and brush associated with pinion juniper and a grass understory.

Objectives:

Resource:

- Maintain or improve soil stability, soil productivity and watershed condition. Improve native vegetation condition and distribution.

- Maintain or improve stream channels and drainage condition by improving and diversifying riparian dependent vegetation.

- Reduce hazardous fuel accumulation and risk of uncharacteristic fire behavior.

- Increase herbaceous cover, diversity and productivity of plant cover and wildlife habitats.

- Ensure timing restrictions for wildlife are maintained.

- Protect historic and pre-historic sites.

- Increase quality of wildlife habitat.

Prescribed Fire:

- Provide for Firefighter and public safety.

- Eliminate piles generated from restoration/hazardous fuel treatments.

- Ensure at least 80% consumption of piled materials.

Desired End Results:

- Machine Piles – Pile is contained within the original heat radius with 80% or more Consumption

- Hand Piles – Pile is contained within the original heat radius with 80% or more Consumption

- General – We light what we can hold and do not over commit resources

On-Site Values:

- Range Land - Grazing allotment on Big Bug (Watch for Cattle). Rancher was notified

- Community of Breezy Pines – 1 mile to the West / North East

Prescription:

|  | Maximum | Minimum |
| --- | --- | --- |
| Temperature | 95 Degrees | 10 Degrees |
| Relative Humidity | 100% | 15% |
| Mid Flame Wind | 10 MPH | 0 MPH |
| 1 Hour Fuel Moisture | 25% | 4% |
| 10 Hour Fuel Moisture | 30% | 5% |
| 100 Hour Fuel Moisture | 35% | 7% |
| 1000 Hour Fuel Moisture | 50% | 10% |

DIVISION GROUP ASSIGMENT LIST (ICS 204)

| # Group Assignment List |  |  |  |  |  | 1. Branch |  |  |  |  |  |  |  |  |  | 2. Group |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Firing / Holding |  |  |  |
| 3. Incident Name |  |  |  |  |  | 4. Operational Period Briefing |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Big Bug Piles |  |  |  |  |  | 11/18-11/19/2025 |  |  |  |  |  |  |  | Time: 0900 |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prescribed Fire Burn Boss 3 |  |  |  | Anthony Kontz |  |  |  | Holding Supervisor |  |  |  |  |  |  |  |  |  |  |  |
| Prescribed Fire Burn Boss 3 (t) |  |  |  | Eric Jelinek |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/Resource Designator |  |  | Leader |  |  |  | Number Persons |  |  | Trans. Needed | Drop Off PT./Time |  |  |  |  |  | Pick Up PT./Time |  |  |
| Crew 1 |  |  | Nelson |  |  |  | 9 |  |  |  |  |  |  |  |  |  |  |  |  |
| Crew 2 |  |  | Clawson |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| E930 |  |  | Timber |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| E931 |  |  | Magallanez |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| UT933 |  |  | Gordon |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Operations: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task: Light pile(s) with 80% consumption while maintaining creep to the pile heat ring Purpose: To keep spot fires / Creep from getting established that would require additional resources or impact natural resources outside of burn unit boundaries. Maintain RXB3 status. End State: Pile boundaries are secure and no fire is creeping |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Establish LCES and Adhere to the 10 Standard Fire Orders and 18 Watch Out Situations - If needed holding resources will assist ignitions. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communications Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency | System |  |  | Channel |  |  |  | Function |  |  | Frequency |  |  | System |  |  |  | Channel |
| Command | Fire RPT RX: 173.925 TX: 165.750 Tone: 103.5 (Union) | PNF West Zone Group 3 |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tactical Div/Group | Tac 2 168.675 TX/RX | PNF West Zone Group 3 |  |  | 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prepared By FMS |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |  |  | Time |  |
| Jessica Haddon |  |  |  |  |  |  |  |  |  |  |  | 11/13/2025 |  |  |  |  |  | 1200 |  |

| INCIDENT COMMUNICATION PLAN (ICS 205) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| INCIDENT RADIO COMMUNICATIONS PLAN |  |  | 1. Incident Name Porter West Zone, Group 3 |  | 2. Date/Time Prepared |  | 3. Operational Period Date/Time |  |
| 4. Basic Radio Channel Utilization |  |  |  |  |  |  |  |  |
| Radio Type/Cache | Channel | Function |  | Frequency/Tone |  | Assignment |  | Remarks |
| King | 2 | PNF Fire RPT |  | RX 173.925 TX 165.750 |  | (Big bug Piles) Command |  | Union 103.5 (tone 8) |
| King | 10 | FS Tac 2 |  | RX 168.675 TX 168.675 |  | RX Tac (Primary) |  | Ignitions/Holding |
| King | 9 | FS Tac 1 |  | RX 167.550 TX 167.550 |  | PNF IA Tac |  | Primary Tac for IA. |
| King | 11 | FS Tac 3 |  | RX 168.775 TX 168.775 |  | RX Tac (Back up) |  | Can be requested if needed |
| King | 12 | A/G 44 |  | RX 167.625 TX 167.6255 |  | RX A/G |  | Primary A/G |
| King | 13 | A/G 34 |  | RX 167.175 TX 167.175 |  |  |  | Secondary A/G |
| King | 14 | VFire 21 |  | RX 154.280 TX 154.280 |  |  |  | Mutual Aid |
| Prepared by: Jessic Haddon |  |  |  |  |  |  |  |  |

AIR OPERATIONS SUMMARY (ICS 220)

| 1. Incident Name: |  |  | 2. Operational Period: Date From: Date To: Time From: Time To: |  |  |  |  |  |  | 3. Sunrise: Sunset: |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 4. Remarks (safety notes, hazards, air operations special equipment, etc.): |  |  |  |  | 5. Ready Alert Aircraft: Medivac: New Incident: |  |  |  |  | 6. Temporary Flight Restriction Number: Altitude: Center Point: |  |
|  |  |  |  |  | 8. Frequencies: |  | AM |  | FM | 9. Fixed-Wing (category/kind/type, make/model, N#, base): |  |
|  |  |  |  |  | Air/Air Fixed-Wing |  |  |  |  | Air Tactical Group Supervisor Aircraft: |  |
| 7. Personnel: | Name: | Phone Number: |  |  | Air/Air Rotary-Wing – Flight Following |  |  |  |  |  |  |
| Air Operations Branch Director |  |  |  |  | Air/Ground |  |  |  |  |  |  |
| Air Support Group Supervisor |  |  |  |  | Command |  |  |  |  | Other Fixed-Wing Aircraft: |  |
| Air Tactical Group Supervisor |  |  |  |  | Deck Coordinator |  |  |  |  |  |  |
| Helicopter Coordinator |  |  |  |  | Take-Off & Landing Coordinator |  |  |  |  |  |  |
| Helibase Manager |  |  |  |  | Air Guard |  |  |  |  |  |  |
| 10. Helicopters (use additional sheets as necessary): |  |  |  |  |  |  |  |  |  |  |  |
| FAA N# | Category/Kind/Type | Make/Model |  |  |  | Base |  | Available |  | Start | Remarks |
| 11. Prepared by: Name: Position/Title: Signature: |  |  |  |  |  |  |  |  |  |  |  |
| ICS 220, Page 1 |  |  |  | Date/Time: |  |  |  |  |  |  |  |

| 1. Incident Name: |  | 2. Operational Period: Date From: Date To: Time From: Time To: |  |  | 3. Sunrise: Sunset: |  |
| --- | --- | --- | --- | --- | --- | --- |
| 12. Task/Mission/Assignment (category/kind/type and function includes: air tactical, reconnaissance, personnel transport, search and rescue, etc.): |  |  |  |  |  |  |
| Category/Kind/Type and Function | Name of Personnel or Cargo (if applicable) or Instructions for Tactical Aircraft |  |  | Mission Start | Fly From | Fly To |
| 11. Prepared by: Name: Position/Title: Signature: |  |  |  |  |  |  |
| ICS 220, Page 2 |  |  | Date/Time: |  |  |  |

Medical Plan (ICS 206 WF)

| # Incident/Project Name |  |  |  |  |  | - Operational Period |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Big Bug Piles RX |  |  |  |  |  | DATE Nov 2025 TIME 0900 |  |  |  |  |  |  |  |  |  |
| - Ambulance Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  | Complete Address |  |  |  |  |  |  |  | Phone & EMS Frequency |  | Advanced Life Support (ALS) Yes No |  |  |  |
| Life Line Ambulance |  | 915 Hinman St. Prescott, AZ 86305 |  |  |  |  |  |  |  | (928) 445-3814 or 911 Mutual Aid |  | X |  |  |  |
| - Air Ambulance Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  | Phone |  |  | Type of Aircraft & Capability |  |  |  |  |  |  |  |  |
| Native 4 YRMC West, Prescott |  |  |  | (800) 642-7828 or 911 |  |  | A-Star, Nurse and Paramedic, Night vision capable, Contact on AZ Mutual Aid. |  |  |  |  |  |  |  |  |
| Native 14 YRMC East Prescott Valley |  |  |  | (800) 642-7828 or 911 |  |  | A-Star, Nurse and Paramedic, Night vision capable, Contact on AZ Mutual Aid. |  |  |  |  |  |  |  |  |
| Angel 3 Guardian Air Cottonwood (Dispatch) |  |  |  | (800) 523-9391 |  |  | Bell 407, Nurse and Paramedic, Night vision |  |  |  |  |  |  |  |  |
| DPS Ranger |  |  |  | (928) 773-3700 or 911 |  |  | Bell 407, Short Haul Day Time only (must inform them if short haul needed prior to launch), Night vision capable, ALS. |  |  |  |  |  |  |  |  |
| - Hospitals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name Complete Address | GPS Datum – WGS 84 Coordinate Standard Degrees Decimal Minutes DD° MM.MMM’ N - LatDD° MM.MMM’ W - Long |  |  |  | Travel Time From Porter Air Gnd |  |  |  | Phone |  | Helipad Yes No |  |  | Level of Care Facility |  |
| YRMC West 1003 Willow Creek Prescott, Az. 86301 | Lat: |  | 34 33.60 N |  | 15 Min |  |  | 45 min | (928) 445-2700 Main Line |  | ☒ |  | ☐ | Level 4 Trauma center |  |
|  | Long: |  | 112 28.86 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |
| Valleywise Health Medical Center 2601 Roosevelt, Phoenix, AZ | Lat: |  | 33 27.0 N |  | 1Hr |  |  | 2 Hrs | (602) 344-5011 Or Burn Center (602) 344-5726 |  | ☒ |  | ☐ | Level 1Trauma Center And Burn Center |  |
|  | Long: |  | 112 01.80 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |
| ST JOSEPHS 350 West Thomas, Phoenix, AZ | Lat: |  | 33.28.87 N |  | 1Hr |  |  | 2 Hrs | (602) 406-3000 |  | ☒ |  | ☐ | Level 1 Trauma Center |  |
|  | Long: |  | 112 04.77 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |
| FMC 1200 N Beaver ST, Flagstaff, AZ, 86001 | Lat: |  | 35 12.511 N |  | 1 Hr |  |  | 2 Hrs | ((928) 779-3366 Main Line |  | ☐ |  | ☐ | Level 1 Trauma Center |  |
|  | Long: |  | 115 10.200 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |

| - Division ¦ Branch ¦ Group | Area Location Capability |  |  |
| --- | --- | --- | --- |
| Big Bug Piles | EMS Responders & Capability: | Click here to enter text. |  |
|  | Equipment Available on Scene: | BLS Kit |  |
|  | Medical Emergency Channel: | PNF Command Tone 167.9 (Francis)/ AZ Mutual Aid |  |
|  | ETA for Ambulance to Scene: | ALL TIMES APROXIMANT |  |
|  | Air: | ~10 min after launch |  |
|  | Ground: | ~ 20 Min |  |
|  | Approved Heli spot: | None at this Time ( Call in coordinates) |  |
|  | Lat: | H1 (5-Corners) 34 degrees 25.175’ |  |
|  | Long: | 112 degrees 23.136’ |  |

ACTIVITY LOG (ICS 214)

| 1. Incident Name: |  | 2. Operational Period: Date From: Date To: Time From: Time To: |  |  |
| --- | --- | --- | --- | --- |
| 3. Name: |  | 4. ICS Position: |  | 5. Home Agency (and Unit): MSDH |
| 6. Resources Assigned: |  |  |  |  |
| Name |  | ICS Position |  | Home Agency (and Unit) |
| 7. Activity Log: |  |  |  |  |
| Date/Time | Notable Activities |  |  |  |
| 8. Prepared by: Name: Employee Signature: Date: |  |  |  |  |
| ICS 214, Page 1 |  |  | Supervisor Signature: __________________ Date: __________________ |  |