Yolo RX 2025

Total Acres: 419

10/28-30/2025

FS FAM RX (OT, IRPP, TRAVEL) - WISX325 (1825)

FS NON-FIRE OT - NISXR326 (1825)

(Please Use CTRs For Overtime Hours Only!)

All Resources Use QR Code for all Time

Scan for Yolo RX OT Tracker              Scan for Yolo RX Map

ORGANIZATION ASSIGNMENT LIST (ICS 203)

| Prescribed Fire Organizer |  |  |  |  |  |  |  |  |  |  | 9. Rx Assignment List |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | Rx Burn Boss | Jason Heffner |  |  |  |  |
| 1. Project Name: YOLO RX |  |  |  |  |  |  |  |  |  |  | Burn Boss (T) | Mark Timber |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | a. Firing |  |  | Channel: Tac 2 |  |  |
| 2. Date: 10/28-30/2025 |  |  |  |  |  |  | 3. Time: 0900 |  |  |  | Firing Boss | Mike Williams |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Firing Boss (t) | Eric Jelinek |  |  |  |  |
| 5. Spot Weather Forecast |  |  |  |  |  |  |  |  |  |  | Aerial Firing | UR-31 (Drone) |  |  | Aaron Farmer |  |
| Discussion: Provided in daily briefing |  |  |  |  |  |  |  |  |  |  | Rx Resource | Crew 1 |  |  | Morgan Nelson |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource | Crew 2 |  |  | Jake Clawson |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  | Today |  | Tonight |  |  |  | Tomorrow |  | Rx Resource |  |  |  |  |  |
| Sky |  |  |  |  |  |  |  |  |  |  | b. Holding |  |  | Channel: Tac 2 |  |  |
| Temp |  |  |  |  |  |  |  |  |  |  | Holding Boss | Austin Langham |  |  |  |  |
| RH |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| Wind |  |  |  |  |  |  |  |  |  |  | Rx Resource | Engine 931 T3 |  |  | Julien Magallanez |  |
| Vent |  |  |  |  |  |  |  |  |  |  | Rx Resource | Engine 930 T3 |  |  | Tony Kontz |  |
| Clear |  |  |  |  |  |  |  |  |  |  | Rx Resource | Engine 611 T6 |  |  | Sam Long |  |
| 6. Fuel Sticks 6. Fuel Sticks 6. Fuel Sticks 6. Fuel Sticks |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| 1 Hour |  |  |  | 10 Hour |  |  | 100 Hour |  |  | 1000 Hour | Rx Resource | Engine 612 T6 |  |  | Berkeley Krueger |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| 7. Briefing Checklist 7. Briefing Checklist 7. Briefing Checklist 7. Briefing Checklist |  |  |  |  |  |  |  |  |  |  | Rx Resource | T2 Crew |  |  | Superstition Crew |  |
|  | 1. Organization |  |  |  |  |  |  | 10. Medical Plan - EMT |  |  | Rx Resource |  |  |  |  |  |
|  | 2. Objectives |  |  |  |  |  |  | 11. Safety - PPE |  |  | c. EMT |  |  | Channel: Tac 2 |  |  |
|  | 3. Fire Weather |  |  |  |  |  |  | 12. Communications |  |  | Click here to enter text. |  |  |  |  |  |
|  | 4. Fire Behavior |  |  |  |  |  |  | 13. Contingency Resource |  |  |  |  |  |  |  |  |
|  | 6. Smoke Management |  |  |  |  |  |  | 15. I.A. Resource |  |  | Rx Resource |  |  |  |  |  |
|  | 7. Archeological Sites |  |  |  |  |  |  | 16. Firing Plan |  |  | Rx Resource |  |  |  |  |  |
|  | 8. Other Special Resource |  |  |  |  |  |  | 17. Holding Plan |  |  | Rx Resource |  |  |  |  |  |
|  |  | 9. Public Information |  |  |  |  |  | 18. Logistics |  |  | Rx Resource |  |  |  |  |  |
| 8. Daily Completion Narrative |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
| Record weather if different than forecast: |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Rx Resource |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | d. Additional Personnel |  |  |  |  |  |
| Describe fire behavior: |  |  |  |  |  |  |  |  |  |  | Wx / FEMO | On-Site |  |  | Michael Hanson |  |
|  |  |  |  |  |  |  |  |  |  |  | Assigned EMT |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Fuel Logistics | On-Site |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | I.A. Resource | On-Site |  |  |  |  |
| Describe how well objectives were met (fire effects): |  |  |  |  |  |  |  |  |  |  | Contingency | On-Site |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | 10. Contingency Resources 10. Resources on Scene 10. Resources on Scene |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Engine 611 T6 |  | Engine 612 T6 |  |  |  |
| Visitors, comments, follow-up needed, site rehab needed or other issues: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | Briefing by: Mark Timber |  |  |  |  |  |

INCIDENT OBJECTIVES (ICS 202)

Purpose: Move project area towards desired vegetation structure and fire regime. Restore and maintain soil and watershed function. Move landscape toward desired conditions described in the land management plan for the Prescott National Forest.

Fuels: There are three different fuel types within in this burn unit. PJ evergreen shrub, ponderosa pine, and shrub.

Objectives:

Resource:

- Increase the frequency of fire disturbance to aid in the inhibition of woody species and certain types of nonnative invasive plant species.

- Maintain or improve soil stability, soil productivity and watershed condition.

- Improve native vegetation condition and distribution.

- Maintain or improve stream channels and drainage condition by improving and diversifying riparian dependent vegetation.

- Ensure timing restrictions for wildlife outlined in Chino Landscape Restoration Environmental Assessment are maintained.

- Protect historic and pre-historic sites.

- Increase quality of wildlife habitat

- Ensure no permanent roads will be constructed to implement vegetation management treatments.

Prescribed Fire:

- Allow for varying levels of fire intensity to accomplish resource objectives.

- Utilize fire to manage encroachment of juniper trees and allow for heathier grasslands.

- Decrease density of juniper trees and shrubs within the Pinion-Juniper Evergreen Shrub PNVT

- Reduce the risk of uncharacteristic fire behavior in Ponderosa Pine PNVTs

- Limit treatment of slopes greater than 40% to reduce the potential for soil movement.

- Limit fire intensity in SMZs.

Desired Fire Behavior:

- PJ Evergreen Shrub - The desired fire behavior within this fuel type is moderate to high intensity/severity.

- Ponderosa pine- The desired effects within this fuel type are low to moderate intensity.

On-Site Values:

- Property -Yolo Ranch to the East/ Private Property to the North/Private Property to the West

- Wildlife - Golden eagle 3 miles to the NE of the unit. Goshawk nest 1 mile NE of unit. No concerns if wind is predicted away from nest

- Arch Site - One fire sensitive site within the unit. Refer to map. (Will be prepped and flagged)

Prescription:

Temperature:		         Maximum- 110 degrees	        Minimum- 30 degrees

Relative Humidity:	         Maximum- N/A	                        Minimum- 10%

Mid Flame Wind:	Maximum-     25 mph		                        Minimum- 0 mph

Live Woody Moisture:	        Maximum- 120%		        Minimum- 60%

Fine Dead FM:		        Maximum- 14%		        Minimum- 2%

10hr Fuel Moisture:	        Maximum- 15%	                        Minimum- 3%

100hr Fuel Moisture:                  Maximum –16%		        Minimum- 4%

DIVISION GROUP ASSIGMENT LIST (ICS 204)

| # Group Assignment List |  |  |  |  |  | 1. Branch |  |  |  |  |  |  |  |  |  | 2. Group |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Ignitions |  |  |  |
| 3. Incident Name |  |  |  |  |  | 4. Operational Period Briefing |  |  |  |  |  |  |  |  |  |  |  |  |  |
| YOLO RX |  |  |  |  |  | Date: 10/28-30/2025 |  |  |  |  |  |  |  | Time: 0900 |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prescribed Fire Burn Boss 2 |  |  |  | Jason Heffner |  |  |  | Ignitions Supervisor |  |  |  |  | Mike Williams |  |  |  |  |  |  |
| Prescribed Fire Burn Boss 2 (t) |  |  |  | Mark Timber |  |  |  | Firing (t) |  |  |  |  | Eric Jelinek |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/Resource Designator |  |  | Leader |  |  |  | Number Persons |  |  | Trans. Needed | Drop Off PT./Time |  |  |  |  |  | Pick Up PT./Time |  |  |
| Crew 1 |  |  | Morgan Nelson |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Crew 2 |  |  | Jake Clawson |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Operations: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task: Implement appropriate Fire intensity to meet desired condition for fuel type. Purpose: To improve forest health and reduce the risk of catastrophic wildfire. End State: Majority of small woody debris is consumed along with larger dead and down fuels with limited scorch on standing Ponderosa Pine. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions - Establish LCES and Adhere to the 10 Standard Fire Orders and 18 Watch Out Situations. - Minimize scorch to pine/pine stringers. (Low to Moderate Fire intensity in Pine) - If needed, ignitions personnel will assist holding. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communications Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency | System |  |  | Channel |  |  |  | Function |  |  | Frequency |  |  | System |  |  |  | Channel |
| Command | Fire RPT RX: 173.925 TX: 165.750 Tone: 146.2 (Hyde) | PNF West Zone Group 3 |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tactical Div/Group | Tac 2 168.6750 TX/RX | PNF West Zone Group 3 |  |  | 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prepared By (Burn Boss) (T) |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |  |  | Time |  |
| Mark Timber |  |  |  |  |  |  |  |  |  |  |  | 10/26/25 |  |  |  |  |  | 1800 |  |

DIVISION GROUP ASSIGMENT LIST (ICS 204)

| # Group Assignment List |  |  |  |  |  | 1. Branch |  |  |  |  |  |  |  |  |  | 2. Group |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Holding |  |  |  |
| 3. Incident Name |  |  |  |  |  | 4. Operational Period Briefing |  |  |  |  |  |  |  |  |  |  |  |  |  |
| YOLO RX |  |  |  |  |  |  |  |  |  |  |  |  |  | Time: 0900 |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prescribed Fire Burn Boss 2 |  |  |  | Jason Heffner |  |  |  | Holding Supervisor |  |  |  |  | Austin Langham |  |  |  |  |  |  |
| Prescribed Fire Burn Boss 2 (t) |  |  |  | Mark Timber |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/Resource Designator |  |  | Leader |  |  |  | Number Persons |  |  | Trans. Needed | Drop Off PT./Time |  |  |  |  |  | Pick Up PT./Time |  |  |
| AZ-PNF-E930 |  |  | Kontz |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| AZ-PNF-E931 |  |  | Julien Magallanez |  |  |  | 4 |  |  |  |  |  |  |  |  |  |  |  |  |
| AZ-ASF-E612 |  |  | Berkeley Krueger |  |  |  | 4 |  |  |  |  |  |  |  |  |  |  |  |  |
| AZ-CNF-E611 |  |  | Sam Long |  |  |  | 4 |  |  |  |  |  |  |  |  |  |  |  |  |
| Superstition Crew |  |  | David McDowell |  |  |  | 18 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Operations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Task: Hold fire within the prescribed fire boundaries. Purpose: To keep spot fires from getting established that would require additional resources or impact natural resources - outside of burn unit boundaries. End State: Boundaries are secure, and spot fires completely extinguished. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Establish LCES and Adhere to the 10 Standard Fire Orders and 18 Watch Out Situations - If needed holding resources will assist ignitions. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communications Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency | System |  |  | Channel |  |  |  | Function |  |  | Frequency |  |  | System |  |  |  | Channel |
| Command | Fire RPT RX: 173.925 TX: 165.750 Tone: 146.2 (Hyde) | PNF West Zone Group 3 |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tactical Div/Group | Tac 2 168.6750 TX/RX | PNF West Zone Group 3 |  |  | 10 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prepared By (Burn Boss) (T) |  |  |  |  |  |  |  |  |  |  |  | Date |  |  |  |  |  | Time |  |
| Mark Timber |  |  |  |  |  |  |  |  |  |  |  | 10/26/25 |  |  |  |  |  | 1800 |  |

| INCIDENT COMMUNICATION PLAN (ICS 205) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| INCIDENT RADIO COMMUNICATIONS PLAN |  |  | 1. Incident Name Yolo RX West Zone, Group 3 |  | 2. Date/Time Prepared 010/26/25 |  | 3. Operational Period Date/Time 10/28-10/30 0600-2200 |  |
| 4. Basic Radio Channel Utilization |  |  |  |  |  |  |  |  |
| Radio Type/Cache | Channel | Function |  | Frequency/Tone |  | Assignment |  | Remarks |
| King | 2 | PNF Fire RPT |  | RX 173.925 TX 165.750 |  | RX Command |  | Hyde 146.2 (tone 5) |
| King | 10 | FS Tac 2 |  | RX 168.675 TX 168.675 |  | RX Tac (Primary) |  | Ignitions/Holding |
| King | 9 | FS Tac 1 |  | RX 167.550 TX 167.550 |  | PNF IA Tac |  | Primary Tac for IA. |
| King | 11 | FS Tac 3 |  | RX 168.775 TX 168.775 |  | RX Tac (Back up) |  | Can be requested if needed |
| King | 12 | A/G 44 |  | RX 167.625 TX 167.625 |  | RX A/G |  | Primary A/G |
| King | 13 | A/G 34 |  | RX 167.175 TX 167.175 |  |  |  | Secondary A/G |
| King | 14 | VFire 21 |  | RX 154.280 TX 154.280 |  |  |  | Mutual Aid |
| Prepared by: Mark Timber |  |  |  |  |  |  |  |  |

| 1. Incident Name: Yolo RX |  | 2. Operational Period: Date From:10/28/2025 Date To:10/30/2025 Time From: Time To: |  |  | 3. Sunrise:0645 Sunset:1741 |  |
| --- | --- | --- | --- | --- | --- | --- |
| 12. Task/Mission/Assignment (category/kind/type and function includes: air tactical, reconnaissance, personnel transport, search and rescue, etc.): |  |  |  |  |  |  |
| Category/Kind/Type and Function | Name of Personnel or Cargo (if applicable) or Instructions for Tactical Aircraft |  |  | Mission Start | Fly From | Fly To |
| PSD Operations/IR | Joe Morton, Aaron Farmer, Adam Mendenhall |  |  | 10/28 | 0900 |  |
| 11. Prepared by: Name: Jason Heffner Position/Title: Burn Boss Signature: |  |  |  |  |  |  |
| ICS 220, Page 2 |  |  | Date/Time: 09/25/2025 |  |  |  |

| # Incident/Project Name |  |  |  |  |  | - Operational Period |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Yolo RX |  |  |  |  |  | DATE 2025 TIME 0900 |  |  |  |  |  |  |  |  |  |
| - Ambulance Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  | Complete Address |  |  |  |  |  |  |  | Phone & EMS Frequency |  | Advanced Life Support (ALS) Yes No |  |  |  |
| Williamson Valley FD Station #91 |  | 15450 N. Williamson Valley Rd Prescott, AZ 86305 |  |  |  |  |  |  |  | (928) 717-2304 or 911 Mutual Aid |  | X |  |  |  |
| - Air Ambulance Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name |  |  |  | Phone |  |  | Type of Aircraft & Capability |  |  |  |  |  |  |  |  |
| Native 4 YRMC West, Prescott |  |  |  | (800) 642-7828 or 911 |  |  | A-Star, Nurse and Paramedic, Night vision capable, Contact on AZ Mutual Aid. |  |  |  |  |  |  |  |  |
| Native 14 YRMC East Prescott Valley |  |  |  | (800) 642-7828 or 911 |  |  | A-Star, Nurse and Paramedic, Night vision capable, Contact on AZ Mutual Aid. |  |  |  |  |  |  |  |  |
| Angel 3 Guardian Air Cottonwood (Dispatch) |  |  |  | (800) 523-9391 |  |  | Bell 407, Nurse and Paramedic, Night vision |  |  |  |  |  |  |  |  |
| DPS Ranger |  |  |  | (928) 773-3700 or 911 |  |  | Bell 407, Short Haul Day Time only (must inform them if short haul needed prior to launch), Night vision capable, ALS. |  |  |  |  |  |  |  |  |
| - Hospitals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Name Complete Address | GPS Datum – WGS 84 Coordinate Standard Degrees Decimal Minutes DD° MM.MMM’ N - LatDD° MM.MMM’ W - Long |  |  |  | Travel Time from Porter Air / Ground |  |  |  | Phone |  | Helipad Yes No |  |  | Level of Care Facility |  |
| YRMC West 1003 Willow Creek Prescott, Az. 86301 | Lat: |  | 34 33.60 N |  | 30 Min |  |  | 2hr | (928) 445-2700 |  | ☒ |  | ☐ | Level 4 Trauma center |  |
|  | Long: |  | 112 28.86 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |
| Valleywise Health Medical Center 2601 Roosevelt, Phoenix, AZ | Lat: |  | 33 27.0 N |  | 1Hr |  |  | 3 Hrs | (602) 344-5011 Or Burn Center (602) 344-572 |  | ☒ |  | ☐ | Level 1Trauma Center And Burn Center |  |
|  | Long: |  | 112 01.80 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |
| ST JOSEPHS 350 West Thomas, Phoenix, AZ | Lat: |  | 33.28.87 N |  | 1Hr |  |  | 3 Hrs | (602) 406-3000 |  | ☒ |  | ☐ | Level 1 Trauma Center |  |
|  | Long: |  | 112 04.77 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |
| FMC 1200 N Beaver ST, Flagstaff, AZ, 86001 | Lat: |  | 35 12.511 N |  | 30 Min |  |  | 3 Hrs | ((928) 779-3366 |  | ☒ |  | ☐ | Level 1 Trauma Center |  |
|  | Long: |  | 115 10.200 W |  |  |  |  |  |  |  |  |  |  |  |  |
|  | VHF: |  | Call by phone |  |  |  |  |  |  |  |  |  |  |  |  |

| - Division ¦ Branch ¦ Group | Area Location Capability |  |  |
| --- | --- | --- | --- |
| Yolo RX Prep | EMS Responders & Capability: | TBD |  |
|  | Equipment Available on Scene: | BLS Kit |  |
|  | Medical Emergency Channel: | PNF Command Tone 5; 146.2 (Hyde)/ AZ Mutual Aid |  |
|  | ETA for Ambulance to Scene: | ALL TIMES APROXIMANT |  |
|  | Air: | ~20 min after launch |  |
|  | Ground: | ~ 40 Min |  |
|  | Approved Heli spot: | Yolo Air Strip Camp Wood HS WindMill HS |  |
|  | Lat: | 34 47.338’ N 34 48.322’N 34 48.678’N |  |
|  | Long: | 112 58.353’ W 112 52.677’W 112 46.645’W |  |

ACTIVITY LOG (ICS 214)

| 1. Incident Name: YOLO RX |  | 2. Operational Period: Date From: Date To: Time From: Time To: |  |  |
| --- | --- | --- | --- | --- |
| 3. Name: |  | 4. ICS Position: |  | 5. Home Agency (and Unit): MSDH |
| 6. Resources Assigned: |  |  |  |  |
| Name |  | ICS Position |  | Home Agency (and Unit) |
| 7. Activity Log: |  |  |  |  |
| Date/Time | Notable Activities |  |  |  |
| 8. Prepared by: Name: Employee Signature: Date: |  |  |  |  |
| ICS 214, Page 1 |  |  | Supervisor Signature: __________________ Date: __________________ |  |