| INCIDENT OBJECTIVES |  | 1. INCIDENT NAME |  |  | 2. DATE PREPARED | 3. TIME PREPARED |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Onion Incident |  |  | 9/5/2011 | 15:00 |
| 4. OPERATIONAL PERIOD (DATE/TIME) |  |  |  |  |  |  |
| 9/6/2011 0600-2000 |  |  |  |  |  |  |
| 5. GENERAL CONTROL OBJECTIVES FOR THE INCIDENT (INCLUDE ALTERNATIVES) |  |  |  |  |  |  |
| MANAGEMENT OBJECTIVES: For the Shift of 09/6/2011 we would like to accomplish the following: 1. Prioritize public safety and firefighter safety. 2. Implement a communication strategy to inform public, cooperators, and key stakeholders on current fire status and planned actions. 3. Minimize suppression impacts to Wilderness characteristics through use of natural barriers, existing fire scars, trails, and previously constructed handlines to confine and contain fire within defined confinement boundaries. Some resources or features that are present and should be considered are: high quality or undisturbed soil; natural appearing landscapes with high scenic quality, free from modern human control or manipulation. 4. Minimize fire size and cost. 5.Plan for and provide logistical support through use of pack trains and ground support to minimize reliance on aircraft, therefore, reducing firefighter exposure and Wilderness intrusions. 6.Utilize no trace / minimal impact practices in located spike camps including managing human waste. CONTROL OBJECTIVES 1. Keep fire north of prominent ridgeline that divides Rush Creek and McNeil Creek (MAP 1). 2. Keep fire south of Rush Creek (MAP 2). 3. Keep fire east of handline between Rush Creek and the prominent ridgeline mentioned in Objective 1(MAP 3). 4. Keep fire west of ridge that runs between Rush Lake and Packers Peak (MAP 4). |  |  |  |  |  |  |
| 6. WEATHER FORECAST FOR OPERATIONAL PERIOD |  |  |  |  |  |  |
| See Attached Spot weather Forcast |  |  |  |  |  |  |
| 7. GENERAL SAFETY MESSAGE |  |  |  |  |  |  |
| See attached 215a form and 6 minutes for Safety. Manage fatigue and stress for all personel. Utilize a tailgate safety meeting to discuss these items for public and firefighter Safety. |  |  |  |  |  |  |
| 8. ATTACHMENTS (√ IF ATTACHED) |  |  |  |  |  |  |
| ORGANIZATION LIST (ICS 203) | MEDICAL PLAN (ICS 206) |  |  | Spot Weather Forecast |  |  |
| ASSIGNMENT LIST (ICS 204) | INCIDENT MAP |  |  | Six Minutes & 215a |  |  |
| COMMUNICATIONS PLAN (ICS 205) | TRAFFIC PLAN |  |  | Unit Log (ICS 214) |  |  |
| 9. PREPARED BY (PLANNING SECTION CHIEF) |  |  | 10. APPROVED BY (INCIDENT COMMANDER) |  |  |  |
| Marissa Jones |  |  | Signed: Toby Herold (ICT3) |  |  |  |