| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch HWY 32 |  |  |  |  |  |  |  | 2. Division/Group SMOKEY |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name BUTTE LIGHTNING COMPLEX |  |  |  |  |  |  | 4. Operational Period Date: 6/24/08 Time: 0600 - 0600 |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Bob Toups |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | Brian Alderman |  |  |  |  |  |
| Branch Director |  | Scott Lindgren |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garrett Sjolund |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  |  | Pick Up PT./Time |  |  |
| ENG BTU 2166 |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| ENG BTU 2176 |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| ENG BTU 2160 |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| ENG BTU 2154 |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| ENG PAR 7 |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| STC ENG |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| STC ENG |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| STC ENG |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| STG CRW |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| STG CRW |  |  |  |  |  |  |  |  |  |  | DP 200 / 0800 |  |  |  |  |  | DP 200 / 0800 |  |  |
| 7. Control Operations Locate additional fires. Construct line on Smokey and Little Smokey. Hold/mop up Transfer fire. Patrol Big fire, Musty fire, Butte Creek fire. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Decision Point: When fire reaches Little Chico Creek evaluate need to evacuate the Boy Scout Camp and residents. Little Smokey, Big, Transfer, Musty Buck are all fires on this Division. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  | System |  |  | Channel |
| Command | 159.0000 W tx 154.4150 W rx |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  | King NIFC |  |  |  |
| Tactical Div/Group | 168.0500 N tx 168.0500 N rx |  |  | King NIFC |  | 8 |  |  | Air to Ground |  |  |  | 151.2200 tx 151.2200 rx |  |  | King NIFC |  |  | 13,15 |
| Prepared by (Resource Unit Ldr.) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 6/23/08 |  |  |  |  |  | Time 2200 |  |