| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch CONCOW |  |  |  |  |  |  |  | 2. Division/Group RIM |  |  | Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Butte Lightning Complex |  |  |  |  |  |  | 4. Operational Period Date: 6/26/08 Time: 0600-0600 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Bob Toups |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | Tony Akin |  |  |  |  |  |  |  |  |
| Branch Director |  | Tim Henry |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garret Sjolund |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On LIne | Off Line |
| DOZB |  |  | Morris |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| FOBS |  |  | Price |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| FOBS |  |  | Butz |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| FOBS |  |  | Gregg |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| FALC 0-1 Morgan Tree |  |  |  |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| FALC 0-2 Morgan Tree |  |  |  |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| ENG ST TYPE 3 - TBA |  |  |  |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| ENG ST TYPE 3 - TBA |  |  |  |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| ENG ST TYPE 3 - TBA |  |  |  |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| W/T E-161 Martin |  |  | Martin |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| W/T E-281 Bamfo |  |  | Bamfo |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  | DP 100 0800 |  |  |  |  | DP 100 0800 |  |  |  |  |  |  |
| - Control Operations Locate additional fires. Identify and improve direct and indirect line. Utilize fuel breaks and roads. Back haul trash. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Continue to construct line. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | RX 154.4150W TX 159.0000W |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |  |  |
| Tactical Div/Group | RX 166.7250N TX 166.7250N |  |  | King NIFC |  | 10 |  |  | Air to Ground |  |  |  | RX 168.4250N TX 168.4250N |  |  |  | King NIFC |  |  | 12 |  |  |
| Prepared by (Resource Unit Ldr.) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 6/25/08 |  |  |  |  |  |  | Time 2100 |  |  |  |