| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch STIRLING |  |  |  |  |  |  |  | 2. Division/Group WEST |  |  | Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Butte Lightning Complex |  |  |  |  |  |  | 4. Operational Period Date: 6/26/08 Time: 0600-0600 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Cam Todd |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | Tim O’Donoghue |  |  |  |  |  |  |  |  |
| Branch Director |  | Conklin/Olivarria (T) |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garret Sjolund |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On LIne | Off Line |
| STC |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| ENG BUT 964 |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| ENG PAR 7 |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| ENG CHI 5R |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| ENG CHI 4R |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| ENG ORO 76 |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| DOZ E-44 Holt |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| DOZ E-43 Berryhill |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| DOZ E-41 Quality Ag. |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| DOZ E-?? Butte 1 |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| W/T E-30 Harris |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| W/T E-25 Hydrahaulic |  |  |  |  |  |  |  |  |  |  | DP 110 0800 |  |  |  |  | DP 110 0800 |  |  |  |  |  |  |
| - Control Operations Locate additional fires. Identify and construct direct and indirect line. Utilize fuel breaks and roads. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Continue to construct line. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | RX 154.4150W TX 159.0000W |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |  |  |
| Tactical Div/Group | RX 154.2950W TX 154.2950W |  |  | King NIFC |  | 6 |  |  | Air to Ground |  |  |  | RX 168.4250N TX 168.4250N |  |  |  | King NIFC |  |  | 12 |  |  |
| Prepared by (Resource Unit Ldr.) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 6/25/08 |  |  |  |  |  |  | Time 2100 |  |  |  |