| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch STIRLING |  |  |  |  |  |  |  | 2. Division/Group BREAK NECK |  |  | Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Butte Lightning Complex |  |  |  |  |  |  | 4. Operational Period Date: 6/29/08 Time: 0600-0600 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Cam Todd |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | Mike Lopez |  |  |  |  |  |  |  |  |
| Branch Director |  | Dave Nissen |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garret Sjolund |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On LIne | Off Line |
| STA OES 2800A |  |  | Beristianos |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| STA XBO 6210A |  |  | Costello |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| STA XSD 6418A |  |  | Henry |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| STB OES 5804B |  |  | Rohan |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| STG TGU 9257G |  |  | VLV 5&6 |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ E-415 |  |  |  |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ E-227ANCHORDOGUY |  |  | Westin/ ANCHORDOGUY |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ E-175 WELCH |  |  | Welch |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-269 |  |  | 24 hr |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ E-273 FRY |  |  |  |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ E-232 PIT RIVER |  |  | Britten |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-449 |  |  | 24 hr |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| DOZ E-405 WIMMER |  |  | Santillan |  |  |  |  |  |  |  | DP 200 0800 |  |  |  |  | DP 200 0800 |  |  |  |  |  |  |
| - Control Operations Identify and name all fires and report if contained. Report locations and GPS co-ordinates to Situation Unit. Hold fire at “R” line. Hold fire West of Break Neck Creek. Identify and construct direct and indirect line. Utilize fuel breaks and roads. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Divisions and Branches must debrief with cost apportionment. Back haul all trash to drop points. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | RX 154.4150W TX 159.0000W |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |  |  |
| Tactical Div/Group | RX 166.7750N TX 166.7750N |  |  | King NIFC |  | 11 |  |  | Air to Ground |  |  |  | RX 168.4250N TX 168.4250N |  |  |  | King NIFC |  |  | 12 |  |  |
| Prepared by (Resource Unit Ldr.) STEVE HENRY RESL(T) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 6/28/08 |  |  |  |  |  |  | Time 2100 |  |  |  |