| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch SEVENTY |  |  |  |  |  |  |  | 2. Division/Group CAMP |  |  | Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Butte Lightning Complex |  |  |  |  |  |  | 4. Operational Period Date: 6/30/08 Time: 0600-0600 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Bob Toups |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | Tim Irwin / Rau Zochan |  |  |  |  |  |  |  |  |
| Branch Director |  | Tim Henry |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garret Sjolund |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On LIne | Off Line |
| DOZ E-222 Fisk |  |  | Fisk |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-452 |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ E-224 Koontz |  |  | Vonderahe |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-460 |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ E-225 Shannon |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-389 |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ E-228 Neverkovec |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-388 |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ E-230 Sorento |  |  | Bricker |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-258 |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ E-248 Hayes |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| DOZ TRNSP E-250 |  |  |  |  |  |  |  |  |  |  | Hwy 70 0800 |  |  |  |  | Hwy 70 0800 |  |  |  |  |  |  |
| - Control Operations Identify and name all fires and report if contained. Report locations and GPS co-ordinates to Situation Unit. Locate and construct line on all fires within the Division. Mop up as resources become available. Hold fire to east side of Hwy 70 Construct line across south flank |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Continue to construct line. Divisions and Branches must debrief with cost apportionment. ST 1170G to report to Pitt Fire on Canyon Complex, construct line on Ben Loman Trail. Ensure radios are properly programmed to maintain communications. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | RX 154.4150W TX 159.0000W |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |  |  |
| Tactical Div/Group | RX 168.6000N TX 168.6000N |  |  | King NIFC |  | 7 |  |  | Air to Ground |  |  |  | RX 168.4250N TX 168.4250N |  |  |  | King NIFC |  |  | 12 |  |  |
| Prepared by (Resource Unit Ldr.) STEVE HENRY RESL(T) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 6/29/08 |  |  |  |  |  |  | Time 2100 |  |  |  |