| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch SOUTH FORK |  |  |  |  |  |  |  | 2. Division/Group FREY |  |  | Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Butte Lightning Complex |  |  |  |  |  |  | 4. Operational Period Date: 6/30/08 Time: 0600-0600 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Bob Toups |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | Matt Davis |  |  |  |  |  |  |  |  |
| Branch Director |  | Mike Brown |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garret Sjolund |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On LIne | Off Line |
| STG AEU 9276G |  |  | PGV 3 & 4 |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| DOZ E-6 Freeman |  |  | Freeman |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| DOZ TRP E-10 |  |  | 24 hr |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| DOZ E-16 S&K |  |  | Nems |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| TRP E-325 Winton |  |  | Winton |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| Trailer E-283 Price |  |  | Price |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| DOZ E-274 Neverkovec |  |  | Neverkovec |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| DOZ E-4 DOMINICUS |  |  |  |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| TRP E-387 Noverkovec |  |  | Neverkovec 24 hr |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| W/T E-23 WALLACE |  |  | Gauntt/Mazzon |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| W/T E-158 GLAKELER |  |  | Worthington |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| W/T E-170 WATER BOYS |  |  |  |  |  |  |  |  |  |  | DP 500 0800 |  |  |  |  | DP 500 0800 |  |  |  |  |  |  |
| - Control Operations Identify and name all fires and report if contained. Report locations and GPS co-ordinates to Situation Unit. Identify and improve direct and indirect line. No retardant drops or dozers in Feather Falls scenic area. Construct line to secure Frey. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Divisions and Branches must debrief with cost apportionment. Back haul all trash to drop points. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | RX 154.4150W TX 159.0000W |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |  |  |
| Tactical Div/Group | RX 166.7250N TX 166.7250N |  |  | King NIFC |  | 10 |  |  | Air to Ground |  |  |  | RX 168.4250N TX 168.4250N |  |  |  | King NIFC |  |  | 12 |  |  |
| Prepared by (Resource Unit Ldr.) STEVE HENRY RESL(T) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 6/29/08 |  |  |  |  |  |  | Time 2100 |  |  |  |