| DIVISION ASSIGNMENT LIST |  |  |  |  | 1. Branch |  |  |  |  |  |  | 2. Division/Group Fire Suppression Repair LNF |  |  |  | 3. Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Incident Name Butte Lightning Complex |  |  |  |  | 4. Operational Period Date: 07/26/08 Time: 0700-0700 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Spike Newby (Day) Mark Brown (Night) |  |  |  |  |  | Rehab. Technical Specialist |  |  |  |  |  | Jim Burton |  |  |  |  |  |  |
| Branch Director |  |  |  |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  | HLCO |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  | Number Persons | 24 HOUR |  | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  | On Line | Off Line |
| CRW NAVAJO C-99 |  |  | Birch |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| CRW TCAC C-100 |  |  | Tenijieth |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| CRW C-8010 |  |  | Snyder |  |  |  | 20 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| DOZ E-763 |  |  | Liddell |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| TRP E-769 |  |  | Liddell |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| DOZ E-762 |  |  | Walton |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| TRP E-768 |  |  | Wiggin |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| EXC E-765 |  |  | Stanley |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| EXC E-773 |  |  | Wimmer |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| TRP E-774 |  |  | Wimmer |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| W/T E-518 |  |  | Anderson |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| W/T E-520 |  |  | Holt |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| FSRS TECH SPEC O-642 |  |  | Cafferata |  |  |  | 1 |  |  | TBD @ 0800 |  |  |  |  |  |  |  |  |  |  |
| 7. Control Operations Repair fire suppression caused damage as directed. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions All Division Supervisors must monitor the arrival and departure of all assigned resources and notify Resource Unit of any changes. Units to check in with DIVS in divisions where they are assigned to work. All units report directly to the Rehab. Technical Specialist. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System | Channel |  |  |
| Command | RX 154.4150 W TX 159.0000 W |  |  | King BUTTE |  | 1 Tone 4 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |
| Tactical Div/Group | UTILIZE DIVISION TACTICAL |  |  | King NIFC |  |  |  |  | Air to Ground |  |  |  | RX 164.7500 N TX 164.7500 N |  |  |  | King NIFC A/G | 12 |  |  |
| Prepared by (Resource Unit Leader) Pete Daley, RESL |  |  |  | Approved by (Deputy Plans Section Chief) Ron Bravo, PSC1 |  |  |  |  |  |  | Date 07/25/08 |  |  |  |  |  | Time 2200 |  |  |  |