| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch BELDEN |  |  |  |  |  |  |  | 2. Division/Group |  |  | Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Butte Lightning Complex |  |  |  |  |  |  | 4. Operational Period Date: 7/5/08 Time: 0600-0600 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Todd Cam |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Branch Director |  | Chris Childers |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garret Sjolund |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On LIne | Off Line |
| SBA XSC 2307A |  |  | TITUS |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| STA OES 1800A |  |  | TERRY |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| STA XOR 1421A |  |  | EICKHOFF |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| STA XLB 1241A |  |  | LINDEMAN |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| STA XLE 1281A |  |  | MELANSON |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| STC OES 0801B |  |  | ELLISON |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| STB OES 5804B |  |  | ROHAN |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| FALLER TEAM #1 |  |  | SANDERS/HITSON |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| DOZ E-213 WIMMER |  |  | 24 HOUR |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| DOZ E-249 BAMFORD |  |  | 24 HOUR |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| DOZ E-21 |  |  | 24 HOUR |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| DOZ TRP E-50 |  |  | 24 HOUR |  |  |  |  |  |  |  | Pit Staging 0800 |  |  |  |  | From Butte 0800 |  |  |  |  |  |  |
| - Control Operations Construct a check line off the 26N26 Road, from Hill No. 4395 to the Yellow Creek. Prepare Hwy. 70 for firing 26N26 Road to the Pit Fire. Implement firing plan when line is ready. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Divisions and Branches must debrief with cost apportionment. Take action to protect infrastructure in all divisions. All firing operations will use the firing plan. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | RX 154.4150W TX 159.0000W |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |  |  |
| Tactical Div/Group | RX 164.1375N TX 164.1375N |  |  | King NIFC |  | 9 |  |  | Air to Ground |  |  |  | RX 164.7500N TX 164.7500N |  |  |  | King NIFC |  |  | 12 |  |  |
| Prepared by (Resource Unit Ldr.) STEVE HENRY RESL(T) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 7/4/08 |  |  |  |  |  |  | Time 2100 |  |  |  |