| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch LONG |  |  |  |  |  |  |  | 2. Division/Group E |  |  | Latitude/ Longitude |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Butte Lightning Complex |  |  |  |  |  |  | 4. Operational Period Date: 7/5/08 Time: 0600-0600 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Cam Todd |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | TBA |  |  |  |  |  |  |  |  |
| Branch Director |  | Steve Spinharney |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  | Garret Sjolund |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On LIne | Off Line |
| STG SHU 9241G |  |  | CORN |  |  |  |  |  |  |  | DP 390 0800 |  |  |  |  | DP 390 0800 |  |  |  |  |  |  |
| W/T E-505 RIVAS |  |  | 12 HOUR |  |  |  |  |  |  |  | DP 390 0800 |  |  |  |  | DP 390 0800 |  |  |  |  |  |  |
| W/T BUT 67 |  |  | STIHENS |  |  |  |  |  |  |  | DP 390 0800 |  |  |  |  | DP 390 0800 |  |  |  |  |  |  |
| 7.Control Operations Hold the fire at the “U” line. Mop-up 300 feet in from the fire line. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Divisions and Branches must debrief with cost apportionment. Take action to protect infrastructure in all divisions. All firing operations will use the firing plan. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | RX 154.4150W TX 159.0000W |  |  | King NIFC |  | 1 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |  |  |
| Tactical Div/Group | RX 166.7250N TX 166.7250N |  |  | King NIFC |  | 10 |  |  | Air to Ground |  |  |  | RX 164.7500N TX 164.7500N |  |  |  | King NIFC |  |  | 12 |  |  |
| Prepared by (Resource Unit Ldr.) STEVE HENRY RESL(T) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  | Date 7/4/08 |  |  |  |  |  |  | Time 2100 |  |  |  |