| DIVISION ASSIGNMENT LIST |  |  |  |  | 1. Branch |  |  |  |  |  |  | 2. Division/Group Fire Suppression Repair |  |  |  | 3. |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Incident Name Butte Lightning Complex |  |  |  |  | 4. Operational Period Date: 08/01-05/2008 Time: 0700-0700 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Incident Commander |  | Scott Lindgren |  |  |  |  |  | Division/Group Supervisor |  |  |  |  |  | Mike Lopez |  |  |  |  |  |  |
| Branch Director |  |  |  |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  | HLCO |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  | Number Persons | 24 HOUR |  | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  | On Line | Off Line |
| STG TGU 9253G |  |  | Osenton |  |  |  | 33 |  |  | As Directed @ 0900 |  |  |  |  | ICP @ 1900 |  |  |  |  |  |
| BUTTE TASK FORCE #30 |  |  | Bloom |  |  |  | 15 |  |  | As Directed @ 0900 |  |  |  |  | ICP @ 1900 |  |  |  |  |  |
| BUTTE TASK FORCE #31 |  |  | Barnes |  |  |  | 15 |  |  | As Directed @ 0900 |  |  |  |  | ICP @ 1900 |  |  |  |  |  |
| BUTTE TASK FORCE #32 |  |  | Edson |  |  |  | 6 |  |  | As Directed @ 0900 |  |  |  |  | ICP @ 1900 |  |  |  |  |  |
| BUTTE TASK FORCE #33 |  |  | Furtado |  |  |  | 13 |  |  | As Directed @ 0900 |  |  |  |  | ICP @ 1900 |  |  |  |  |  |
| THSP |  |  | McDaniel |  |  |  | 1 |  |  | As Directed @ 0900 |  |  |  |  | ICP @ 1900 |  |  |  |  |  |
| THSP |  |  | Burton |  |  |  | 1 |  |  | As Directed @ 0900 |  |  |  |  | ICP @ 1900 |  |  |  |  |  |
| 7. Control Operations Repair fire suppression caused damage as directed. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Butte Task Force #30: E-174, E-282, E-405, E-406, E-642, E-652, E-765, E-684, E-161, E-762, E-769, E-281, E-784, E-783. Butte Task Force #31: E-530, E-538, E-159, E-510, E-511, E-761, E-509, E-157, E-167, E-170, E-352, E-780, E-357, E-781. Butte Task Force #32: E-643, E-741, E-528, E-529, E-540 Butte Task Force #33: E-8, E-44, E-58, E-8057, E-8055, E-764, E-498, E-738, E-763, E-500, O-900 Julin & O-812 Kruger (t). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  |  | System | Channel |  |  |
| Command | RX 154.4150 W TX 159.0000 W |  |  | King BUTTE |  | 1 Tone 4 |  |  | Logistics |  |  |  |  |  |  |  | King NIFC |  |  |  |
| Tactical Div/Group | RX 151.3850 W TX 151.3850 W |  |  | King CDF TAC 9 |  | 3 |  |  | Air to Ground |  |  |  | RX 164.7500 N TX 164.7500 N |  |  |  | King NIFC A/G | 12 |  |  |
| Prepared by (Resource Unit Leader) Pete Daley, RESL |  |  |  | Approved by (Deputy Plans Section Chief) Jeff Harter, PSC1 |  |  |  |  |  |  | Date 07/31/08 |  |  |  |  |  | Time 1200 |  |  |  |