WILDLAND FIRE DECISION SUPPORT SYSTEM (WFDSS): **UKONOM-PANTHER**

**Segment V, MAP 14 LAT 41 34 30, LONG 123 21 00**

**Management Actions:** Contain fire within existing perimeter between Ukonom and Granite Lakes in the Mable Mountain Wilderness, to prevent continued east-northeast movement into adjoining drainage and heavy timber. Approximately 1 mile of line construction (natural barrier and handline).

**Resources Recommended:** ½ IHC (10 personnel), 2-3 chainsaws, 2 pumps, 1 helicopter.

**Estimated time to complete (days):** 1

**Estimated Costs:** $ 6,000

**Actions with date competed:** Utilize bucket drops, chainsaws, and water pumps to assist crew with containing fire edge and mopping-up perimeter. Completion date: August 23, 2008.

**References:** See Marble Mountain Wilderness & Fire Perimeters as of 8/19/08 map. 1:63,000.