Wildland Fire Situation Analysis

| WFSA Information |  |
| --- | --- |
| WFSA Number: 2 Fire Name: Panther Fire Incident Number: KNF3624 Date/Time Prepared: 07/24/2008 8:44 PM | Jurisdiction(s): National Forest Geographic Area: Ridge between King and Ukonom Creeks Unit: Klamath National Forest, Happy Camp Ranger District Accounting or Management Code: P5EC9P |
| Fire Situation |  |
| Start Date/Time: 07/22/2008 1:30 AM | Current Fire Size: 5,338 acres |
| Fuel Conditions Fuel Model 10. Area burned in 1987 leaving numerous snags and heavy down fuels. Significant patches of 80-125 foot timber with mixed (light to heavy) vegetation understory. Topography Extremely steep and dissected topography with ridges tending north and south. The Klamath River borders the western edge of the analysis area with an elevation of 1,000 feet. The Marble Mountain Wilderness borders the eastern side of the fire potential with elevations over 6,000 feet. Land Ownership in the Fire Area Federal, with a few privately owned parcels along the Klamath River. Fire Behavior Fire is generally progressing from one jackpot or snag patch to the next by low intensity surface fire. There are indications of some spotting and significant high intensity runs of approximately 60 to 100 acres. Potential for additional high intensity runs is moderate to high, especially if winds align with the draws. Topography is contributing to short to moderate roll-out, run up cycles. Potential for significant roll-out is moderate to high based on number of snags and steepness of the topography. Heavy smoke is hanging in the lower drainages, with some lifting and increased fire behavior in afternoons. Fire behavior is suppressed under the smoke, with moderate to active behavior above he layer (generally above 3,500'). Afternoon winds lend to active fire behavior when in alignment with the slope. ROS: 15-25 ch/hr during head runs with 3-8 ft. flame length 1-2 ch/hr backing spread with 1-2 ft flame length. Spotting: 1/3 mile, spots may grow as much as 20 acre in the first hour. Weather Conditions FNUS56 KMFR 011304 FWFMFR FIRE WEATHER FORECAST FOR OREGON AND NORTHERN CALIFORNIA NATIONAL WEATHER SERVICE MEDFORD, OR 700 AM PDT FRI AUG 1 2008 .DISCUSSION...A WEAK FRONT EXTENDS FROM NEAR THE NORTH OREGON COAST TO SEVERAL HUNDRED MILES OFF THE NORTHERN CALIFORNIA COAST. THE FRONT WILL STALL ALONG THE NORTH OREGON COAST TODAY THROUGH TONIGHT...THEN THE SOUTHERN PORTION OF THE FRONT WILL MOVE INLAND SATURDAY MORNING ACROSS SOUTHWEST OREGON AND NORTHWEST CALIFORNIA. THE FRONT IS EXPECTED TO FALL APART CROSSING THE CASCADES SATURDAY AFTERNOON. HIGH PRESSURE WILL BEGIN TO REBUILD OVER THE REGION SUNDAY. CAZ280-020100- WESTERN KLAMATH NATIONAL FOREST- 700 AM PDT FRI AUG 1 2008 .TODAY... SKY/WEATHER.........MOSTLY SUNNY. AREAS OF SMOKE. MAX TEMPERATURE.....90-95 VALLEYS AND 73-83 RIDGES. MIN HUMIDITY........15-25 PERCENT VALLEYS AND 25-35 PERCENT RIDGES. 20-FOOT WINDS....... VALLEYS/LWR SLOPES...UPSLOPE/UPVALLEY 2 TO 5 MPH BECOMING WEST 6 TO 12 MPH IN THE AFTERNOON. RIDGES/UPR SLOPES....VARIABLE 2 TO 5 MPH BECOMING WEST 6 TO 12 MPH IN THE AFTERNOON. HAINES INDEX........3 (VERY LOW). LAL.................1. CHC OF WETTING RAIN.0 PERCENT. && TEMP / HUM / POP HAPPY CAMP 95 19 0 FORT JONES 92 20 0 .TONIGHT... SKY/WEATHER.........PARTLY CLOUDY. AREAS OF SMOKE. MIN TEMPERATURE.....55-60 VALLEYS AND 50-55 RIDGES. MAX HUMIDITY........65-80 PERCENT. 20-FOOT WINDS....... VALLEYS/LWR SLOPES...NORTHWEST WINDS 6 TO 12 MPH IN THE EVENING BECOMING DOWNSLOPE/DOWNVALLEY 3 TO 6 MPH. RIDGES/UPR SLOPES....NORTHWEST WINDS 5 TO 15 MPH IN THE EVENING BECOMING VARIABLE 4 TO 8 MPH. HAINES INDEX........3 (VERY LOW). LAL.................1. CHC OF WETTING RAIN.0 PERCENT. && TEMP / HUM / POP HAPPY CAMP 54 80 0 FORT JONES 57 67 0 .SATURDAY... SKY/WEATHER.........PARTLY CLOUDY. AREAS OF SMOKE THROUGH THE DAY. ISOLATED AFTERNOON THUNDERSTORMS OVER THE MOUNTAINS. MAX TEMPERATURE.....90-95 VALLEYS AND 70-80 RIDGES. MIN HUMIDITY........20-30 PERCENT VALLEYS AND 25-35 PERCENT RIDGES. 20-FOOT WINDS....... VALLEYS/LWR SLOPES...UPSLOPE/UPVALLEY 2 TO 5 MPH BECOMING NORTHWEST 6 TO 12 MPH IN THE AFTERNOON. RIDGES/UPR SLOPES....VARIABLE 2 TO 5 MPH BECOMING NORTHWEST 6 TO 12 MPH IN THE AFTERNOON. HAINES INDEX........3 (VERY LOW). LAL.................2. CHC OF WETTING RAIN.0 PERCENT. && TEMP / HUM / POP HAPPY CAMP 91 22 0 FORT JONES 89 23 10 .EXTENDED... .SUNDAY...MOSTLY CLEAR. AREAS OF SMOKE. LOWS 50 TO 55. HIGHS 75 TO 85. NORTH WINDS 6 TO 12 MPH. .MONDAY...MOSTLY CLEAR. AREAS OF SMOKE. LOWS 50 TO 55. HIGHS 78 TO 88. NORTHEAST WINDS 6 TO 12 MPH. .TUESDAY...CLEAR. AREAS OF SMOKE. LOWS 55 TO 60. HIGHS 80 TO 90. EAST WINDS 6 TO 12 MPH. .WEDNESDAY...MOSTLY CLEAR. AREAS OF SMOKE. LOWS 55 TO 60. HIGHS 83 TO 93. .THURSDAY...MOSTLY CLEAR. PATCHY SMOKE. LOWS 55 TO 60. HIGHS 83 TO 93. Suppression Resource Availability CWCG Preparedness Level 5, MACS Mode 4. Resource drawdown is significant. |  |
| Decision Summary |  |
| Selected Alternative. B. Indirect Containment Strategy. Selected Alternative Description. This alternative utilizes strategies that are appropriate for the location, time, terrain, and fire environment conditions as time goes on. Control techniques will primarily be indirect attack with the objective of containing the fire within the identified perimeter. Burnout operations along fire lines and internal ridges will be used as appropriate. Strategy stresses using natural features, ridges, trails, and roads to obtain control objectives. This fire is well established and is in a location and terrain, so as to have caused it to be a lower priority at the time of initial lighting occurrence. Most of the active fire perimeter is in the Independence and Ukonom Creek drainages, encroaching on the Marble Mountain Wilderness. This alternative would minimize the amount of acres burned and use strategies and tactics to keep the fire spread within the containment permiter. Utilize appropriate tactics to keep the fire confined within the Independence and Ukonom Creek drainages, east of the Klamath River, and within the NW portion of the Marble Mountain Wilderness. Point protection of structures along the Klamath River and Forest Service structures/improvements will used as appropriate. Rationale. Rationale. Alternative B is selected for several reasons. It has the highest expected safety score, the highest expected objectives score, and the lowest expected financial impact. Environmental and social values are least impacted through utilization of roads, rivers, and ridges outside of the wilderness area. Within the wilderness area, trails, natural features, changes in fuel types and patterns along with fire history aid suppression goals, as needed. Alternative B contributes to a higher probability of success with resources that are available by utilizing existing roads and trails where feasible, and impacting significantly fewer acres. The selected alternative is more efficient with fewer resources. Resource availability such as Type 1 crews, aircraft, line supervision, and logistical support for suppression activity was considered. Currently, these resources are in high demand and are being allocated to higher priority fires. There are constraints to tactics used in management areas such as wilderness and cultural sites. Alternative B is more conducive to minimizing impacts on the wilderness area by utilizing existing trails and natural feature, and utilizing point protection through critical areas where suppression line construction would not be feasible, safe or desired from a resource impact. There will be less potential for impacts to cultural sites from line construction and aerial retardant due to the indirect containment strategy, working with AMR, allow more options for line placement where impacts can be minimized. Alternative B allows adequate time for preparation of containment lines ahead of the fire fronts. The Panther Fire has had low to moderate rate of spread over much of the past week. Trends tied to seasonal indicators such as the Energy Release Component, live fuel moisture trends, and large dead fuel moisture suggests that fuels will continue drying for several more weeks. Alternative B Probability of success: Alternative B a probability of success at 70%. The rationale for arriving at this probability is as follows: Availability of Suppression Resources (will the right type and kind be available given the current situation); Will resources be effective to accomplish tactics identified in strategies (based on terrain and fuel models); confidence in current and predicted weather; effectiveness of natural barriers, (roads, rivers and riparian areas). With this criterion, operations are looking at strategies and opportunities that support the probability of success. A draft WFSA was generated on July 26, the day of the burnover fatility. The WFSA was not completed until now. Alternative A was generated on July 26, and carried through this analysis to document the decision making process. An original Alternative B was generated on July 26, that focused on an indirect containment strategy. The July 26 version of Alternative B was used to enhance the current version of Alternative B based on better field observations. Alternative A was not selected because of the low probability of success and exposure of fire fighters to safety risks. And, as noted above, at the time of the fatality, the fire was unstaffed for a number of burning periods. The Extreme Outcome Alternative was not selected because it increases exposure to personnel to hazards due to a longer duration incident. In this alternative there is a higher risk of damage and/or loss of public and private property. This alternative has a lower safety score than Alternative B and A. Furthermore, utilizing aircraft in this alternative to support extensive use of natural barriers is hampered by visibility due to smoke. Riparian Reserves have more potential to be negatively affected by use of mechanized equipment, ground disturbance, or aerial retardant. More acres of managed timber will be lost to the fire or suppression actions. Suppression and holding actions outside of and adjacent to wilderness area, require increased logistical support and a greater commitment of resources for handline construction. Forest Supervisor’s Rationale Alternative B is selected as the preferred alternative as it provides the best opportunity to manage this fire, over the next 45 days, to be responsive to firefighter and public safety, meet resource objectives, and meet our goal of fiscal responsibility. Alternative B takes full advantage of managing this fire safely and effectively until it is contained and stopped by a season ending event. I intend to work closely with IMTs to ensure effective use of available resources to meet plan objectives and contain costs. When possible we will take intermediate steps that have a high probability of success, to reduce fire size, allowing us to reduce costs before the end of this event. I understand resources may be limited by activity in other areas. I’m confident we can implement these strategies with the planned resources. The development of options for the fire provides the information needed to make informed decisions regarding the Panther Fire. Safety remains my greatest concern. /s/ Scott D. Conroy; /s/ Tyrone Kelley; Date/Time. (for) Patricia Grantham; Forest Supervisor. Forest Supervisor; Sixs River National Forest. Klamath National Forest. Agency Administrator Approval.. WFSA revision or amendment thresholds and protocol. WFSA revision or amendment thresholds and protocol The following conditions may warrant an Alternative revision or amendments: - The fire perimeter exceeds beyond the delineated boundary of Alternative B (Selected Alternative) - The suppression costs exceed the target suppression costs.. Critical Fire Management resources. Critical Fire Management Resources National and Regional Preparedness are at Level 5. There is high competition for resources including crews, helicopters, and management overhead in Northern California with priorities being set at the GACC Level. Fires with a higher threat to Wildland Urban Interface) (WUI) are the highest priority. Critical resources needed to implement this alternative are crews and aviation resources and sufficient overhead to implement tactics and strategies.. Special considerations. Special considerations Long term impacts to cultural resources, wilderness, introduction of noxious weeds, and riparian reserves that are fisheries and cold water refugia for anadromous and resident fish are of primary concern. Wild and Scenic River corridors, Late Successional Reserves, and Commercial Timber values are items of special concern. Analysis prepared by: Don Hall, KNF; Kurt Wiedenmann, WWNF; Rich Hawkins, DIC C#1 IMT; Jerry McGowan, IC C#1 IMT.. Analysis prepared by:. Agency Administrator Approval; Date/Time. |

Daily Review

$19,000,000 42,000 acres Estimated target suppression cost and size National Preparedness Level; Regional Preparedness Level; Suppression cost to date; Size to date; Selected Alternative remains valid (Y or N); By; Date; Time. Final Review The elements of the selected alternative were met on:. Date:; Time:. By:. Agency Administrator.

Values at Risk

Threatened Item; Potential Loss. Ukonom Lookout; %; $100,000. Ukonom Trial; %; $50,000. Independence Bridge Private Property and Structures; %; $60,000. Ti Bar Residencial Area; %; $2,500,000. Ukonom Communication Facility; %; $100,000. Karuk Cultural Sites; %; $500,000. Norcross Trailhead and Campground; %; $250,000. Sulphur Springs Campground; %; $150,000. Plantations (5,900 acres); %; $5,900,000. Total Expected Value at Risk (rounded); $9,600,000.

Resource Management Objectives

Mgmt. Area #2 Wilderness Within the Marble Mountain Wilderness use Minimum Impact Strategies and Tactics (MIST) to contain the fire within predetermined parameters while maintaining the least possible impact to wilderness resources and values.. Mgt. Area #5 Special Habitat Avoid high intensity fire to maintain high intensity fire to maintain stand structure and characteristics.. Mgt. Area #10 Riparian Reserves Avoid high intensity fire to maintain high intensity fire to maintain stand structure and characteristics. Mgt. Area #13 Designated & Recommended Recreation Rivers Within the Klamath Wild and Scenic River corridor, emphasize protection of the WSR's free flow water quality, fisheries, and other aesthetic, scenic, archaeological, historic and scientific values. For Ukonom Creek, recommended for Wild river designation, protect the eligibility of the rivers anadromous fisheries, wildlife, and cultural history values.. Mgt. Area #15 Partial Retention Visual Quality Objective To minimize impacts on the landscape, use existing fire lines and fuel breaks in retention and partial retention classifications, where possible.. Cultural Resources Provide for the protection of historical and contemporary cultural sites.. Safety While providing for public safety, minimize interruptions to local business ventures and operations..

Suppression Objectives

Objective; Priority (high-10); Weight. Economic General Forest; 5; 0.10. Limit loss of overstory from stand replacement fire to 35%. These lands have high investments in forms of roads and plantations. Although low severity fires may not create adverse effects, overstory loss would result in high economic losses. Snags should not be felled unless necessary. Any firing patterns utilized in these areas should consider fire effects and should promote backing, low intensity fire.. River Recreation; 7; 0.14. Smoke is already having deleterious impacts on the local economy through cancellations with commercial concerns. Potential curtailment of river activities if the fire should move to close proximity of the Klamath River. Potential to curtail hunting activities in a highly prized elk tag area.. Objective; Priority (high-10); Weight. Environmental Riparian Reserves; 10; 0.20. Limit disturbance of vegetation to 50%. Fire itself is not the major concern, but an abundance of ground vegetation disturbance will increase sediment and removal of overstory will increase stream temperatures. Delivery of chemical retardant, foam, or additives to any surface water is to be avoided. Any firing patterns utilized in these areas should consider fire effects and should promote backing, low intensity fire. Refer to 2008 Recommended Water Drafting Guidelines for Fire Suppression on the Siskiyou Complex Refer to Guidelines for Aerial Delivery of Retardant or Foam near Waterways. Special Habitat (LSR); 7; 0.14. Limit loss of late seral reserves to 30%. Loss from stand replacement fire is the biggest concern because low or mixed severity fire will not likely have an adverse effect. Any firing patterns utilized in these areas should consider fire effects and should promote backing, low intensity fire.. Objective; Priority (high-10); Weight. Social Scenic River Values; 6; 0.12. Limit use of mechanical equipment to 10% of the river corridor. Fire effects in the Scenic River corridors is not of particular concern, but use of heavy mechanical equipment or prominence of visible stumps would create unwanted visuals.. Recreational River Values; 6; 0.12. Limit use of mechanical equipment to 10% of the river corridor. Fire effects for river recreation is not of particular concern, but use of heavy mechanical equipment or prominence of visible stumps would create unwanted visuals.. Tribal Culturally Sensitive Areas; 10; 0.20. No suppression activities occur in or around cultural sites unless cleared with a cultural resource advisor. Cultural areas are identified on maps and cultural resource advisors are assigned to incidents and must be utilized. It is extremely important to consider any potentially ground disturbing activities in these areas including crew staging, hoselays, handline, helicopter landing zones, or bucket drops that may disturb artifacts or contemporary use items..

Safety Issues

Issue; Priority (high-10); Weight. Safety Issues Fire Fighter Safety; 10; 0.33. Driving in extreme topography and smoky conditions. Previous fire history has generated high numbers of snags. Steep topography causes many rolling hazards, and travel difficulties. Poison Oak, rattlesnakes, mountain lion stalking, insects and wildlife can be hazardous to firefighters. Building indirect line will put unburned fuels between the fire and firefighters. Unusually unseasonally hot weather causes heat stress and dehydration. Work/Rest ratios must be implemented.. Aircraft; 10; 0.33. Steep, narrow canyons, high temperatures, smoky conditions, eddying winds, communication difficulties, and the amount of exposure contributes to danger. Additionally, use of buckets and long lines working in the vicinity of tall trees may cause problems. An abundance of aircraft, military flight routes, and a lack of adequate landing zones and safety locations create hazards. Consider safety requirements of rafters, swimmers and other recreators when dipping and drafting.. Public Safety; 10; 0.33. Consider public safety for travelers, river users, and packers heading to and from trailheads, put-ins, and camps. Potential for public traffic to conflict with suppression activities; road and trail closures must be implemented as necessary. Assure heightened awareness of firefighter personnel to public traffic on roads via news releases and postings..

Alternatives

A. Ukonom-King Pocket. Target Outcome; Fallback Outcome; Extreme Case Outcome. Fire contained with a box defined by Road 14N06 from DP 16, west to ridge between two unnamed drainages then SSW to Ukonom Creek, then east to ridge tending NE in SE corner of Section 30, then NE along ridge to prominent east/west ridge in north central Sec 29, then north west to DP 16. Natural features in this alternative are not optimal, especially if weather is not conducive to control activities.; This alternative makes the assumption that any escape fire would be to the north or to the south. It is unlikely that the fire would escape to the east into the recent Titus fire (2006) and/or the ongoing Merrill fire. Historic fire behavior observations and FARSITE analysis indicates that it is unlikely that the fire would jump to the west over the Klamath River. The northern boundary would be along the northern ridges of the Titus drainage, linking in with the 15N16 road, then easterly along ridge systems to Elk Creek and the 16N05 road. The eastern perimeter would be along Elk Creek until it links with the Marble Mountain Wilderness. The southern boundary would be along Forest Road 88 and 14N01, tieing back into the 15N17 road system and existing control lines.. Probability: 10%; Probability: 90%. Final Fire Size: 1000 acres; Final Fire Size: 60500 acres. Time to Contain: 4 days; Time to Contain: 42 days. Time to Control: 8 days; Time to Control: 62 days. Probability Rationale: Although the weather appears favorable for the next several days, the resources necessary to succeed in this alternative are not available at this time and the timeline for success is short.. B. Indirect Containment Strategy. This alternative utilizes strategies that are appropriate for the location, time, terrain, and fire environment conditions as time goes on. Control techniques will primarily be indirect attack with the objective of containing the fire within the identified perimeter. Burnout operations along fire lines and internal ridges will be used as appropriate. Strategy stresses using natural features, ridges, trails, and roads to obtain control objectives. This fire is well established and is in a location and terrain, so as to have caused it to be a lower priority at the time of initial lighting occurrence. Most of the active fire perimeter is in the Independence and Ukonom Creek drainages, encroaching on the Marble Mountain Wilderness. This alternative would minimize the amount of acres burned and use strategies and tactics to keep the fire spread within the containment permiter. Utilize appropriate tactics to keep the fire confined within the Independence and Ukonom Creek drainages, east of the Klamath River, and within the NW portion of the Marble Mountain Wilderness. Point protection of structures along the Klamath River and Forest Service structures/improvements will used as appropriate. Rationale. Target Outcome; Fallback Outcome; Extreme Case Outcome. This alternative utilizes an indirect containment strategy that takes advantage of previous and active burns within the Marble Mountain Wilderness and uses ridges and roads and natural features of the Klamath river. Across the north of the fire, there is a prominent ridge with a road system starting at the junction of the Klamath river and Forest Road 15N17Y, proceeding east along a variety of spur roads utilizing a geographic break of Titus Ridge to the Marble Mountain Wilderness boundary. Easterly within the wilderness the fire is projected to be contained along previous burn perimeters that consist of low fuel loadings that are unlikely to carry a sustained fire. On the southeast side the Panther containment perimeter follows along the Sandy ridge to the west through Standshaw Mdws and will be joined by the Ukonom fire perimeter. The southerly containment line starting from Standshaw Mdws. north using Forest roads 15N17 to 14N01, connecting with the 14N22, 13N08, and 13N02. From the 14N02 road the containment perimeter utilizes topographic features intersecting to the Klamath river. The western boundary is along and adjacent to the Klamath river. This alternative includes point protection activities to protect the Ukonom Mountain Lookout and private end holdings along the Klamath River along hwy 96.; The fallback for the Indirect Containment Strategy perimeter would remain the same with the exception that any fire crossing the established fire lines would be direct attacked with the objective to keep the escape as small as possible, no more than 2000 acres in size. THIS ALTERNATIVE WAS LATER DROPPED AS THERE WAS NO SIGNIFICANT AFFECT ON THE ANALYIS IN USING THIS FALLBACK; This alternative makes the assumption that any escape fire would be to the north or to the south. It is unlikely that the fire would escape to the east into the recent Titus fire (2006) and/or the ongoing Merrill fire. Historic fire behavior observations and FARSITE analysis indicates that it is unlikely that the fire would jump to the west over the Klamath River. The northern boundary would be along the northern ridges of the Titus drainage, linking in with the 15N16 road, then easterly along ridge systems to Elk Creek and the 16N05 road. The eastern perimeter would be along Elk Creek until it links with the Marble Mountain Wilderness. The southern boundary would be along Forest Road 88 and 14N01, tieing back into the 15N17 road system and existing control lines.. Probability: 80%; Probability: 0%; Probability: 20%. Final Fire Size: 42000 acres; Final Fire Size: 0 acres; Final Fire Size: 60500 acres. Time to Contain: 28 days; Time to Contain: 0 days; Time to Contain: 42 days. Time to Control: 35 days; Time to Control: 0 days; Time to Control: 62 days. Probability Rationale: Larger geographic area provides adequate time to construct indirect lines and properly prep them prior to fire reaching them. Longer period of time provides greater opportunity to receive adequate resources while, at the same time, provides for greater opportunities for adverse weather to materialize.; Probability Rationale: Larger geographic area provides adequate time to construct indirect lines and properly prep them prior to fire reaching them. Longer period of time provides greater opportunity to receive adequate resources while, at the same time, provides for greater opportunities for adverse weather to materialize. Direct attack of any slopover would reduce probability of success..

Estimated Suppression Costs

Alternative A. Ukonom-King Pocket. Target Outcome; Fallback Outcome; Extreme Case Outcome. Estimated suppression cost: $2,600,000 Basis for cost estimate: Daily expense rate; Estimated suppression cost: $0 Basis for cost estimate: Historic average cost per acre; Estimated suppression cost: $29,800,000 Basis for cost estimate: Daily expense rate. Alternative B. Indirect Containment Strategy. Target Outcome; Fallback Outcome; Extreme Case Outcome. Estimated suppression cost: $19,100,000 Basis for cost estimate: Daily expense rate; Estimated suppression cost: $0 Basis for cost estimate: Historic average cost per acre; Estimated suppression cost: $29,800,000 Basis for cost estimate: Daily expense rate.

Values Protected

Note: Outcome values, including totals, are rounded to 3 significant digits counting from the left. Expected Impact is rounded to 2 significant digits. Alternative A . Ukonom-King Pocket. Item; Value At Risk; Protected Target Outcome (10%); Fallback Outcome; Protected Extreme Case Outcome (90%); Expected Values Protected. Ukonom Lookout; $100,000; $100,000; $0. Ukonom Trial; $50,000; $30,000; $0. Independence Bridge Private Property and Structures; $60,000; $60,000; $60,000. Ti Bar Residencial Area; $2,500,000; $2,500,000; $2,500,000. Ukonom Communication Facility; $100,000; $100,000; $100,000. Karuk Cultural Sites; $500,000; $500,000; $500,000. Norcross Trailhead and Campground; $250,000; $250,000; $250,000. Sulphur Springs Campground; $150,000; $150,000; $150,000. Plantations (5,900 acres); $5,900,000; $5,900,000; $5,900,000. Total (rounded); $9,610,000; $9,590,000; $9,460,000; $9,500,000. Alternative B . Indirect Containment Strategy. Item; Value At Risk; Protected Target Outcome (80%); Fallback Outcome (0%); Protected Extreme Case Outcome (20%); Expected Values Protected. Ukonom Lookout; $100,000; $0; $0; $0. Ukonom Trial; $50,000; $0; $0; $0. Independence Bridge Private Property and Structures; $60,000; $60,000; $60,000; $60,000. Ti Bar Residencial Area; $2,500,000; $2,500,000; $2,500,000; $2,500,000. Ukonom Communication Facility; $100,000; $100,000; $100,000; $100,000. Karuk Cultural Sites; $500,000; $500,000; $500,000; $500,000. Norcross Trailhead and Campground; $250,000; $250,000; $250,000; $250,000. Sulphur Springs Campground; $150,000; $150,000; $150,000; $150,000. Plantations (5,900 acres); $5,900,000; $5,900,000; $5,900,000; $5,900,000. Total (rounded); $9,610,000; $9,460,000; $9,460,000; $9,460,000; $9,500,000.

Resource Value Losses

Note: Outcome values, including totals, are rounded to 3 significant digits counting from the left. Expected Impact is rounded to 2 significant digits. Alternative A . Ukonom-King Pocket. Item; Target Outcome; Fallback Outcome; Extreme Case Outcome; Expected Impact. Mature Timber; $1,430,000; $75,300,000. Immature Poles; $110,000; $5,280,000. Forage; $801; $48,600. Wildlife - Big Game; $41; $3,990. Wildlife - Other; $41; $3,990. Recreation - Disp/Dev; $41,600; $3,160,000. Recreation - Wilderness; $0; $21,400. Total (rounded); $1,590,000; $83,800,000; $76,000,000. Alternative B . Indirect Containment Strategy. Item; Target Outcome; Fallback Outcome; Extreme Case Outcome; Expected Impact. Mature Timber; $63,400,000; $0; $75,300,000. Immature Poles; $6,470,000; $0; $5,280,000. Forage; $36,500; $0; $48,600. Wildlife - Big Game; $3,280; $0; $3,990. Wildlife - Other; $3,280; $0; $3,990. Recreation - Disp/Dev; $1,640,000; $0; $3,160,000. Recreation - Wilderness; $37,100; $0; $21,400. Total (rounded); $71,600,000; $0; $83,800,000; $74,000,000.

Computation of NVC Loss by FMZ and FIL

Alternative A . Ukonom-King Pocket. Target Outcome; Extreme Case Outcome. FMZ; FIL; $/acre; %; Acres; Impact; %; Acres; Impact. LN-LSR roaded North #1; 1; -$382; 0; 0; $0; 0; 0; $0. 2; -$894; 6; 60; -$53,653; 0; 0; $0. 3; -$2,557; 12; 120; -$306,860; 3; 1,878; -$4,801,307. 4; -$3,706; 20; 200; -$741,254; 10; 6,259; -$23,196,138. 5; -$4,042; 12; 120; -$485,039; 8; 5,007; -$20,237,826. 6; -$4,105; 0; 0; $0; 8; 5,007; -$20,555,313. RN-Matrix Roaded North #1; 1; -$368; 0; 0; $0; 0; 0; $0. 2; -$865; 0; 0; $0; 3; 1,694; -$1,464,548. 3; -$2,512; 0; 0; $0; 4; 2,420; -$6,080,105. 4; -$3,695; 0; 0; $0; 2; 1,210; -$4,470,865. 5; -$4,089; 0; 0; $0; 1; 726; -$2,968,629. 6; -$4,215; 0; 0; $0; 0; 0; $0. RN-Matrix Roaded North #2; 1; -$368; 0; 0; $0; 0; 0; $0. 2; -$865; 0; 0; $0; 0; 0; $0. 3; -$2,512; 0; 0; $0; 0; 0; $0. 4; -$3,695; 0; 0; $0; 0; 0; $0. 5; -$4,089; 0; 0; $0; 0; 0; $0. 6; -$4,215; 0; 0; $0; 0; 0; $0. RN-Matrix Roaded North #3; 1; -$368; 0; 0; $0; 0; 0; $0. 2; -$865; 0; 0; $0; 0; 0; $0. 3; -$2,512; 0; 0; $0; 0; 0; $0. 4; -$3,695; 0; 0; $0; 0; 0; $0. 5; -$4,089; 0; 0; $0; 0; 0; $0. 6; -$4,215; 0; 0; $0; 0; 0; $0. UN-Matrix Unroaded North #1; 1; -$401; 0; 0; $0; 0; 0; $0. 2; -$921; 0; 0; $0; 0; 0; $0. 3; -$2,581; 0; 0; $0; 0; 0; $0. 4; -$3,730; 0; 0; $0; 0; 0; $0. 5; -$4,071; 0; 0; $0; 0; 0; $0. 6; -$4,143; 0; 0; $0; 0; 0; $0. WI-Wilderness #1; 1; $0; 0; 0; $0; 0; 0; $0. 2; $0; 0; 0; $0; 3; 1,694; $0. 3; $0; 0; 0; $0; 4; 2,420; $0. 4; -$9; 0; 0; $0; 2; 1,210; -$11,180. 5; -$17; 0; 0; $0; 1; 726; -$12,545. 6; -$25; 0; 0; $0; 0; 0; $0. WI-Wilderness #2; 1; $0; 0; 0; $0; 0; 0; $0. 2; $0; 0; 0; $0; 0; 0; $0. 3; $0; 0; 0; $0; 0; 0; $0. 4; -$9; 0; 0; $0; 0; 0; $0. 5; -$17; 0; 0; $0; 0; 0; $0. 6; -$25; 0; 0; $0; 0; 0; $0. WI-Wilderness #3; 1; $0; 0; 0; $0; 0; 0; $0. 2; $0; 0; 0; $0; 0; 0; $0. 3; $0; 0; 0; $0; 0; 0; $0. 4; -$9; 0; 0; $0; 0; 0; $0. 5; -$17; 0; 0; $0; 0; 0; $0. 6; -$25; 0; 0; $0; 0; 0; $0. WI-Wilderness #4; 1; $0; 0; 0; $0; 0; 0; $0. 2; $0; 0; 0; $0; 0; 0; $0. 3; $0; 0; 0; $0; 0; 0; $0. 4; -$9; 0; 0; $0; 0; 0; $0. 5; -$17; 0; 0; $0; 0; 0; $0. 6; -$25; 0; 0; $0; 0; 0; $0. WI-Wilderness #5; 1; -$337; 0; 0; $0; 0; 0; $0. 2; -$873; 0; 0; $0; 0; 0; $0. 3; -$2,741; 0; 0; $0; 0; 0; $0. 4; -$4,021; 0; 0; $0; 0; 0; $0. 5; -$4,360; 0; 0; $0; 0; 0; $0. 6; -$4,388; 0; 0; $0; 0; 0; $0. Total; 1,000; -$1,586,806; 60,500; -$83,798,456. Alternative B . Indirect Containment Strategy. Target Outcome; Fallback Outcome; Extreme Case Outcome. FMZ; FIL; $/acre; %; Acres; Impact; %; Acres; Impact; %; Acres; Impact. LN-LSR roaded North #1; 1; -$382; 5; 2,016; -$769,185; 0; 0; $0; 0; 0; $0. 2; -$894; 17; 7,056; -$6,309,546; 0; 0; $0; 0; 0; $0. 3; -$2,557; 24; 10,080; -$25,776,274; 0; 0; $0; 3; 1,878; -$4,801,307. 4; -$3,706; 10; 4,032; -$14,943,681; 0; 0; $0; 10; 6,259; -$23,196,138. 5; -$4,042; 5; 2,016; -$8,148,652; 0; 0; $0; 8; 5,007; -$20,237,826. 6; -$4,105; 0; 0; $0; 0; 0; $0; 8; 5,007; -$20,555,313. RN-Matrix Roaded North #1; 1; -$368; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; -$865; 4; 1,764; -$1,525,066; 0; 0; $0; 3; 1,694; -$1,464,548. 3; -$2,512; 6; 2,520; -$6,331,349; 0; 0; $0; 4; 2,420; -$6,080,105. 4; -$3,695; 3; 1,260; -$4,655,612; 0; 0; $0; 2; 1,210; -$4,470,865. 5; -$4,089; 2; 756; -$3,091,299; 0; 0; $0; 1; 726; -$2,968,629. 6; -$4,215; 0; 0; $0; 0; 0; $0; 0; 0; $0. RN-Matrix Roaded North #2; 1; -$368; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; -$865; 0; 0; $0; 0; 0; $0; 0; 0; $0. 3; -$2,512; 0; 0; $0; 0; 0; $0; 0; 0; $0. 4; -$3,695; 0; 0; $0; 0; 0; $0; 0; 0; $0. 5; -$4,089; 0; 0; $0; 0; 0; $0; 0; 0; $0. 6; -$4,215; 0; 0; $0; 0; 0; $0; 0; 0; $0. RN-Matrix Roaded North #3; 1; -$368; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; -$865; 0; 0; $0; 0; 0; $0; 0; 0; $0. 3; -$2,512; 0; 0; $0; 0; 0; $0; 0; 0; $0. 4; -$3,695; 0; 0; $0; 0; 0; $0; 0; 0; $0. 5; -$4,089; 0; 0; $0; 0; 0; $0; 0; 0; $0. 6; -$4,215; 0; 0; $0; 0; 0; $0; 0; 0; $0. UN-Matrix Unroaded North #1; 1; -$401; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; -$921; 0; 0; $0; 0; 0; $0; 0; 0; $0. 3; -$2,581; 0; 0; $0; 0; 0; $0; 0; 0; $0. 4; -$3,730; 0; 0; $0; 0; 0; $0; 0; 0; $0. 5; -$4,071; 0; 0; $0; 0; 0; $0; 0; 0; $0. 6; -$4,143; 0; 0; $0; 0; 0; $0; 0; 0; $0. WI-Wilderness #1; 1; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; $0; 7; 2,940; $0; 28; 0; $0; 3; 1,694; $0. 3; $0; 10; 4,200; $0; 40; 0; $0; 4; 2,420; $0. 4; -$9; 5; 2,100; -$19,404; 20; 0; $0; 2; 1,210; -$11,180. 5; -$17; 3; 1,260; -$21,773; 12; 0; $0; 1; 726; -$12,545. 6; -$25; 0; 0; $0; 0; 0; $0; 0; 0; $0. WI-Wilderness #2; 1; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 3; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 4; -$9; 0; 0; $0; 0; 0; $0; 0; 0; $0. 5; -$17; 0; 0; $0; 0; 0; $0; 0; 0; $0. 6; -$25; 0; 0; $0; 0; 0; $0; 0; 0; $0. WI-Wilderness #3; 1; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 3; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 4; -$9; 0; 0; $0; 0; 0; $0; 0; 0; $0. 5; -$17; 0; 0; $0; 0; 0; $0; 0; 0; $0. 6; -$25; 0; 0; $0; 0; 0; $0; 0; 0; $0. WI-Wilderness #4; 1; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 3; $0; 0; 0; $0; 0; 0; $0; 0; 0; $0. 4; -$9; 0; 0; $0; 0; 0; $0; 0; 0; $0. 5; -$17; 0; 0; $0; 0; 0; $0; 0; 0; $0. 6; -$25; 0; 0; $0; 0; 0; $0; 0; 0; $0. WI-Wilderness #5; 1; -$337; 0; 0; $0; 0; 0; $0; 0; 0; $0. 2; -$873; 0; 0; $0; 0; 0; $0; 0; 0; $0. 3; -$2,741; 0; 0; $0; 0; 0; $0; 0; 0; $0. 4; -$4,021; 0; 0; $0; 0; 0; $0; 0; 0; $0. 5; -$4,360; 0; 0; $0; 0; 0; $0; 0; 0; $0. 6; -$4,388; 0; 0; $0; 0; 0; $0; 0; 0; $0. Total; 42,000; -$71,591,839; 0; $0; 60,500; -$83,798,456.

Safety Assessment

Alternative A . Ukonom-King Pocket. Target Outcome; Extreme Case Outcome. Issue: Fire Fighter Safety. Driving in extreme topography and smoky conditions. Previous fire history has generated high numbers of snags. Steep topography causes many rolling hazards, and travel difficulties. Poison Oak, rattlesnakes, mountain lion stalking, insects and wildlife can be hazardous to firefighters. Building indirect line will put unburned fuels between the fire and firefighters. Unusually unseasonally hot weather causes heat stress and dehydration. Work/Rest ratios must be implemented.; Driving in extreme topography and smoky conditions. Previous fire history has generated high numbers of snags. Steep topography causes many rolling hazards, and travel difficulties. Poison Oak, rattlesnakes, mountain lion stalking, insects and wildlife can be hazardous to firefighters. Building indirect line will put unburned fuels between the fire and firefighters. Unusually unseasonally hot weather causes heat stress and dehydration. Work/Rest ratios must be implemented.. Rating: 4/10; Rating: 3/10. Alternative B . Indirect Containment Strategy. Target Outcome; Extreme Case Outcome. Issue: Fire Fighter Safety. Driving in extreme topography and smoky conditions. Previous fire history has generated high numbers of snags. Steep topography causes many rolling hazards, and travel difficulties. Poison Oak, rattlesnakes, mountain lion stalking, insects and wildlife can be hazardous to firefighters. Building indirect line will put unburned fuels between the fire and firefighters. Unusually unseasonally hot weather causes heat stress and dehydration. Work/Rest ratios must be implemented.; Driving in extreme topography and smoky conditions. Previous fire history has generated high numbers of snags. Steep topography causes many rolling hazards, and travel difficulties. Poison Oak, rattlesnakes, mountain lion stalking, insects and wildlife can be hazardous to firefighters. Building indirect line will put unburned fuels between the fire and firefighters. Unusually unseasonally hot weather causes heat stress and dehydration. Work/Rest ratios must be implemented.. Rating: 7/10; Rating: 3/10.

Decision Tree

Alternative A; Target Outcome. Ukonom-King Pocket; 10%; 1,000.00 acres, 8 days to control Objectives score: 8.1 Safety score: 1.3 Estimated Cost: -$2,600,000 Values Protected: $9,590,000 Estimated Loss: -$1,586,805. Expected Objectives Score: 4.3 Expected Safety Score: 1.0 Expected Cost: -$27,080,000 Values Protected: $9,473,000 Expected Loss: -$75,577,291. Extreme Case Outcome. 90%; 60,500.00 acres, 62 days to control Objectives score: 3.8 Safety score: 1.0 Estimated Cost: -$29,800,000 Values Protected: $9,460,000 Estimated Loss: -$83,798,456. Alternative #B; Target Outcome; Fallback Outcome. Indirect Containment Strategy; 80%; 42,000.00 acres, 35 days to control Objectives score: 5.9 Safety score: 2.3 Estimated Cost: -$19,075,000 Values Protected: $9,460,000 Estimated Loss: -$71,591,839; 0%; 0.00 acres, 0 days to control Objectives score: 0.0 Safety score: 0.0 Estimated Cost: $0 Values Protected: $9,460,000 Estimated Loss: $0. Expected Objectives Score: 5.5 Expected Safety Score: 2.1 Expected Cost: -$21,220,000 Values Protected: $9,460,000 Expected Loss: -$74,033,162. 20%; Fallback Plan; Extreme Case Outcome. 100%; 60,500.00 acres, 62 days to control Objectives score: 3.8 Safety score: 1.0 Estimated Cost: -$29,800,000 Values Protected: $9,460,000 Estimated Loss: -$83,798,456.

Comparison of Alternatives

A. Ukonom-King Pocket. Estimated Target Suppression Cost; -$2,600,000. Expected Suppression Cost; -$27,080,000. Expected Values Protected Cost; $9,473,000. Expected Resource Loss; -$75,577,291. Total Expected Financial Impact; -$93,184,291. Target; FB; WC. Outcome Probabilities; 10%; 90%. Objective; Weight; Target; FB; WC; Total. Expected Objectives Score; 8.1; 3.8; 4.3. Safety; Weight; Target; FB; WC; Total. Expected Safety Score; 1.3; 1.0; 1.0. B. Indirect Containment Strategy. Estimated Target Suppression Cost; -$19,075,000. Expected Suppression Cost; -$21,220,000. Expected Values Protected Cost; $9,460,000. Expected Resource Loss; -$74,033,162. Total Expected Financial Impact; -$85,793,162. Target; FB; WC. Outcome Probabilities; 80%; 0%; 20%. Objective; Weight; Target; FB; WC; Total. Expected Objectives Score; 5.9; 0.0; 3.8; 5.5. Safety; Weight; Target; FB; WC; Total. Expected Safety Score; 2.3; 0.0; 1.0; 2.1.

Comparison of Alternatives

Safety Scores (0 worst, 10 best) Selected Alternative shown on left. Objective Scores (0 worst, 10 best) Selected Alternative shown on left. Financial Impact Selected Alternative shown on left.

Incident Complexity Analysis

Incident Complexity Rating: 1 Rationale: The current incident management involves an Area Command Team, and one Type 1 team. The fire is spreading over a large area containing extremely difficult and inaccessible terrain. A fatality occurred on August 26 as a result of a burn over. A serious accident investigation team is conducting an investigation. The logistical organization will require a Base Camp with over an estimated 600 personnel. There will be one TFR in effect. Private property may be threatened in the near future. Some potential for loss of private structures and threat to communities. On a daily basis the larger fires south and north of this fire are having a significant smoke impact on the communities in the Klamath river valley and Happy Camp. Public concerns are high, with multiple fires burning throughout the area. Current complexity level will continue for one more rotation with a Type 1 Team followed by one rotation of a Type 2 or 3 Team if the fire is held within its projected containment lines. No; Yes; Factor. A. Fire Behavior. X; Burning index predicted to be above the 90% level.. X; Weather forecast indicating no significant relief or worsening conditions.. -; Crowning, profuse or long-range spotting.. X; Potential exists for "blowup" conditions (fuel moisture, winds, etc.).. B. Resources Committed. -; Substantial air operation which is not properly staffed.. X; Three or more divisions.. -; Majority of initial attack resources committed.. X; 200 or more personnel assigned.. X; Wide variety of special support personnel.. C. Resources Threatened. -; Developments and facilities.. -; Urban interface.. -; Other special resources.. X; Restricted, threatened or endangered species habitat.. X; Cultural sites.. X; Unique natural resources, special designated zones or wilderness.. D. Safety. -; Unusually hazardous fire line conditions.. X; Restrictions and/or closures in effect or being considered.. X; Serious accidents or fatalities.. X; No night operations in place for safety reasons.. X; Threat to safety of visitors from fire and related operations.. E. Ownership. X; Fire burning or threatening more than one jurisdiction.. -; Potential for claims (damages).. -; Different or conflicting management objectives.. -; Disputes over suppression responsibility.. X; Potential for unified command.. F. External Influences. -; Pre-existing controversies/relationships.. -; Controversial wildland fire management policy.. -; Other external influences.. X; Sensitive media relationships.. X; Sensitive political interests.. X; Smoke management problems.. G. Change in Strategy. X; Large amounts of unburned fuel within planned perimeter.. -; WFSA invalid or requires updating.. -; Change to a more aggressive suppression strategy.. H. Existing Overhead. -; Worked two operational periods without achieving initial objectives.. -; Incident action plans, briefings, etc. missing or poorly prepared.. -; Existing management organization ineffective.. -; Overhead overextended themselves mentally and/or physically..

Bottom of Form