| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch I |  |  |  |  |  |  |  |  | 2. Division/Group |  |  | Page 1 of 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name LOCKHEED |  |  |  |  |  |  | 4. Operational Period 0700-0700 Date: 08-24 to 8-28-09 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Ian Larkin (Day) |  |  |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Branch Director |  | Darrell Wolf/ Tony Arnold (T) (Day) |  |  |  |  |  |  | Air Tactical Group Supervisor |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  |  | Trans. Needed | Drop Off PT./Time |  |  |  |  | Pick Up PT./Time |  |  |  |  | On Line | Off Line |
| STC LNU 9140C |  |  | Barry Biermann |  |  |  |  | 21 |  |  | N | DP-2 / 0800 |  |  |  |  | DP-2 / 1900 |  |  |  |  |  |  |
| STC CZU 9171C |  |  | James Nolan |  |  |  |  | 21 |  |  | N | DP-2 / 0800 |  |  |  |  | DP-2 / 1900 |  |  |  |  |  |  |
| ENG TBA |  |  |  |  |  |  |  |  |  |  | N | DP-2 / 1900 |  |  |  |  | DP-2 / 0800 |  |  |  |  |  |  |
| STG TGU 9252G |  |  | Tim Solaire |  |  |  |  | 33 |  |  | N | DP-2 / 0800 |  |  |  |  | DP-2 / 1900 |  |  |  |  |  |  |
| STG AEU 9276G |  |  | Mike Blankenheim |  |  |  |  | 27 |  |  | N | DP-2 / 0800 |  |  |  |  | DP-2 / 1900 |  |  |  |  |  |  |
| W/T C&H Vet E-97 |  |  |  |  |  |  |  | 1 |  |  | N | DP-2 / 0800 |  |  |  |  | DP-2 / 1900 |  |  |  |  |  |  |
| W/T Wildfire E-203 |  |  |  |  |  |  |  | 1 |  |  | N | DP-2 / 0800 |  |  |  |  | DP-2 / 1900 |  |  |  |  |  |  |
| SOFR |  |  | Gary Rowe |  |  |  |  | 1 |  |  | N | DP-2 / 0800 |  |  |  |  | DP-2 / 1900 |  |  |  |  |  |  |
| - Control Operations Continue holding constructed line and mop up 300’ in. Evaluate pulling hoselays out. Coordinate backhaul of hose, excess fire equipment and trash to drop points. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions Conduct safety briefings for all personnel. Safety Officer for Incident is Gary Rowe. One engine assigned from unit to cover night shift. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  |  | Function |  |  |  | Frequency |  |  |  | System |  |  | Channel |  |  |
| Command | 151.2650 RX 159.3300 TX |  |  | CDF CMD 2 TONE 10 |  | 4 |  |  |  | Air to Ground |  |  |  | 169.1125 RX 169.1125 TX |  |  |  | NIFC AIR TO GROUND |  |  | 13 |  |  |
| Tactical Div/Group | 168.6000 RX 168.6000 TX |  |  | NIFC TAC 3 |  | 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prepared by (Resource Unit Ldr.) J. Mihalco RESL (T) |  |  |  |  | Approved by (Planning Sect. Ch.) |  |  |  |  |  |  |  | Date 8-23-09 |  |  |  |  |  |  | Time 2100 |  |  |  |