| DIVISION ASSIGNMENT LIST |  |  |  |  |  |  | 1. Branch |  |  |  |  |  |  |  | 2. Division/Group D |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3. Incident Name Duck Lake |  |  |  |  |  |  | 4. Operational Period Date: 5-30-12 Time: 0600 - 2000 |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Operations Personnel |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operations Chief |  | Paul Gaberdiel |  |  |  |  | Division/Group Supervisor |  |  |  |  |  |  | Roger Jones |  |  |  |  |  |
| Branch Director |  |  |  |  |  |  | Air Attack Supervisor No. |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Resources Assigned this Period |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Strike Team/Task Force/ Resource Designator |  |  | Leader |  |  |  |  | Number Persons |  | Trans. Needed | Drop Off PT./Time |  |  |  |  |  | Pick Up PT./Time |  |  |
| D-5/STLD |  |  | Maki |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |
| AT 53B |  |  | Nemeth |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |
| PE 53 |  |  | (Pratt – on GW 57M) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 15 57 |  |  | Johnston/J. Johnson |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |
| CF 57 |  |  | West/Brinks |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |
| NW 59W |  |  | Nutkins |  |  |  |  | 1 |  |  |  |  |  |  |  |  |  |  |  |
| GW 57M |  |  | Pratt/Vail/Davis |  |  |  |  | 3 |  |  |  |  |  |  |  |  |  |  |  |
| TH 57B |  |  | Petrelius/Gould |  |  |  |  | 2 |  |  |  |  |  |  |  |  |  |  |  |
| 7. Control Operations Finish line construction towards Division breaks. Hold and mop up 50 feet on constructed line. Identify hazard trees for saw crew. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8. Special Instructions NOTE: Make sure to review Comm Plan for any changes. Bucket retrieval from Bone Lake will be coordinated with CO Hammill. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Division/Group Communication Summary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Function | Frequency |  |  | System |  | Channel |  |  | Function |  |  |  | Frequency |  |  | System |  |  | Channel |
| Command | Event 14 |  |  | 800 mhz |  | Zone G Event 14 |  |  | Logistics |  |  |  |  |  |  |  |  |  |  |
| Tactical Div/Group | FMDTAC2 |  |  | High Band |  | 159.270 |  |  | Air to Ground |  |  |  | AIRGRD/UP |  |  | High Band |  |  | 171.575 |
| Prepared by (Resource Unit Leader) Amy Douglass |  |  |  |  | Approved by (Planning Section Chief) Jennifer Burnham |  |  |  |  |  |  | Date 5-29-12 |  |  |  |  |  | Time 1950 |  |