### Incident Status Summary (ICS-209)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1: Date 8/30/11 | 2: Time 1500 | 3: Initial   |   Update   |   Final         |      X        | | 4: Incident Number MN-SUF-2011-519 | 5: Incident Name Pagami Creek |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6: Incident Kind/Strategy WF | 7: Start Date    Time 8/18/11 1558 | 8: Cause Lightning | 9: Incident Commander Greg Peterson | 10: Incident Command Organization Type 2 IMT | 11: State-Unit MN-SUF |

|  |  |  |
| --- | --- | --- |
| 12: County Lake | 13: Latitude and Longitude  Lat: 47 54’ 20.52” Long: 91 31’ 28.91”  Ownership at Origin:USFS |  |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 15: Size/Area Involved  130 | 16: % Contained  N/A | 17: Expected Containment Date:  N/A | 18: Line to Build  30 chains | 19: Estimated Costs to Date  $145,000.00 | 20: Declared Controlled Date:  Time: |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 21: Injuries this Reporting Period: | 22: Injuries to Date: | 23: Fatalities | 24: Structure Information | | | |
| 0 | 0 | 0 | Type of Structure | # Threatened | # Damaged | # Destroyed |
| 25: Threat to Human Life/Safety: Evacuation(s) in progress ----  No evacuation(s) imminent -x-  Potential future threat --x------  No likely threat --------------- | | | Residence | 50 | 0 | 0 |
| Commercial Property | 25 | 0 | 0 |
| Outbuilding/Other | 1 | 0 | 0 |

|  |
| --- |
| 26: Projected incident movement/spread in 12, 24, 48 and 72 hour time frames:  12 hours:1/2 mile to the SE  24 hours:  48 hours: 1 mile to East  72 hours: ½ mile to North |

|  |
| --- |
| 27: Values at Risk: include communities, critical infrastructure, natural and cultural resources in 12, 24, 48 and  72 hour time frames:  12 hours:  24 hours:  48 hours: Wilderness users, portages and campsites  72 hours: Resorts and residences in Fernberg corridor 2 ½ miles north |

|  |
| --- |
| 28: Critical Resource Needs (amount, type, kind, and number of operational periods in priority order in 12, 24,  48 and 72 hour time frames):  24 hours:  48 hours:  72 hours: |

|  |
| --- |
| 29: Major problems and concerns (control problems, social/political/economic concerns or impacts, etc.) Relate critical resources needs identified above to the Incident Action Plan.  Continuous fuels in all directions, limited access (water only), long-range spotting potential if winds exceed 15 mph. Local business concerns with any disruption in visitor use within the Boundary Waters Canoe Area Wilderness. |

|  |
| --- |
| 30: Observed Weather for current operational period: Wind Direction: WNW Wind Speed (mph): 11 Peak Gusts: 21 mph  Max. Temperature: 81        Min. Relative Humidity: 34% |

|  |
| --- |
| 31: Fuels/Materials Involved: FM10, TU2 |

|  |
| --- |
| 32: Today's observed fire behavior (leave blank for non-fire events): Creeping single & group tree torching |

|  |
| --- |
| 33: Significant events today (closures, evacuations, significant progress made, etc.):  Public meeting to discuss current situation and proposed burn out possibilities |

|  |
| --- |
| 34: Forecasted Weather for next operational period:  Wind Speed (mph): 9-10 Temperature: 69-74  Wind Direction: SE Relative Humidity: 48 |

|  |  |  |
| --- | --- | --- |
| 35: Estimated Control Date and Time: Unk | 36: Projected Final Size: Unk | 37: Estimated Final Cost: |

|  |
| --- |
| 38: Actions planned for next operational period:  Monitor fire south of Pagami Creek. Continue containment actions on the north side of Pagami Creek. |

|  |
| --- |
| 39: For fire incidents, describe resistance to control in terms of: |
| 1. Growth Potential - Moderate |
| 2. Difficulty of Terrain - High |

|  |
| --- |
| 40: Given the current constraints, when will the chosen management strategy succeed? |

|  |
| --- |
| 41: Projected demobilization start date: |

|  |
| --- |
| 42: Remarks: |

|  |
| --- |
| 43: Committed Resources |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Agency | CRW1 | | CRW2 | | HEL1 | HEL2 | HEL3 | ENGS | | DOZR | | WTDR | OVHD | Camp Crews | Total Personnel |
| SR | ST | SR | ST | SR | SR | SR | SR | ST | SR | ST | SR | SR |
| FS |  |  |  |  |  |  |  |  |  |  |  |  | 39 |  | **39** |
| FS |  |  | **1** |  |  |  |  |  |  |  |  |  |  |  | **20** |
| MNS |  |  | **1** |  |  |  |  |  |  |  |  |  | 29 |  | **45** |
| MNagcy |  |  |  |  |  |  |  |  |  |  |  |  | 1 |  | **1** |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Total |  |  | 2 |  |  |  |  |  |  |  |  |  | 69 |  | 105 |

|  |
| --- |
| 44: Cooperating and Assisting Agencies Not Listed Above:  Lake County Sherriff , State of MN |

|  |
| --- |
| Approval Information |

|  |  |  |
| --- | --- | --- |
| 45: Prepared by: Mike Locke | 46: Approved by: Mark Wurdeman | 47: Sent to: By:  Date: 8/30/11Time: 1630 |

Revised 3/2009