## Slide 1: Four Corners Fire (GBT4)
Long Term Plan Meeting
Notes: This presentation is for Agency Administrators. The IMT will present three potential alternatives for managing the fire. The presentation outlines the factors contributing to the Relative Risk Assessment, costs, firefighter exposure, and aviation asset use for the alternatives.

## Slide 2: Agenda
Introduction and Intent - Gary
Situation Update
  Weather- Incident Meteorologist - Steven
  Fuels and Fire Behavior - Richard
  Fire Growth Projections: Near Term and FSPro - Casey
  Values at Risk - Management Action Points (MAPs) - Carolyn
  Strategic Operations - Kris
  Seasonal Outlook - Carol
IC Perspective - Steve
What's Next - Gary

## Slide 7
<</a>

## Slide 10: Current Situation- Seasonal Fuel Conditions
Notes: Show where fire is contained, where is open line, where is heat/VIIRS

## Slide 11: Short Term Fire Danger Outlook
Notes: Show where fire is contained, where is open line, where is heat/VIIRS

## Slide 12: Current Situation: Sub-Alpine Fir Fire Behavior
Notes: Show where fire is contained, where is open line, where is heat/VIIRS

## Slide 13: Current Situation: Mixed Conifer Fire Behavior
Notes: Show where fire is contained, where is open line, where is heat/VIIRS

## Slide 14: Current Situation: Layout of Fuel Types
Notes: Show where fire is contained, where is open line, where is heat/VIIRS

## Slide 15: Vegetation Overview

## Slide 16: 4-DAY NTFB (8/28-31)

## Slide 17: 14-DAY FSPro (8/28 - 9/11)

## Slide 18
Values at Risk – Management Action Points
Notes: New decision: Increased the planning area size to the south, MAPs 6-13 approved.
Have identified several values in the expanded planning area: Tripod LO, Third Fork cabin, sage hen reservoir
Beginning to develop more MAPs to address values

## Slide 19: VAR Map Placeholder

## Slide 20: Strategic Operations
Primary control lines
Contingency lines
Risk and exposure
Two additional MAP’s proposed
Tripod Lookout

## Slide 21
Notes: New outlook is at end of month

## Slide 23
Notes: Climate Prediction Center - Seasonal Outlook (noaa.gov)

## Slide 24
Aug 27
Date | Probability
Sept. 9 | 25%
Sept. 24 | 50%
Oct. 2 | 75%
Oct. 5 | 90%
Notes: Updated last week’s version of the RMA season ending event prob. For Aug. to Oct. 31, using 08/26/22 ~midnight IR perimeter as the GIS fire perimeter.
vertical line in yellow to show today,
bottom axis is a count of which day of the year we are at -we are at the 238th day of the year.
The graphic is already titled with which months we considered.
P = probability, so the graphic shows:
P25 = 09Sept, which means Sept. 9th is 25% probability of season ending
P50 = 24Sept, which means Sept. 24th is 50% probability of season ending
...Oct 2nd have 75% probability, and Oct 5th is 90% probability...
This product is based on last night's IR perimeter, and gridded ERC trends for that spatial footprint based on data from the RAWS in the area. Here's a citation or website where it's from, which includes a more thorough background if anyone is interested:
Risk Management Assistance Dashboard (arcgis.com) (go to top menu and find "season ending analysis".

## Slide 25: Closing: Are we on Track?
What's Next:
"Draft" Long-Range Plan by 8/31
Submit New WFDSS Updates
Support In-Brief and Transition Meeting as Requested