WH20 M.A.P.s Boomer

Add disclaimer for availability of resources, fre behavior and changing conditions/

|  |
| --- |
| **MAP-11 Current** |
| Warm Springs Tribal Notice |
| **Condition** |
| Fire becomes established east of Park, Rock, and Scout Lakes. |
| **Action** |
| Assess fire spread probability to the east.  Fully engage Confederated Tribe of Warm Springs on potential for fire to impact tribal lands. |
| **Resource** |
| * Need to find out who calls who with numbers. * Add LTAN FSPro run with probabilities of movement and impacts |
| **Cost** **Estimate** |
| **$1,000** |

|  |
| --- |
| **MAP-13 Current** |
| Pamelia |
| **Condition** |
| Fire threatens to breach Pamelia contingency line |
| **Action** |
| * Use appropriate suppression response with available resources to limit growth to the south and west. * Finalize structure protection plan for Marion Forks. * Notify Marion Forks. * Notify appropriate Law Enforcement surrounding potential evacuation needs. * Based on spread potential, order fire resources needed to prepare and staff actions identified in Marion Forks structure and evacuation plan. * Based on fires location , Activate Hwy 22 closure plan * If Pamelia contingency east of 750Rd and/or trailhead is considered unviable Bingham Contingency will be initiated. |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-14 Current** |
|  |
| **Condition** |
| Holding along 302 and 305 Alternate lines is likely unsuccessful |
| **Action** |
| * Use appropriate suppression response with available resources to limit growth to the south and west. * Based upon fires location Activate Hwy 22 closure plan. * Based upon fire location and anticipated growth initiate closure of Whispering Falls Campground, Upper and Lower McCoy Snowparks. McCoy Shelter. * Finalize preparation and staffing for holding operations in Pigeon Prairie to Upper McCoy to Boulder Ridge (630Rd, 2233Rd, and 2231Rd). * Initiate Area Closure in the vicinity of Gale Hill and Pigeon Prairie. * Develop structure protection and evacuation plan for Idanha. * Notify pertinent parties in Idanha |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP- 16** |
| Notify Deschutes |
| **Condition** |
| Fire burns east of MAP into Hanks Lake area with little to no success of containing fire. |
| **Action** |
| * Use appropriate suppression response with available resources to limit growth to the east. * Assess fire growth probability to the east onto Deschutes National Forest lands. * Notify Deschutes National Forest of potential for fire to impact their lands to the east, develop and initiate a delegation of authority to include Deschutes National Forest. |
| **Resource** |
| * Long Term Analyst – project fire growth to the east for consideration in determining actions/timing needed. * Line Officer – update Deschutes on projected fire growth and current actions. Initiate delegation of authority * 1 WFM * 2 type 1 helicopters * 1 type 2 helicopters |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-18** |
|  |
| **Condition** |
| Fire has crosssed MAP and is established west of the MAP. Suppression efforts are being taken to suppress all western growth of the fire in Breitenbush Canyon. |
| **Action** |
| Analyze fire growth potential and suppression effectiveness to determine timing of all necessary actions to protect values in Breitenbush area.  Initiate structure protection procedures.  Work with local officials to evacuate Breitenbush area. |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-19** |
|  |
| **Condition** |
| Fire has crossed the MAP and become established west/southwest of the MAP. Suppression efforts are being taken to stop fire spread to the west/southwest. |
| **Action** |
| * Analyze fire growth potential and suppression effectiveness to determine timing of all necessary actions to protect values in Breitenbush area. * Initiate structure protection procedures. * Work with local officials to evacuate Marion Forks area. |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-20 Current** |
|  |
| **Condition** |
| Fire has crossed MAP 19 and suppression success is deemed unviable. Analysis suggests continued spread to the north east is  probable. |
| **Action** |
| * Consult with Mt Hood NAtional Forest surrounding closures in the Olallie Lake Area * Develop evacuation and closure plan for the 4220 Rd and Olallie Lake vicinty * Develop trigger points based on season timing as to when initiation of closures should occur. |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-XXX** |
|  |
| **Condition** |
|  |
| **Action** |
|  |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-XXX** |
|  |
| **Condition** |
|  |
| **Action** |
|  |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

RESOURCE examples

**Critical Needs in Bold**

|  |
| --- |
| RESOURCES |
| CREWS |
| OVERHEAD |
| EQUIPMENT |
| AIRCRAFT |
| SUPPLIES |

Crews

Overhead

Equipment

Aircraft

Supplies

* DIVS with RXB2 qualifications
* 5 Crews including 1 IHC, 2 T2IA Crews, and 2 T2 Crews to prep and burn out
* 2 STCR
* 2 Striketeams/Taskforce of Engines (Type 3, 4, and 6) with STLD/TFLD
* 2 Water tender (WTT2)
* 1 T3 Helicopter with PSD and PLDO
* 2 T2 or larger Helicopter with bucket/tank
* 2 Dozer T2
* 2 HEQB
* 2 READ