WH20 M.A.P.s Boomer

Add disclaimer for availability of resources, fre behavior and changing conditions/

|  |
| --- |
| **MAP-11 Current**  |
| Warm Springs Tribal Notice |
| **Condition**  |
| Fire becomes established east of Park, Rock, and Scout Lakes.  |
| **Action** |
| Assess fire spread probability to the east.Fully engage Confederated Tribe of Warm Springs on potential for fire to impact tribal lands.  |
| **Resource** |
| * Need to find out who calls who with numbers.
* Add LTAN FSPro run with probabilities of movement and impacts
 |
| **Cost** **Estimate** |
| **$1,000** |

|  |
| --- |
| **MAP-13 Current** |
| Pamelia |
| **Condition**  |
| Fire threatens to breach Pamelia contingency line |
| **Action** |
| * Use appropriate suppression response with available resources to limit growth to the south and west.
* Finalize structure protection plan for Marion Forks.
* Notify Marion Forks.
* Notify appropriate Law Enforcement surrounding potential evacuation needs.
* Based on spread potential, order fire resources needed to prepare and staff actions identified in Marion Forks structure and evacuation plan.
* Based on fires location , Activate Hwy 22 closure plan
* If Pamelia contingency east of 750Rd and/or trailhead is considered unviable Bingham Contingency will be initiated.
 |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-14 Current** |
|  |
| **Condition**  |
| Holding along 302 and 305 Alternate lines is likely unsuccessful |
| **Action** |
| * Use appropriate suppression response with available resources to limit growth to the south and west.
* Based upon fires location Activate Hwy 22 closure plan.
* Based upon fire location and anticipated growth initiate closure of Whispering Falls Campground, Upper and Lower McCoy Snowparks. McCoy Shelter.
* Finalize preparation and staffing for holding operations in Pigeon Prairie to Upper McCoy to Boulder Ridge (630Rd, 2233Rd, and 2231Rd).
* Initiate Area Closure in the vicinity of Gale Hill and Pigeon Prairie.
* Develop structure protection and evacuation plan for Idanha.
* Notify pertinent parties in Idanha
 |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP- 16** |
| Notify Deschutes |
| **Condition**  |
| Fire burns east of MAP into Hanks Lake area with little to no success of containing fire. |
| **Action** |
| * Use appropriate suppression response with available resources to limit growth to the east.
* Assess fire growth probability to the east onto Deschutes National Forest lands.
* Notify Deschutes National Forest of potential for fire to impact their lands to the east, develop and initiate a delegation of authority to include Deschutes National Forest.
 |
| **Resource** |
| * Long Term Analyst – project fire growth to the east for consideration in determining actions/timing needed.
* Line Officer – update Deschutes on projected fire growth and current actions. Initiate delegation of authority
* 1 WFM
* 2 type 1 helicopters
* 1 type 2 helicopters
 |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-18**  |
|  |
| **Condition**  |
| Fire has crosssed MAP and is established west of the MAP. Suppression efforts are being taken to suppress all western growth of the fire in Breitenbush Canyon. |
| **Action** |
| Analyze fire growth potential and suppression effectiveness to determine timing of all necessary actions to protect values in Breitenbush area.Initiate structure protection procedures.Work with local officials to evacuate Breitenbush area. |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-19**  |
|  |
| **Condition**  |
| Fire has crossed the MAP and become established west/southwest of the MAP. Suppression efforts are being taken to stop fire spread to the west/southwest. |
| **Action** |
| * Analyze fire growth potential and suppression effectiveness to determine timing of all necessary actions to protect values in Breitenbush area.
* Initiate structure protection procedures.
* Work with local officials to evacuate Marion Forks area.
 |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-20 Current** |
|  |
| **Condition**  |
| Fire has crossed MAP 19 and suppression success is deemed unviable. Analysis suggests continued spread to the north east isprobable. |
| **Action** |
| * Consult with Mt Hood NAtional Forest surrounding closures in the Olallie Lake Area
* Develop evacuation and closure plan for the 4220 Rd and Olallie Lake vicinty
* Develop trigger points based on season timing as to when initiation of closures should occur.
 |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-XXX** |
|  |
| **Condition**  |
|  |
| **Action** |
|  |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

|  |
| --- |
| **MAP-XXX** |
|  |
| **Condition**  |
|  |
| **Action** |
|  |
| **Resource** |
|  |
| **Cost** **Estimate** Duration |
| **$** |

RESOURCE examples

**Critical Needs in Bold**

|  |
| --- |
| RESOURCES |
| CREWS |
| OVERHEAD |
| EQUIPMENT |
| AIRCRAFT |
| SUPPLIES |

Crews

Overhead

Equipment

Aircraft

Supplies

* DIVS with RXB2 qualifications
* 5 Crews including 1 IHC, 2 T2IA Crews, and 2 T2 Crews to prep and burn out
* 2 STCR
* 2 Striketeams/Taskforce of Engines (Type 3, 4, and 6) with STLD/TFLD
* 2 Water tender (WTT2)
* 1 T3 Helicopter with PSD and PLDO
* 2 T2 or larger Helicopter with bucket/tank
* 2 Dozer T2
* 2 HEQB
* 2 READ