NWCG IRM Systems

Change Management Procedures

Version 1.0

June 2004

This document is a publication of the NWCG IRM Program Management Office. Questions or comments regarding this document should be directed to:

IRM Program Management Office
National Wildfire Coordinating Group
3833 S. Development Avenue
Boise, ID  83705

Barry Mathias, Program Manager
(208) 947-3740
barry_mathias@blm.gov

Allen Deitz, Repository Manager
(208) 947-3742
allen_deitz@blm.gov

Judy Crosby, Data Architect
(208) 947-3741
judy_crosby@blm.gov

Al Borup, Applications Architect
(208) 947-3743
al_borup@blm.gov

1. Introduction	2

2. Purpose	2

3. Change Control Board Description and Roles	2

4. Change Management Advisors	3

4.1. Training Curriculum and Courseware	4

4.2. Application Software and Associated Data	4

4.3. Infrastructure (Hardware, Network, Security)	4

4.4. System and Client Software (non application)	4

4.5. Implementation Scope	4

4.6. Administration	5

4.7. Policy	5

4.8. Documentation	5

4.9. Support (User Support)	5

5. Change Procedure Description	5

5.1. Procedure for Change Request Submission	5

5.2. Idea/Change Request Screening	6

5.3. Procedures for handling minor changes within the system baseline that can be accomplished using available funding and labor sources (MCOM).	7

5.4. Procedures for handling items within the established system baseline but will require additional funding to accomplish (AFOM).	8

5.5. Procedures for handling new functionality that is outside the established system baseline (CFUN).	8

6. Responsibilities	9

7. Communications	10

8. Modifications to the Plan	10

# 1. Introduction

The diversity of the wildland fire community requires that changes to interagency wildland fire systems are carefully managed. Because of the interconnectivity of the various wildland fire systems and the complexity of the business processes they support, it is critical that all affected parities and components are considered when evaluating change proposals for an existing system..

# A required deliverable of every NWCG sponsored System is an Operations and Maintenance Plan that includes change management procedures for proposing, evaluating, and implementing changes to the System.

This document is intended to identify certain principles, guidelines, and standards to be used in the establishment of the change management procedures for an NWCG IRM automated system (hereinafter referred to as “System”).

The intended audience for this document includes:  business leaders, project managers, system managers, system maintenance groups, and change management boards.

# 2. Purpose

The purpose of this document is to provide an outline of the procedures, roles, and responsibilities for administering and controlling changes to NWCG automated systems.

Formal change procedures are required to ensure that modifications to established systems are managed appropriately. NWCG automated systems are business-related and customer-driven. All changes to NWCG automated systems shall be based on demonstrated business needs related to the mission and vision of the NWCG (See NWCG Bylaws and Operating Principles).  All changes must also align and/or support the establishment of the overarching National Wildland Fire Enterprise Architecture.   Normal individual application questions or inquiries handled by various agency Helpdesks are outside the scope of this document.

Automated systems within the interagency wildland fire business community have the complexity of bridging interdepartmental, federal, and state agency policies, and must satisfy the business and technical requirements of a wide variety of interagency stakeholders.  Successful change management depends on interagency coordination and facilitation that is both internal and external to the maintenance of any given NWCG system.  The various NWCG business groups (working teams, task groups, and advisory groups) and the NWCG IRM-PMO are key to the coordination and facilitation of the change control process.

2.  Don’t know what to name this, but it is not part of the introduction, it is more like document disclaimers

This document is not all-inclusive and should be used in conjunction with current advice from the NWCG’s Information Resource Management Working Team (IRMWT) and NWCG’s Program Management Office (IRM-PMO).  Each System is unique and will have special requirements and considerations that may not exactly fit the guidelines and standards identified within this document.

The IRM-PMO harvests “lessons learned” from NWCG IRM investments.  As we develop more understanding of what it takes to achieve successful IRM system implementations, this document will change.  Consider the date and version number, and check with the IRM-PMO for the latest version.  Generally, the date of an IRM-PMO document determines the precedence of information as it may apply to other IRM-PMO documents.

Key words may be helpful in distinguishing principles, guidelines, and standards.  Within this document a principle is a broad concept or statement of direction identified by an action verb, guidelines contain the verbs “will” or “should”, and standards contain the verb “shall”.

# 3. Change Control Board Description and Roles

Each NWCG automated system must establish a Change Control Board (CCB). The role of the CCB is to develop and maintain change prioritization criteria, advise and make recommendations to the system’s Business Lead and System Manager on submitted Change Requests and priorities, and to participate in briefings and presentations made to the NWCG. The CCB shall consult with Change Management Advisors (see below) about review items as required and/or necessary to assist with evaluation and prioritization. The CCB ensures that resulting system/application changes are in alignment with NWCG Application and Data Standards and the National Wildland Fire Enterprise Architecture. The CCB shall involve appropriate advisors in decisions that affect business outside the business area of the system.

This board should be comprised of:

- Business Lead (Permanent Member)

- System Manager (Permanent Member)

- Business Area Team (Multiple representatives as appropriate)

- Business Data Steward (Multiple representatives as appropriate)

Stewardship for every NWCG-sponsored system’s CCB shall be assigned to one of NWCG’s Working Teams or advisory groups. If the business area of the NWCG system spans the area of concern of multiple NWCG Working Teams, then the affected Working Team Chairs shall mutually agree to designate ONE Working Team as having the lead role for stewardship with regard to the CCB.

The NWCG Working Team (or group) having stewardship over the business area of the NWCG system shall determine the appropriate number of representatives necessary for the Business Area Team, appoint all members of the CCB, and designate the Chair of the CCB. Tenure of CCB members shall be two years and be replaced on January 1 of the replacement year.

To ensure broad representation on the CCB, it is suggested that members be chosen from multiple agencies and if appropriate, from different Geographic Areas. The membership of the CCB shall be documented in the NWCG system’s files and (if relevant) posted on the NWCG system’s website. If unplanned vacancies on the Business Area Team of the CCB occur, the remaining members of the CCB shall recommend appropriate replacements. The steward NWCG Working Team and the NWCG Information Resources Management Working Team (IRMWT) shall be notified when changes occur.

The CCB shall meet four times per year. The CCB shall make an annual report to the steward NWCG Working Team (or group). Copies of the annual report shall be forwarded to the NWCG IRMWT and NWCG Information Resource Management Program Management Office (IRM-PMO).

# 4. Change Management Advisors

Advisors to the Business Lead, System Manager, and CCB will vary according to the emphasis area. The following listing displays emphasis areas and suggests advising entities to be used:

### 4.1. Training Curriculum and Courseware

- NWCG Training Working Team (for NWCG Course curriculum)

- National Interagency Fire Center Training Group (for standards)

- Stakeholder NWCG Working Teams (for Business Processes)

### 4.2. Application Software and Associated Data

- Stakeholder NWCG Working Teams

- Contracting Officer (CO)

- National and Geographic Area Coordinators

- NWCG Data Administration Working Group (DAWG)

- NWCG IRM-PMO Enterprise Architects

- Operations and Maintenance (O&M) Contractors

### 4.3. Infrastructure (Hardware, Network, Security)

- Interagency Systems Management Group

- NWCG IRMWT

- National Wildland Fire Enterprise Architecture Program (NWFEA)

- Hosting Facility

- Agency Information Resource Management Staff (Agency IRM)

- O&M Contractors

- CO

### 4.4. System and Client Software (non application)

- Interagency systems Management Group

- NWCG IRMWT

- NWCG IRM-PMO

- National Wildland Fire Enterprise Architecture Program (NWFEA)

- Hosting Facility

- Agency IRM

- O&M Contractors

- Contracting Officer

### 4.5. Implementation Scope

- Stakeholder NWCG Working Teams

- NWCG – IRMWT

- NWCG IRM-PMO

- NWCG system Change Management Process

- NWCG parent group

### 4.6. Administration

- Managing Partner Agency

- NWCG IRM-PMO

- NWCG IRMWT

- Contracting Officer

### 4.7. Policy

- NWCG Member Agencies

- Affected Organizations/Agencies

### 4.8. Documentation

- Stakeholder NWCG Working Teams

- NWCG – IRMWT

- NWCG IRM-PMO

### 4.9. Support (User Support)

- Stakeholder NWCG Working Teams

- NWCG – IRMWT

- NWCG IRM-PMO

### 4.10. Enterprise Architecture

- National Wildland Fire Enterprise Architecture Steering Group

# 5. Change Procedure Description

### 5.1. Procedure for Change Request Submission

The NWCG system’s designated Helpdesk shall serve as the receiving unit/collection point for all Change Requests. Input may be received by email, telephone, automated help systems, notes from formal or informal meetings, or formal letters. Change Requests shall be logged into the Helpdesk tracking system and tagged as a Change Request. Information to be included with each submission shall include: submission date; submitter’s name, email address, phone number, and agency; and detailed description of the change, suggestion, or idea.

All submissions shall be assigned a Helpdesk Ticket Number. Documents received from meetings/training courses that contain a large number of comments shall be treated as one submission. A determination on how to break out the individual submissions shall be made during the screening process, as described in Section 4.2, “Idea/Change Request Screening.”

Submissions most generally will come from the NWCG system’s users, stakeholder NWCG Working Teams or groups, the Interagency Systems Management Group, the National Wildland Fire enterprise Architecture Program, agency management, hosting facility employees, O&M Contractor(s), Helpdesk Contractor, or cooperators.

Any recommendations or discussions with the NWCG shall be preceded by reviews and discussion with the NWCG IRM-PMO and affected stakeholder NWCG Working Teams or groups.  This requirement applies to any mention of discussions or approvals by the NWCG within this document.

### 5.2. Idea/Change Request Screening

5.2.1 	During the first week of each month, the NWCG System Manager and Business Lead shall perform an initial screening and categorization of all submitted Change Requests.  Once the categorization is complete, the Helpdesk shall inform the Change Request submitter.  Submissions shall be categorized as:

- Minor changes within the System baseline that can be accomplished using available O&M funding and labor sources.  Examples for this category include: resolution of reported bugs, refinement of implemented business rules, cosmetic changes (e.g. movement/addition/deletion of buttons, adjustment of fields), performance tuning, new or revised reports, normal operation procedures (e.g. system maintenance, hardware maintenance/replacement), software licensing, and telecommunications infrastructure.  Items shall be assigned code, “MCOM.”

- Items that are within the established system baseline that will require additional funding to accomplish.  Examples for this category include:  procurement of upgraded/additional hardware that is not covered within the normal replacement funding, major screen or process redesign caused by business changes or new regulations/policy, emergency procurements due to failure of components.  Items shall be assigned code, “AFOM.”

- New Functionality that is outside the established system baseline.    Examples for this category include: system interfaces not included in the delivered application, integration with other products, added capability that requires major requirements, design, and coding work.  Work that is classified in this category will most likely by treated as a separate project which may/may not be managed by the Operations and Maintenance Team.  Items shall be assigned code, “CFUN.”

5.2.2	Each submission shall be categorized as related to one or more of the following emphasis areas:

  - Training Curriculum and Courseware (TC)

  - Application Software and Associated Data (AS)

  - Infrastructure (Hardware, Network, Security) (IF)

  - System and Client Software (non application) (SCS)

  - Implementation Scope (IS)

  - Administration (AD)

  - Policy (PY)

  - Documentation (DC)

  - Support (User Support) (SP).

Emphasis area codes shall be recorded on the Helpdesk ticket record.

### 5.3. Procedures for handling minor changes within the system baseline that can be accomplished using available funding and labor sources (MCOM).

Work completed in this category focuses on operations and maintenance of the established system using resources that are within the scope of the established system baseline and within the established O&M budget.

The following criteria shall determine priority setting for this category. The CCB may be consulted for assistance in priority setting if necessary.

Priority #1:	Bug fixes critical to maintaining system stability.

Priority #2:	Bug fixes critical to maintaining application business process operation.

Priority #3:	Bug fixes critical to proper screen operation without utilizing work around procedures.

Priority #4:	Minor changes that maintain system stability.

Priority #5:	Minor changes that maintain business process operation.

Priority #6:	Minor changes to correct problems where a known work-around has been documented or widely known.

The System Manager in consultation with the Business Lead shall determine the best course of action to execute work tasks in this category. A variety of means may be used to carry out work in this category ranging from internal labor provided by government agencies or O&M contract labor.

### 5.4. Procedures for handling items within the established system baseline but will require additional funding to accomplish (AFOM).

Work completed in this category focuses on operations and maintenance within the scope of the established system baseline, but requires more funding.

Submitted items will be reviewed and prioritized by the Business Lead and System Manager. All submitted items, including documentation, will be presented to the CCB.  The CCB will review each item and develop a recommended action.  Items rejected by the CCB shall be returned to the Business Lead and System Manager for development of a response to the Helpdesk who will send the response to the Change Request submitter and close the ticket.  Initially, the recommended approval items will be presented to the System Managing Partner for a funding decision and then to the NWCG parent group via the NWCG IRM Working Team for a decision, which may include the securing of funding from another agency.  Deliverables from the CCB shall include:

- Complete description of the recommended change.  This description may include example screens, high-level business process flowcharts, and business level requirements.

- Resource requirements (team, contractor, business community).

- Estimated schedule to complete.

- Estimated cost to design/build/test/implementation of the recommended change.

- Rationale for priority (why this change is rated more important than others that currently are under consideration).

- Briefing materials for discussions with the Managing Partner for the System, NWCG IRM Working Team, and other agency officials to be involved in the decision.

- Designated representative of the CCB to make presentations and hold discussions regarding the Change Request with the Managing Agency for the System and NWCG representatives.

The System Manager, in consultation with the Business Lead, shall determine the best course of action to execute work tasks in this category.  A variety of means may be used to carry out work in this category ranging from internal labor provided by government agencies or O&M contract labor.

### 5.5. Procedures for handling new functionality that is outside the established system baseline (CFUN).

Work completed in this category focuses on developing new system functionality that is outside the scope of the established system baseline.

The Business Lead and System Manager will review submitted items.  All submitted items, including documentation, will be presented along with suggested priorities to the CCB.  The CCB will review each item and develop a recommended action for it.  Items that are recommended for adoption shall be prioritized.  Items rejected by the CCB shall be returned to the Business Lead and System Manager for development of a response to the Change Request submitter and request closure.  The recommended approval items will be presented to the NWCG parent group via the NWCG IRM Working Team for a decision.  Deliverables from the CCB shall include:

- Complete description and business reason for the recommended change.  This description may include example screens, high-level business process flowcharts, and business level requirements.

- Estimated resource requirements (team, contractor, business community).

- Estimated schedule to complete.

- Estimated cost to design/build/test/implement the recommended change.

- Proposed scope change to system baseline.

- Rationale for priority (why this change is rated more important then others that currently are under consideration).

- Briefing materials for discussions with the Managing Partner Agency for the System, NWCG, and other agency officials to be involved in the decision.

- Designated representative of the CCB to make presentations and hold discussions regarding the Change Request with the Managing Partner Agency for the System and appropriate NWCG representatives.

Work to complete tasks shall be completed using sources identified and shall follow standard project management processes.

# 6. Responsibilities

6.1 Business Lead

The Business Lead has the overall responsibility of overseeing the Change Management Process and working with the System Manager to ensure that the Change Management Procedures are followed.

6.2 System Manager

The System Manager has the overall responsibility and accountability for the System.  The System Manager administers the Change Management Process.

6.3 Change Control Board

The CCB is comprised of representation from a cross section of the business community, along with the Business Lead and System Manager. The Board reviews, recommends, prioritizes, and defends submitted changes for potential inclusion into the System.  For more detailed information, see Section 3, “Change Control Board Description and Roles,” and Section 5, “Change Procedure Description.”

6.4 Managing Partner

The Managing Partner is designated by the NWCG as the accountable agency that represents the interests of the other participating agencies for the Operations and Maintenance of the System. The Managing Partner typically provides the primary share of financing for System O&M.

6.5 National Wildfire Coordinating Group

The NWCG is the sponsoring/chartering organization for the System.  The NWCG provides final approval for all changes that are outside the established system baseline and/or require funding beyond that allocated for the System’s O&M.

# 7. Communications

Throughout the change process, communication will be ongoing with the person(s) or organizations submitting or involved in a request.  Communication shall occur anytime an action is taken on a request.  All communications shall reference the Helpdesk Ticket Number.

# 8. Modifications to the Plan

Requests for updates or modifications to this plan shall be submitted to the System Manager who, along with the Business Lead, will draft and present proposed changes to the CCB. All changes shall be reviewed and approved by the NWCG through the IRMWT.