### GSTOP Conference Call Notes

April 27, 2005

1200 PT

1300MT

1500 EST

## Welcome

Conference Call: 866-506-5742  Passcode:  121553#

### Roll Call

(X= Present)

| Ann Rys-Sikora |  |
| --- | --- |
| Brian Sorbel |  |
| Dave Wischer |  |
| Dorothy Albright |  |
| Elise Bowne | Not available |
| Emmor Nile | X |
| Eric Schmeckpeper | X |
| Joe Frost | ---------- |
| John Guthrie | Not available |
| Karen Folger | X |
| Ken Bottle |  |
| Mary Kwart | Not available |
| Miranda Miller | -------- |
| Sean Triplett | X |
| Susan Goodman | X |
| Kim Kelly | --------- |
| Susan McLellan | X |
| Victoria Smith |  |
| Dave Hammond | -------- |
| Yvonne Burgess | x |

Action Item Status from April 6th Conference Call

| - Change title to “Incident GIS SOP” (Sue) | - Complete |
| --- | --- |
| - Review template and provide feedback to Sue (all team members by April 15) | - Complete - Sent out final (draft) |
| - Team Business Practices Document - Make updates per discussion and redistribute to team. (Ken) | - No feedback |
| - Insure SOPs are packaged and distributed with proper communication and in time for field test. (Mary will assemble it and get it out.) |  |
| - Provide timeline in XLS format for easier status updates. (Yvonne) | - Complete |
| - Submit status updates (Karen, John by 4/7/5) | - Complete |
| - Create a team folder on DisasterHelp only for draft deliverables that are currently “to be reviewed” with a “respond by date”. (Sean) | - Complete - Team |
| - Contact Sue to join in the design and preparation of the GSTOP project website (Any interested folks) | - In progress |
| - Yvonne will send out latest version of timeline to folks who didn’t get it. | - Complete |
| - Send in status (Karen, John) | - Complete |
| - Will send in status MED (John/Eric) | - N/A |
| - Provide some general design guidelines for the team to consider in the draft of the field test plan. (Mary, by 4/26/05) |  |

Field Review Process

## SubTeam Reports and Status

### GIS Minimum Essential Datasets (Eric)

### Symbology (Ken Bottle)

### Standard Naming Conventions (Emmor)

### Standard Products (Karen Folger)

### Minimum GIST Qualifications/GIS Expectations (Victoria Smith)

### Data Sharing and Archiving Procedures (Sean)

### Documentation and Metadata Procedures (Sean)

### Incident Team Transition (Sean)

SOPs are due to the Executive Committee by June 1st.

May Meeting in Denver 5/10-12 (Elise)