GSTOP Conference Call Notes 12/3/04

1300 EST

Roll Call

Present

| Brian Sorbel |  |
| --- | --- |
| Dave Wischer |  |
| Ed Delaney | xxxx |
| Elise Bowne | xxxx |
| Emmor Nile | xxxx |
| John Guthrie | xxxx |
| Karen Folger | xxxx |
| Joe Frost |  |
| Ken Bottle | xxxx |
| Luther Arizana | xxxx |
| Miranda Miller |  |
| Sean Triplett | xxxx |
| Susan Goodman | xxxx |
| Susan McLellan | xxxx |
| Victoria Smith | xxxx |

Discussed where to put call notes and agenda:

- Suggested to look into GTG website or FTP.NIFC.GOV

- Sue McLellan is looking into www.disasterhelp.gov (a DHS website) as a solution for documents posting and exchange.

- EGOV pushing and sponsoring the use of www.disasterhelp.gov->

  - National Wildland Fire Enterprise Architecture Steering Group is testing the site for functionality.

  - concern with Spam

  - Emmor will work with Sue McLellan on the disasterhelp.gov development/structure

  - Al Borup from NWCG Project Management Office will assist in getting GSTOP workspace setup

- Noted that Datashare folder on FTP.NIFC.GOV is cleaned out every 7 days

Action:  Susan Goodman is going to checking on feasibility of GTG website

Action:  Sue McLellan is working with DHS on use of their website.  Suggested group register with website and browse its pages.

GSTOP Charter Status:

- Charter has been reviewed and signed by NWCG.

Funding Status:

- USFS has allocated $60,000 to spend in 04.  Will cover cost of USFS employees and State employees and Facilitator

- BLM has allocated $25,000 to spend on BLM employees.  Will cover BLM/DOI cost.  Also provides money for supplies

- Luther Arizana is going to look into BIA status

- Ed Delaney is going to look into NPS status

- Susan Goodman is going to look into possibility of consolidating DOI funds for ease of cost tracking.

- It was decided to hold off on purchasing equipment.  Suggested to purchase jump drives for team members.

Workplan Communication Plan:

- Document required as deliverable in Project Charter NWCG.

- Al Borup is working with Sue McLellan from NWCG on assisting the GSTOP team in document development

- Barry Mathias from the NWCG has offered personnel to help

- Looking to break down the GSTOP’s structure and team communication for interfacing with Business Lead and other team members.

- Team needs to develop plan for submittal to NWCG

Action:  Sue McLellan is working on developing a draft plan and will submit it to group for review mid December.

Business Lead:

- Still unable to locate a SITL

- Suggested that a USFS SITL be identified to provide more USFS participation in group.

- Question to group if a Plans Chief would also be an alternative.

- Group discussed and agreed into having a non-technical SITL be a Business lead

Action:  Susan Goodman is going to have ROSS do a dump of Plans and SITL who made it out on fire assignment this past year

Action:  Joe Frost is still attempting to identify a USFS SITL

Action:  Susan Goodman will have IQCS dump all qualified SITL and Plans Chiefs out to assist in identifying potential candidates.

All Risk Coordination:

- John Guthrie is working with USGS for identifying FEMA/DHS contacts

- Sean Triplett will contact Ron Langhelm about participation

- Ken Bottle is following up with DHS symbology contacts

Groups:

Naming Conventions – Emmor Nile

- Sent out to group members the link to website with posting of documents that had been developed through GTAG group

- Pointed out that curriculum development by GTAG group and the implementation of FIMT tools will be a factor in decision making for this project group.

Standard Product Definition – Karen Folger

- Reviewed draft GIST handbook, and taskbook and Emmor’s GTAG website.

- Suggested that material from GSTOP and GTAG concur with each other as processes and documents develop

- Reviewed DPRO taskbook.  Victoria Smith suggested contacting the DPRO update group to get a copy of the updated DPRO taskbook.

- Questioned what maps we really want to focus on as standards.  DPRO taskbook differs from GIST material.  Susan Goodman mentioned that the National Archive is focusing on progression maps.

- Ed Delaney suggested that the six maps listed in the GIST book be a “set” of minimum maps.

Action:  Karen Folger is going to develop a spreadsheet showing the discrepancies between DPRO and GIS materials.

Symbology – Ken Bottle

- Developed Ground Rules for group

- Reviewing Current Symbol sets and identified symbol sets that won’t be reviewed in this program

- Hoping to use current symbols provided by FIMT and FAA

- Discussed that Joe Appleton is busy and may only be able to participate as reviewer of work

- Looking into developing symbol set or ArcGIS Style set for viewing in ArcMap

Minimum Essential Datasets (MED) – Miranda Miller (absent)

- Emmor Nile and Dave Wischer have developed a dataset

- Sean Triplett will post a document on to FTP site about USGS and FEMA MED’s

Data Sharing and Archiving Procedures (IMT Transition, Documentation) – Ed Delaney

- Suggested that group is going to look into how the military operates when they change command.

- Reviewing ICS & IMT documents to see what transition documentation already exist.

- Recognized that within ICS/Documentation organization there is a lack documents.

- Victoria Smith is going to check into Air Force Documentation

Minimum GIS Expectations on Incidents – Victoria Smith

- Have begun email dialogue with group

- Have proposed developing a questionnaire/survey for Plans Chiefs and SITL on GIS expectations

- Question came up of what level to develop expectations to Type I or Type II?

- Reviewing previous studies about GIS for Incident Support i.e. GAO, UMT…

- Sue McLellan stated that we need to start pulling these documents together for archive and reference material.

- Emmor is going to assist in pulling documents together.

Next Call is scheduled for January 5, 2004

| Time | Zone |
| --- | --- |
| 1:00 pm | EST |
| 12:00 | CST |
| 11:00 | RMT |
| 10:00 | PST |
| 9:00 | AST |

Meeting Scheduled for January 25-27, 2004 Portland, Or.

Emmor and Susan will be providing details!