NWCG Geographic Information System

Standard Operating Procedures on Incidents Project

(GSTOP)

Meeting Agenda

January 25-27, 2005 -- 8:30 AM – 4:30 PM

Portland, Oregon

## Meeting Location

BLM Oregon State Office Room 401	 	David Haney (503) 808-6429

Robert Duncan Plaza				Kim Kelly (503) 808-2741

333 SW 1st Avenue
Portland, OR 97204

## Meeting Objectives

- Provide an opportunity for team members to meet in person and further develop their working relationships.

- Document the Team’s Operating Principles and List of Documents and sort out various agreements for working within the team.

- Review and confirm the project scope. Review and confirm the project objectives and complete proposed revisions to the Project Charter.

- Review and confirm the project methodology and deliverables. Finalize Project Plan document and draft the project Timeline including the first detailed WBS and schedule for the work of the Subteams.

- Finalize the Communication Plan.

- Establish a relationship with the FEMA GIS Support Task Group representative.

- Provide input to the IBA project’s survey development.

## Preparation

The following documents will be referenced during the meeting. Attendees should be familiar with them prior to the session in which they are scheduled to be discussed:

For Tuesday 25 Jan:

- 2005_0105 GSTOP Conf Call Notes

- Geospatial_Support_Task_Force_Whitepaper.pdf (from FEMA)

- GSTOP Project Charter (draft revision)

- GSTOP Team Operating Principles (draft)

- GSTOP List of Documents

For Wednesday 26 Jan:

- Subteam draft WBSs: _

  - GSTOP_WBS_Standard_products.doc

  - Symbols_WBS_011705.xls

  - WBS-Archive-Transition_BusReq_01032004.xls

- GSTOP Project Plan (draft)

- GSTOP Project Timeline.pdf (generated from GSTOP Timeline.mpp)

For Thursday 27 Jan:

- GSTOP Communication Plan (draft)

## Invited Participants

| X | Ann RysSikora | Reviewer |
| --- | --- | --- |
|  | Brian Sorbel | Geospatial Task Group Chair |
| X | Dave Wischer | Team Member |
|  | Dorothy Albright | Incident Based Automation Liaison |
| X | Ed Delaney | Team Member |
| X | Elise Bowne | Team Member |
| X | Emmor Nile | Team Member |
| X | Joe Frost | Geospatial Task Group- Executive Committee |
| X | John Guthrie | Team Member |
| X | Karen Folger | Team Member |
| X | Ken Bottle | Team Member |
|  | Lori Baer (USGS) | USGS-FEMA Liaison |
|  | Luther Arizana | Team Member |
|  | Mary Kwart | GSTOP Business Lead |
|  | Miranda Miller | Team Member |
| X | Sean Triplett | Team Member |
|  | Susan Goodman | Geospatial Task Group- Executive Committee |
| X | Susan McLellan | GSTOP Project Manager |
| X | Victoria Smith | Team Member |
|  | Yvonne Burgess | Facilitator, Project Mentor |

## Invited Guests

| X | Ron Langhelm | FEMA Representative |
| --- | --- | --- |
|  |  | IBA Project Team (via conference call) |

X			Kim Kelly		BIA - NWGACC

| Tuesday, January 25, 2005 8:30 - 4:30 |
| --- |
| 08:30 10 min | Welcome, Facility Logistics, Meeting Logistics | Sue Dave (BLM) |
| 08:40 5 min | Meeting Agenda Overview | ALL |
| 08:45 15 min | Introductions | ALL |
| 09:00 15 min | GTG Perspective on the GSTOP project | Joe, GTG, Ex Committee |
| 09:15 1 hr | Team Member Perspective on the GSTOP Project; any Expectations and Concerns | ALL |
| 10:15 15 min | BREAK |  |
| 10:30 15 min | GSTOP Project Status Update; Status of 1/5 Action Items; Approve 1/5 conf call notes Lori – register in Disaster Help [Ref: 2005_0105 GSTOP conf call notes.doc] | Sue and ALL |
| 10:45 10 min | Confirm Meeting Agenda for next 3 days | ALL |
| 11:00 45 min | FEMA’s Progress on GIS SOPs setting up GSTOP coordination w/FEMA [Ref: Geospatial_Support_Task_Force_Whitepaper.pdf] | Ron Langhelm ALL |
| 11:45 1 hr 15 min | LUNCH |  |
| 13:00 15 min | Project Charter review and outstanding issues [Ref: GSTOP Project Charter (draft revision)] | Sue |
| 13:15 2 hrs | SubTeam BreakOut sessions | Subteams |
| 15:15 15 min | BREAK |  |
| 15:30 45 min | Review Project Team Operating Principles & Guidelines (addressing team communications and Document management within the team, among subteams, with related projects, with reviewers, etc.) [Ref: GSTOP Team Operating Principles (draft), GSTOP List of Documents] | Sue and All |
| 16:15 15 min | Check Wednesday’s Agenda Closing Comments | All |
| 16:30 | Adjourn |  |

| Wednesday, January 26, 2005 8:30 - 4:30 |
| --- |
| 08:30 1 hr 15 min | Subteam Approaches to Generating Business Requirements [Ref: subteam’s draft WBS] | Subteam leaders (about 10 min per topic area) |
| 09:45 15 min | BREAK |  |
| 10:00 1 hr 15 min | Subteam Methodology for Developing SOPs [Ref: subteam’s draft WBS] | Subteam leaders (about 10 min per topic area) |
| 11:15 30 min | Settling the GSTOP Project Planning Approach | Yvonne |
| 11:45 1 hr 15 min | LUNCH |  |
| 13:00 15 min | Review Updated GSTOP Project Plan [Ref: GSTOP Project Plan.doc] | Yvonne and All |
| 13:15 1 hr | Review Initial Project Work Plan session 1 [Ref: GSTOP Project Timeline.pdf] | Yvonne and All |
| 14:15 15 min | BREAK |  |
| 14:30 1 hr | Review Initial Project Work Plan session 2 [Ref: GSTOP Project Timeline.pdf] | Yvonne and All |
| 15:30 15 min | BREAK |  |
| 15:45 30 min | Draft the list of outstanding project level and/or business community Issues, Concerns and Questions for Thursday discussion w/Mary [ref: list of Team Member Expectations and Concerns from Tuesday] | Yvonne and All |
| 16:15 15 min | Check Thursday’s Agenda Closing Comments | All |
| 16:30 | Adjourn |  |

| Thursday, January 27, 2005 8:30 - 4:30 |
| --- |
| 08:30 10 min | Welcome Mary and Team Introductions | Mary and All |
| 08:40 10 min | Report Meeting Accomplishments so far and Review Today’s Agenda | Sue and Yvonne |
| 08:50 10 min | Business Lead Perspective on the GSTOP Project; any Expectations and Concerns | Mary |
| 09:00 45 min | Review Charter and resolve ambiguities/issues | Sue, Mary and All |
| 09:45 15 min | BREAK |  |
| 10:00 45 min | Review and address any remaining project level and business community Issues, Concerns or Questions [ref: list of Outstanding Project Level or Business Community Issues, Concerns and Questions from Wednesday] | Yvonne and All |
| 10:45 15 min | BREAK |  |
| 11:00 1 hr | Conference Call: Incident Based Automation project team re: their survey | Dorothy Albright Sue McLellan GSTOP and IBA teams |
| Noon 1 hr 15 min | LUNCH |  |
| 13:15 45 min | Review GSTOP Communication Plan [Ref: GSTOP Communication Plan (draft)] | Yvonne, Sue and All |
| 30 min | Unallocated time |  |
| 14:30 45 min | Bin items |  |
| 15:15 15 min | BREAK |  |
| 15:30 20 min | Review project timeline to next milestone | Yvonne, Sue and All |
| 15:50 10 min | Confirm List of Action Items is complete and all items have responsible person and a “by when” date | Yvonne and All |
| 16:00 30 min | Acknowledgements and Closing Comments | All |
| 16:30 | Adjourn |  |