Animal and Plant

Health Inspection Service (APHIS)

Dispatch System Implementation

Project

Communications Plan

Draft v1.1

July 27, 2006

Approvals

| Submitted by __________________________________ | ___________________ Date |
| --- | --- |
| Reviewed by __________________________________ Jon C. Skeels, PMP Project Management Advisor Approved by | ___________________ Date |
| _______________________________ | ___________________ Date |

Table of Contents

1	Project Overview	4

2	Objectives	4

3	Key Messages	4

4	Communication Audience	5

4.1	External Audience	5

4.2	Internal Audience	5

5	Communication Strategies and Tactics	6

5.1	External Communications Methods	6

5.2	Internal Communication Methods	6

5.3	Feedback mechanisms	7

6	Communication Schedule	7

6.1	Provided when communication is needed immediately:	7

6.2	Provided on regular basis:	7

6.3	Provided only when changes are made:	8

Appendix A – Communications Matrix	9

Appendix B – Project Core Team Contact Information	10

Appendix C – APHIS Emergency Dispatch Working Group	11

Appendix C - Document Revision History	12

# Project Overview

The Animal and Plant Health Inspection Service (APHIS) Dispatch System Implementation Project was chartered by US Department of Agriculture Animal and Plant Health Inspection Service to implement an agency-wide dispatch system. The system is comprised of two major components: 1) Policy/Process/Procedures and 2) Automated Support Systems.  The project has three phases:

Short-term Objective: By October 1, 2006, APHIS will have the capacity to dispatch 200-300 APHIS personnel and process requests for 3,000 additional resources per incident for 5 concurrent Avian Influenza outbreaks nationally that could last from 4 to 6 months.

Long-term Objective: By September 30, 2008, APHIS will have a fully functional dispatch system for all APHIS personnel, supplies, and equipment to deal with all-hazards.

Operations and Maintenance:  Operations and maintenance covers on-going server support and annual software maintenance and data administration.

# Objectives

The purpose of this Communications Plan for the APHIS Dispatch Project is to provide an overall framework for managing and coordinating a variety of communications with the following objectives:

- Keep executive leadership and other stakeholders informed of issues and progress.

- Deliver to the user community accurate, on-time, relevant information and direction to help implementation, minimize confusion and increase user acceptance.

- Facilitate interagency project team input and involvement to assist in the successful implementation of the Dispatch System.

- Receive crucial information and feedback from stakeholders and ensure the  effectiveness of outgoing project communication efforts

By outlining and following a strategy for the coordination and implementation of information with internal and external audiences, the APHIS Dispatch Project Team will ensure that all audiences will have access to the information they need, in the format they want.

# Key Messages

Resource Ordering and Status System (ROSS) is a national interagency initiative sponsored by the National Wildfire Coordinating Group (NWCG).  ROSS automates the reporting of resource status and the documentation of resource ordering business processes.

This project will implement an agency-wide dispatch system within US Department of Agriculture Animal and Plant Health Inspection Service (APHIS) which will utilize ROSS through an agreement with the Forest Service.

This project has three phases:

- Short-term to meet the potential needs in the event of Avian Influenza outbreak within the US this fall

- Long-term to ensure a fully functional dispatch system to respond to all hazards

- Operations and Maintenance is ongoing 24 by 7 server support and software maintenance

APHIS Dispatch policy and procedures will reference the standards described in the Interagency Standards for Fire and Fire Aviation Operations (NFES 2724) and National Interagency Mobilization Guide (NFES 2092)

# Communication Audience

The communication requirements for this project are to prepare relevant, accurate, and credible information regarding the APHIS Dispatch Project and distribute it to appropriate audiences – both internal and external to the project – in a timely manner and in an appropriate format.  Equally important is a “feedback mechanism” to receive information from stakeholders and measure the effectiveness of the communication efforts.

## External Audience

The project has identified the following groups as the external communications audience:

- APHIS Dispatch Project Sponsors

- APHIS Management

- APHIS Dispatchers and Center Managers

- APHIS Response Resources

- Forest Service Management

- Other interested parties

## Internal Audience

- APHIS Project Core Team Members (contact information in Appendix C)

  - APHIS Project Manager

  - NWCG ROSS Project Manager

  - NWCG ROSS Deputy Project Manager

  - NWCG ROSS Task Lead

- NWCG ROSS Subject Matter Experts (SME)

- APHIS Emergency Dispatch Working Group (members identified in Appendix D)

# Communication Strategies and Tactics

The project team will use the most appropriate technology to transfer information to both external and internal audiences.

## External Communications Methods

Documents that describe the project and current status will be made available to an external audience.  Some of the products and methodologies include the following:

- Monthly status reports will be the primary method of communication regarding the status of the project and will include: status summary, key tasks and accomplishments, significant project issues, schedule, budget, staffing

- APHIS web page with links to ROSS web page will be a secondary method of communications

- Briefing Paper (1 page) will provide a project overview that can be used in management briefings

- Email  both individual and mailing lists will be used to share quick project, updates, meeting reminders, and/or other project opportunities

- Formal Presentations will be as requested and as staff is available

- Informal briefings at meetings will be as requested and as staff is available

- Conference calls will be used for discussing issues, sharing information, and reaching consensus on decisions

- Telephone

- One-to-one conversations

## Internal Communication Methods

Project plans and documentation shall be made available to the all project team members.  An archive set of project plans and documentation will be maintained at the Forest Service Fire and Aviation Information Systems Project Office in Denver, Colorado as well as online at the Lotus QuickPlace site at:  http://www.notes.fs.fed.us:81/firepm.

Depending upon agency access, project plans and documentation shall also be available through the APHIS Lotus Notes Quickplace at: <need address here>

Additional internal communications will include:

- Weekly conference calls

Wednesdays at 3:00EDT, 1:00 MDT, 12:00 PDT

Call-in number  (208) 387-5998

- APHIS Dispatch Core Project Team Meetings as scheduled

- APHIS emergency Dispatch Working Group Meetings as scheduled

- Email

- Telephone

- One-to-one conversations

- Net conferencing as needed

## Feedback mechanisms

The APHIS Project Manager and NWCG ROSS Project Manager will encourage stakeholders to provide constructive feedback on the project and shall help develop a system that will provide quantifiable data on the effectiveness of communication efforts.  Feedback can be provided verbally or written.

Verbal communications can occur through:

- Formal Presentations

- Informal briefings at meetings

- Conference calls

- Telephone

- One-to-one conversations

Written communications can occur through:

- Email

Formal written communications will be required to document:

- approvals or acceptance of milestones or deliverables

- change requests

- requests for confidential data

All written comments or questions will be documented in a database.

Some comments or questions may be shared as a FAQ, others may just require better clarification which could then feed into updating the briefing paper and/or newsletter.

Oral comments or questions will be addressed as needed and appropriate to do so at the time. Some may be shared as a FAQ and used to update project briefing materials.

# Communication Schedule

## Provided when communication is needed immediately:

Agency e-mail, conference calls, one-on-one calls and website postings.

## Provided on regular basis:

Weekly conference calls, monthly status reports, and project core team meetings

## Provided only when changes are made:

Work Breakdown Structure (WBS), project plans, white papers, executive summaries, etc.

Any proposed changes to the scope of the Project shall be submitted in writing to the Project Manager using the Change Request Form found in the Project Plan.

# Appendix A – External Communications Matrix

| What | When | How | Who | Audience |
| --- | --- | --- | --- | --- |
|  |  |  |  | Sponsor | APHIS Mgmnt | Dispatch & Center Mgrs | Response Personnel | ROSS Mgmnt | Other |
| Project Charter | Approval | Email; APHIS website | APHIS PM | Approve | Receive | Upon request | Upon request | Receive | Upon request |
| Project Plan Documents | Approval and upon updates | Email and APHIS website as appropriate | APHIS PM/ ROSS Team | Approve | Input | Upon request | Upon request | Upon request | Upon request |
| Briefing Paper | Project start and updated as needed | Email; APHIS website; Hard copies available during presentations and briefings | APHIS PM | Receive | Receive | Receive | Receive | Receive | Upon request |
| Project Status Reports | Monthly | Email; APHIS website | APHIS PM | Receive | Receive | Receive | Receive | Upon Request | Upon request |
| Project Status Presentations | As requested | Powerpoint presentation and/or oral briefing | APHIS PM/ ROSS Team | Upon request | Upon request | Upon request | Upon request | Upon request | Upon request |
| Project updates and opportunities | As appropriate | Email | APHIS PM | Receive | Receive | Receive | Receive | Upon request | Upon request |
| Major Milestone Announcement | As completed | Email | APHIS PM | Receive | Receive | Receive | Receive | Upon request | Upon request |
| Acceptance Testing | End of test | Letter | APHIS PM | Approve | Input | Upon request | Upon request | Upon request | Upon request |

# Appendix B – Internal Communications Matrix

| What | When | How | Who | Audience |
| --- | --- | --- | --- | --- |
|  |  |  |  | APHIS PM | ROSS PM | ROSS Deputy | ROSS Task Lead | ROSS SME | Working Group |
| Draft Project Charter | Project start | Email; Lotus Notes Quick Place | ROSS PM/ APHIS PM | Approve | Review/ Approve | Input | Input | Receive | Receive |
| Project Plan Documents | Initiation and upon updates | Email; Lotus Notes Quick Place | Task Lead/ APHIS PM | Review | Review | Input | Produce | Access | Access |
| Briefing Paper | Project start and updated as needed | Email; APHIS website; Hard copies available during presentations and briefings | APHIS PM | Approve | Receive | Input | Input | Receive | Receive |
| Project Status Reports | Monthly | Email; APHIS website; QuickPlace | Task Lead/ APHIS PM | Approve | Review | Input | Produce | Receive | Receive |
| Major Milestone Announcement | As completed | Email | APHIS PM | Receive | Receive | Receive | Receive | Receive | Receive |
| Project Status Presentations | As requested | Powerpoint presentation and/or oral briefing | APHIS PM/ ROSS Team | Approve | Consult | Consult | Consult | Access | Access |
| Core Team Meetings | As scheduled | Minutes sent via email; posted to QuickPlace | APHIS PM/ Task Lead | Participate & receive | Participate & receive | Participate & receive | Participate & receive | Upon request | Upon request |
| Conference Calls | Weekly | Notes sent via email; posted to QuickPlace | Task Lead | Participate & receive | Participate & receive | Participate & receive | Participate & receive | Upon request | Upon request |
| Working Group meetings | As scheduled | Netconferencing; conference call; minutes sent via email; posted to QuickPlace | APHIS PM | Coordinate | As requested | As requested | As requested | As requested | Participate & receive |
| Acceptance Testing | End of test | Letter | APHIS PM | Approve | Input | Input | Input | Input | Input |

# Appendix C – Project Core Team Contact Information

| Position | Name | Office Phone | Cell Phone | Email |
| --- | --- | --- | --- | --- |
| APHIS Project Manager | Bill Macheel | (301) 734-4420 | (240)328-8027 | William.O.Macheel@usda.gov |
| NWCG ROSS Project Manager | Jon Skeels | (303) 236-0630 | (303) 902-1897 | jskeels@fs.fed.us |
| NWCG ROSS Deputy Project Manager | Nancy DeLong | (208) 947-3710 | (208) 866-7061 | ndelong@fs.fed.us |
| NWCG ROSS Task Lead | Dorothy Albright | (541) 750-7403 | (541) 231-0209 | dpalbright@fs.fed.us |

# Appendix D – APHIS Emergency Dispatch Working Group

| Organization | Name | Contact Info |
| --- | --- | --- |
| OEMHS | Karen Goldstein, | Karen.T.Goldstein@aphis.usda.gov |
|  | Debbie Knott |  |
| MRPBS | Paul Silverio, | Paul.W.Silverio@aphis.usda.gov |
|  | Paula Bailey-Johnson | Paula.Bailey-Johnson@aphis.usda.gov |
|  | Ron Dale (LMR Rep.) |  |
| Veterinary Services | Mark Teachman | Mark.E.Teachman@aphis.usda.gov |
|  | Gordon Cleveland | gordon.s.cleveland@aphis.usda.gov |
| International Services | John Shaw | John.L.Shaw@aphis.usda.gov |
|  | Eric Hoffman | Eric.Hoffman@aphis.usda.gov |
|  | Micah Rosenblum (FAS) |  |
| Wildlife Services | Seth Swafford | Seth.Swafford@aphis.usda.gov |
|  | John Sinclair |  |
| Plant Protection and Quarantine | Martin Torrez |  |
| Animal Care | Darrel Styles | Darrel.K.Styles@aphis.usda.gov |
|  | Allan Hogue | Allan.T.Hogue@aphis.usda.gov |

# Appendix C - Document Revision History

| Version Number | Date | Description |
| --- | --- | --- |
| V1.0 | 7/18/2006 | Initial Draft - Albright |
| V1.1 | 7/27/2006 | Incorporated comments from DeLong and reformatted plan to be consistent with NWCG best practices; identified APHIS working group members, and APHIS QuickPlace for documentation |

# Comments

What – List items or occurrences to be communicated.

When - Indicate when the item should be generated and or updates distributed.

How – Indicate the form the communication will take.

Responsible – Indicate the name of the person or team responsible for producing and/or delivering the communication.

Audiences – Persons, entities or groups impacted by the communication plan.  In their respective columns, an appropriate level of involvement for that person, entity or group is indicated.  Four common areas of involvement include:

- Person(s) who consult with the communication lead to produce the communication.

- Person(s) who have input on the communication and whose comments will result in changes to the communication before it occurs.

- Person(s) who approve the communication prior to dissemination or distribution.

- Person(s) who receive or review the communication, but who do not have review or approval role in the communication.