Okefenokee Swamp Post-Fire Vegetation Assessment

Conducted by Cynthia S. Loftin

USGS Maine Cooperative Fish and Wildlife Research Unit

25-29 June 2007

Assessment Approach

This post-fire vegetation assessment was conducted in the Swamp’s Edge Break (SEB) and Perimeter Road vicinities to identify potential threats to Okefenokee National Wildlife Refuge vegetation due to fire management activities.  Although most of my review occurred along the swamp perimeter, I participated in two helicopter flights to provide a cursory examination of the extent of the burn in the swamp interior.

The attached table lists locations and descriptions of sites visited during the post-fire vegetation assessment.  Sites were selected at 2-3 mile intervals along the Swamp’s Edge Break to be accessed with a four-wheel drive vehicle approaching from the swamp perimeter road.  Upon arrival at the selected site, I traveled by vehicle a short distance along the break away from the road junction if the SEB surface appeared drivable.  I walked a short distance (50-100 m) along the SEB from the perimeter road junction where the SEB surface did not appear drivable.  Given the plan to encompass the entire swamp perimeter road stopping at multiple sites during the 5 day survey, I did not walk or drive the entire SEB.  In the future, post burn assessments along the SEB should be conducted by ATV so that more of the SEB can be traveled quickly.

Ground Assessment of the SEB

I visited 56 sites along the SEB or perimeter road.  Four sites were along the perimeter road but not at the SEB.  Sites were distributed as follows: 19 from east of Compartment One to SCRA, 8 from SCRA to Boggy Break, 8 from Boggy Break to Sweetwater Creek, 7 from the Suwannee River to Compartment 10, and 14 from Compartment 11 to the north end of Compartment 15.  GPS coordinates of the visited sites are reported in Table 1.  Coordinates either were recorded by GPS or retrieved from map layers by referencing hand plotted locations (where the GPS had insufficient battery power).  Locations that were photographed are indicated in Table 1.  At each site I noted the condition of the SEB, the potential for establishment of non-native vegetation, physical features of the SEB that might encourage establishment of non-native plants, condition of the adjacent swamp or upland, burn condition (severity categorized subjectively based on vegetation and litter condition generally described in the 30-50 m diameter area encompassing the site), and noted actions recommended for SEB rehabilitation (Table 1).  Time constraints and safety concerns (e.g., falling trees) prevented extensive exploration at the sites; future post-burn assessments should include more observers over a longer period of time to collect more extensive information about post-burn conditions of vegetation and soil/peat surface in the swamp from these locations along the SEB.  This information would aid interpretation of swamp vegetation response to future fires.

Aerial Assessment of the Swamp via two helicopter flights

Two helicopter flights (25 and 28 June) were taken to view the burned swamp interior, and photos were captured along the flight path.

Summary of Swamp’s Edge Break Conditions

Post-Fire Conditions in the Swamp’s Edge Break (SEB)

The diversity of plant species occurring in the swamp is limited by the somewhat harsh environment these species must tolerate (e.g., occasional or seasonal to long-term drying and inundation; shallow to deep flooded depth; limited availability of nutrients and minerals; extensive to limited shading; limited ground surface for germination; low pH; occasional to frequent burning; competition for space; legacy conditions including previous vegetation and site modification).  The Swamp’s Edge Break is an environment that differs from natural conditions found anywhere in the swamp.  The mineral soils exposed by the SEB provide an opportunity for germination of a combination of species from the adjacent wetland and upland areas, depending on the degree of wetness.  In sites that hold water (e.g., created by dozier tread lines and ditches), wetland species will predominate, whereas upland species will predominate in sites that are better drained (e.g., where sand has been piled along the break edge, hills created by mounded or buried debris).  Water seepage toward the swamp may be interrupted where tread lines created by heavy equipment in the SEB parallel the swamp edge. This potential disruption in water movement, exposed mineral soils, and the increased light levels at the break edges likely will create a slightly drier environment that will enhance shrub growth along both the swamp and upland edge, and potentially enable herbaceous and shrub species that favor more xeric conditions to encroach on the swamp edge at the driest sites.  These artificial troughs and berms should be smoothed wherever possible.

Threat to Threatened and Endangered Plant Species

Six plant species of conservation concern are found in the swamp.  The wetland species (Sarracenia minor, S. flava, S. psittacina) occurred in Durdin Prairie prior to the burn.  Although much of Durdin Prairie burned, the fire was not uniformly severe, and there are likely areas where these species persist.  Reconnaissance of Durdin Prairie for these species should be conducted during Fall 07 and Spring 08 to identify plants that survived the fires and newly emerging seedlings.  Other locations with known occurrences of the species of conservation concern should be similarly surveyed.

Threat of Non-native Species in the SEB

Locations in the SEB that are adjacent to roads with heavy truck traffic or residential sites pose the greatest risk for introduction of non-native species to the swamp edge.  There is a greater threat of spread of non-native species from the SEB to the swamp interior where SEB conditions are similar to those in the swamp (i.e., locations with standing water and accumulated organic material or peat) than where conditions differ between these areas (i.e., xeric sites).  Vehicular traffic provides a conduit for introduction of non-native species to the refuge.  Post-burn monitoring in early fall and June 2008 should include review of locations along the break with particularly high truck traffic during the fires and currently (e.g., where salvage logging is occurring), near residences with horticultural plantings (especially wetland plants), and locations with high visitor traffic such as visitor centers, parking areas, and hunt club traffic.

Equipment from outside the refuge that was used in recent fire management activities may have carried seeds and plant fragments from their origination point if they were not washed off before being used on the SEB.  Records of vehicle origin, movement on the refuge, and date of departure from the refuge provide a “trail” of potential spread of non-native propagules brought to the refuge.  Lists of “problem species” from the equipment origination points should be complied to be referenced in future SEB vegetation assessments.

Horticultural plantings are a source of non-native seeds and sprouts, especially if the plants are located close to the break or refuge boundary or if the landowners dispose of yard waste along the SEB.  Residents along the SEB should be advised not to dump yard waste along the break.  Visitors to the swamp may unknowingly transport seeds and plant fragments on their vehicles and boats; materials alerting the public of this potential threat to the swamp should be posted at locations likely to be visited by the public, including boat ramps, hunt camps along the perimeter road, and visitors’ centers.

Two species currently in the swamp perimeter and that pose possible significant threat of spread into the swamp are Chinese Tallow (Sapium sebiferum) and Cogon Grass (Imperata cylindrica).  Chinese tallow currently is found at Swamp Park in the northern end of the refuge, and Cogan grass occurs on Trail Ridge south of Paxton.  Locations where these species currently exist were not burned in the recent fires.  Their potential spread may be enhanced, however, by the abundant open conditions along the swamp edge especially to the east that were created by the burn.  Both of these species are very difficult to eradicate once established; efforts should be made to work with the landowners to remove these species from their land before the species invade refuge property.

Chinese Tallow is a deciduous tree that produces a fruit with seeds consumed by birds.  Its past popularity is attributed to its stature, attractive foliage, flowers, and fruits, and its color in fall.  It persists in wetland and upland environments, and it is difficult to eliminate once it has become established, especially in moist areas.  Its rapid growth, abundance of seeds that are dispersed by water and birds, and tolerance to disturbances and pests contribute to its success as an invasive exotic species.  It can be controlled by herbicide application; mechanical removal and burning have not been used successfully to control this species.  One tree on the property along the swamp walk adjacent to a canal at Swamp Park is estimated to be at least 15 -20 years old; the park attendants indicated that they have two other trees in containers, and they have not found any seedlings in the park.  Given the proximity to water and the refuge, the possible spread of seed into the swamp via the waterway, and the potential for this species to invade the surrounding uplands, the park should be encouraged to remove these trees and replace them with a native species, such as red maple (Acer rubrum) or blackgum (Nyssa sylvatica biflora), which will provide fall color and are native to the swamp.

Cogon grass is a problem species worldwide.  It is a fast-growing grass that is resistant to fire, can propagate from rhizome fragments and windborne seeds, and can rapidly establish in soils that are minimally tilled.  Most spread is thought to occur via rhizomes, not seeds, although seed production increases with disturbances such as burning and mowing.  It often occurs along roadsides in ditches and right-of-ways. Because this species tolerates poor quality soils, spread into sandy soils with low productivity is a real threat.  The proximity of cogon grass to the refuge, especially the perimeter uplands on the east side, poses a threat that should be eliminated.  A combination of herbicide, mechanical disturbance, and burning repeatedly applied are required to control this species.  Elimination of cogon grass should be followed by introduction of native species (e.g., Aristida stricta, Andropogon spp.) to the sites where the grass is removed.

Rehabilitation of the SEB

Future conditions in the SEB will be determined by the SEB purpose.  The break initially will fill with native herbaceous species, including Woodwardia, Lacnanthes, Iris, and Xyris in wet areas, and Andropogon and Panicum species in slightly drier areas.  In fact, this is already occurring in the SEB along much of the swamp’s east, north, and south, although continued heavy equipment activity in the SEB will continue to disturb the soil and reduce the germinating herbaceous species that are stabilizing the exposed soil.  Application of seed mixtures from commercial vendors to accelerate this re-growth is strongly discouraged.  Seed mixtures at a minimum introduce genetic material from stock not originating in the swamp, and at worst introduce non-native species to the swamp that may spread to become future problem species.  Much of the SEB already is filling naturally with Lacnanthes caroliniana and Woodwardia virginica from the seed and spore bank, and it is likely that other native species will spread into the SEB from the existing seed bank, transport of wind dispersed seeds during the next dehiscence in the fall especially where the ground surface in the adjacent swamp was not severely burned, and from root fragments that survived the fire and disturbance in the SEB rehabilitation.  Water and wind erosion potential will be lessened if remaining debris is chopped and semi-buried or spread over the SEB; although there may be some assimilation of nutrients from this debris, the purpose is primarily to stabilize the soils.  This work should be conducted immediately, so that the herbaceous layer which already is providing some erosion control can become established during this growing season.  These areas and the vicinity of the swamp break and perimeter road should be assessed via a visual survey in early fall and again in June 2008 to identify occurrence of non-native species.

If the purpose of the SEB is to maintain as an herbaceous strip so that movement of future fires across the ground surface is limited, then periodically mowing may be necessary to reduce shrub growth.  Although there is little shrub re-growth occurring currently in the SEB, it is possible that larger root and stump fragments may sprout after being redistributed and partially buried across the break, especially where microtopographic variety is created.  If SEB management purpose is to allow regrowth of the swamp edge vegetation to the former edge of the SEB, then the microenvironment should mirror that in the adjacent swamp and upland.  This may require creation of hummocks to encourage shrub regeneration (which can be accomplished in part by distributing debris containing live root fragments), contouring tread lines so that seepage occurs towards the swamp, removing berms and linear features created by equipment movement, and not mowing the SEB.

Fire spread in this incident was stopped in some areas by a combination of conditions in the SEB and effectiveness of burnouts into the swamp to remove the most flammable fuels; however, conditions in the vegetation communities along the swamp edge and into the swamp interior (e.g., degree of peat drying, depth in the peat to water, type and amount of standing vegetation, extent of similar vegetation types and interspersion of different types), behavior of fire moving through the swamp and encountering vegetation assemblages with different burn likelihoods, and close proximity of upland vegetation with high fuel loads ultimately determined the success of the SEB as a fire break.  The SEB is most useful as a tool to stop movement of fire along the ground surface from the swamp edge into the surrounding uplands.  Movement of future fires from the swamp into the surrounding uplands during extreme fire weather conditions will most likely be thwarted by forestry practices that encourage native forest communities (e.g., longleaf pine) in a “buffer strip” paralleling the swamp perimeter and extending several miles off refuge property into the uplands; these “buffer” forests should be periodically burned to reduce midstory and understory fuels, so that high density growth of non-fire adapted vegetation immediately adjacent to the SEB is reduced.   Fires should be permitted to burn into the swamp from the surrounding uplands whenever conditions are likely to carry fire so that the dense swamp edge shrub-scrub is thinned under a somewhat controlled burn, which will enhance the function of the swamp edge break as a fire break.

Suwannee Creek Drainage Rehabilitation

The riparian floodplain surrounding Suwannee Creek was effectively destroyed by earth-moving equipment attempting to create a break sufficient to stop fire movement approaching from the swamp into the surrounding uplands.  Aside from the area’s importance to wildlife, Suwannee Creek contributes a significant amount of water to the swamp (Loftin 1998, Loftin et al. 2001) which eventually flows into the Suwannee River in the swamp interior.  The area in the swamp that received this creek flow previously may experience more extensive drying without this flow.  Recovery and rehabilitation of this area should include contouring the riparian area to approximate the original streambed distribution, planting the riparian area with native trees, shrubs, and herbaceous species, and monitoring vegetation recovery, and water quality and flow volume and rates during the next several years.

Observations from helicopter reconnaissance

The helicopter flight paths encompassed the entire swamp perimeter and mid-section.  The burn was incomplete and ranged from severe to unburned along these paths.  The flight path included areas in each vegetation type that occurred in the swamp prior to the fires.  Vegetation appeared to be regrowing in nearly all burned areas along these flight paths.  In some areas this regrowth was from basal and root sprouting shrubs, and basal sprouting trees and Smilax, and in other areas herbaceous vegetation (Woodwardia virginica and Lacnanthes caroliniana) is sprouting.  The rapidity in this response indicates that there are extensive areas in the swamp that did not burn severely enough to kill the shrubs and trees, and a change in vegetation assemblage type from that which occurred before the fire is unlikely.  Other areas experienced severe burn, and vegetation response in these areas is less clear.  Several areas that prior to the fires were comprised of dense hardwoods with sparse understory burned through the roots, and the trees fell.  This is a stand-replacing event in these areas that should be monitored during the next few years for regrowth of woody species, herbaceous species presence (many of these areas probably had very little understory growth due to the dense canopy, and the seed bank may be limited), and peat formation from the fallen, unburned debris. Given the Wilderness designation of the swamp, areas with extensive tree fall (e.g., southwestern area of the swamp) should be left alone; removal of downed trees is strongly discouraged.  The trees provide a source of organic material that over time will eventually become peat and in the meantime aids in stabilizing the soil surface.  They also potentially provide a source of seeds for forest regeneration (e.g. seeds that did not dehisce in the previous season).

Post-Fire Vegetation Monitoring Approach

During June-September herbaceous species will germinate from the seed bank in the SEB and adjacent burned areas (with intact organic soils).  Although woody species also may sprout from seed, most vegetation growth by shrubs and trees in burned areas and the SEB during this period will be from sprouting roots and bases that survived the mechanical manipulation of SEB creation, widening, and timber salvage.  Currently, most herbaceous revegetation in the SEB and adjacent burned swamp is by Lacnanthes caroliniana and Woodwardia virginica.  These species are present in much of the SEB throughout the swamp perimeter, although the sites visited along the eastern swamp generally contained more dense coverage of herbaceous species than the western swamp.  Along the western swamp perimeter, pre-burn canopy and midstory forest cover was dense, which probably has resulted in a seed bed that is depauperate.  In this region herbaceous species (primarily Lacnanthes and Panicum spp.) are germinating along the edge of the swamp and road/SEB; where the former canopy was removed by the burn, light availability on the ground has increased, which may lead to a flush of herbaceous growth and root/basal sprouting where the peat burn was not severe.

During September-October 2007 and June-July 2008, the SEB should be revisited to note vegetation species and their spatial extent in the SEB, presence of erosion, occurrence of non-native species, and presence and condition of treadlines and berms that might affect water seepage, especially along the eastern edge of the swamp.

Table 1.  Locations and descriptions of ONWR Swamp’s Edge Break assessment sites visited during 25-29 June 2007, beginning at Camp Cornelia and traveling counterclockwise around swamp along the Perimeter Road.

| Date Visited (Photo ID) Site # | Location Along Swamp’s Edge Break (UTM1) | Swamp’s Edge Break Condition | Swamp Vegetation Affected by Fire/Fire Management Actions | Within Season Action to Repair Swamp’s Edge Break | Within Season Reassessment | 1-3 Year Expectation |
| --- | --- | --- | --- | --- | --- | --- |
| 6/25/07 OKE62507 189-191 #1 | Harris Lane Escape Route 390948 3404805 (map) | 60 feet wide; timber pulled and lined up; brush remaining; minor soil reworking done; uniform ground surface created, tread lines creating small pools perpendicular to swamp edge | Light burn here; forested wetland (pines, bays) on swamp side is not modified | Within break, stabilize soil and repair microtopography by thinly spreading on the surface and partially burying chopped slash to match microtopography of the adjacent wetland; minimize ditches, berms, and pits created with equipment treads, especially those running parallel to the break and swamp edge; allow to self-seed | During September-early October, revisit site to check species composition for non-natives, especially in vicinity of road junction | Natural revegetation from adjacent wetland forest if microtopography is recreated; if smooth surface created, ground surface likely will fill with wet to semi-wet herbaceous species (Lacnanthes, Xyris, ferns, Panicum) and eventually shrubs from adjacent swamp or uplands |
| 6/25/07 No photo #2 | Duck Island Road 390350 3406300 (map) | 60-100 feet wide; timber pulled and lined up; some soil reworking done; Lacnanthes germinating | Break widened here into the swamp shrub forest (bay, pine, holly); some berm and ditch features created by treads | Within break, stabilize soil and repair microtopography by thinly spreading on the surface and partially burying chopped slash to match microtopography of the adjacent wetland; minimize ditches, berms, and pits created with equipment treads, especially those running parallel to the break and swamp edge; allow to self-seed | During September-early October, revisit site to check species composition for non-natives, especially in vicinity of road junction near resident turn-off; potential entry point for non-native species, especially where ground surface is elevated and conditions are drier | Natural revegetation from adjacent wetland forest (bays, hollies, pine); ground surface likely will fill with semi-wet herbaceous species (Lacnanthes, Xyris, ferns, Panicum) and eventually woody shrubs from adjacent swamp and uplands |
| 6/25/07 No photos #3 | Indian Island Road 390782 3407660 (map) |  | Minor ditching needs to be removed (tread lines); old plow lines along road appear to be filling in with native herbs | leave to self-seed | During September-early October, revisit site to check for presence of non-natives | Monitor for non-natives |
| 6/25/07 No photos #4 | Coleson Road 390707 3408620 (map) | Disking appears complete; minor erosion along road bed, water ponded in break; timber pulled and lined up |  | break on north side of road appears ok; wet area on south side of road eroding; ditches running parallel to swamp edge should be eliminated; chop, spread thinly, and partially bury chopped debris to recreate microtopography of adjacent swamp to encourage recovery | During September-early October, revisit site to check for non-native species and erosion | Self-seed, monitor for non-natives |
| 6/25/07 No photo #5 | North of Coleson Road along Perimeter Road 392030 3408912 (map) | Clearing is partially completed; some debris remains |  | Semi-bury chopped slash; monitor for Cogan grass while allowing to self-seed | During September-early October, revisit site to check for non-native species and erosion | Monitor for xeric non-natives (e.g., cogan grass, thistle); expect upland herbaceous species to self-seed into this area |
| 6/25/07 No photo #6 | Price Road 391040 3409204 (map) | Disking completed; 60-100 ft break width; currently there are depressions in the break that may affect seepage toward the swamp | Wet soils on swamp side, with gum, bays, cypress in swamp side of break; do not disrupt flow to this direction with ditches parallel to break or a berm along break edge creating drier condition | gradient of SEB should be toward the swamp, eliminating ditching; semi-bury chopped slash and thinly spread chipped slash; allow to self-seed; monitor for drying along swamp edge | During September-early October, revisit site to check for non-native species and erosion | Should self-seed with wetland plants and eventually shrubs; monitor for drying in swamp side if depressions in SEB persist |
| 6/25/07 No photo #7 | Perimeter road between Scot Kendrix and Roddenbury Road 392104 3411308 (map) | 60-100 ft break width | Pine forest | Leave alone to self-seed after debris removed | During September-early October, revisit site to check for non-native species and erosion | Monitor for xeric non-natives (e.g., cogan grass, thistle); expect upland herbaceous species to self-seed into this area |
| 6/25/07 No photo #8 | Roddenberry Road 390932 3411950 (map) | Trees pulled to side; may have been disked | Currently microtopography is uniform in SEB; in swamp is wetland forest of bays, hollies, and gum with many hummocks; area in SEB was previously in this forest type | Introduce microtopography into SEB with semi-buried, chopped debris; take care not to create tread ditches when processing trees; should be a gentle slope in ground surface toward the swamp | During September-early October, revisit site to check for non-native species and evidence of ponding along the break edge | Should self-seed with wetland plants and eventually shrubs; monitor for drying in swamp side if depressions in SEB persist |
| 6/25/07 No photo #9 | Paxton Road 391397 3414490 (map) | Trees pulled to the side; area is fairly wet | Wet area with bays and hollies, with microtopographic variety previously | North and south of road, leave some chopped up debris to help stabilize the soil; fairly wet so care should be taken to not create dozier tread lines where water will seep; allow to self-seed | During September-early October, revisit site to check for non-native species and evidence of ponding in break and along break edge | Should self-seed with wetland plants and eventually shrubs; monitor for drying in swamp side if depressions in SEB persist |
| 6/25/07 No photo #10 | Dinkins Road 391638 3415372 (map) | Trees pulled to the side; area is fairly wet | Wet area with bays and hollies, with microtopographic variety previously | Berm and trough created on west side of SEB that could affect seepage into swamp; this should be smoothed and sloped toward swamp; leave some chopped up debris to help stabilize the soil; fairly wet so care should be taken to not create dozier tread lines where water will seep; allow to self-seed | During September-early October, revisit site to check for non-native species and evidence of ponding in break and along break edge; allow to self-seed | Should self-seed with wetland plants and eventually shrubs; monitor for drying in swamp side if berms in SEB persist |
| 6/25/07 No photo #11 | Crews Road 391788 3417586 (map) | SEB excessively broad here | Wet area with bays, maples shrub-scrub, smilax, Lyonia with microtopographic variety previously; SEB to the north side wetter than to the south; some tread ditching | Remove large debris; chop and bury some debris, taking care to not create dozier treadlines running parallel to the swamp edge; allow to self-seed | During September-early October, revisit site to check for non-native species and evidence of ponding in break and along break edge; allow to self-seed | Should self-seed with wetland plants and eventually shrubs; monitor for ponding within SEB along swamp edge |
| 6/25/07 No photo #12 | Howell Road 391697 3418449 (map) | Trees pulled to the side; area is fairly wet on north side of road; Panicum, Lacnanthes, Woodwardia sprouting on bare soil | North side of road in SEB is fairly wet; south side is drier; vegetation here previously wax myrtle, bays, pines, dense Lyonia and Smilax | Remove large debris; chop and bury some debris, taking care to not create dozier treadlines running parallel to the swamp edge; recreate microtopgraphy similar to adjacent swamp conditions; need to retain slight slope toward swamp; allow to self-seed | During September-early October, revisit site to check for non-native species and evidence of ponding in break and along break edge; allow to self-seed | Should self-seed with wetland plants and eventually shrubs; monitor for ponding within SEB along swamp edge |
| 6/25/07 No photo #13 | Mizell Road 391273 3424117 (map) | Trees pulled to the side; berms along SEB edge; Lacnanthes, Panicum, Andropogon in and along SEB | Shrub-scrub along swamp edge | Remove large debris; chop and bury some debris, taking care to not create dozier treadlines running parallel to the swamp edge; recreate microtopgraphy similar to adjacent swamp conditions; need to retain slight slope toward swamp; allow to self-seed | During September-early October, revisit site to check for non-native species and evidence of ponding in break and along break edge; allow to self-seed; deer stand with planted bean plot at edge of SEB | Should self-seed with wetland plants and eventually shrubs; monitor for ponding within SEB along swamp edge |
| 6/25/07 No photo #14 | Kingfisher Landing 391348 3424921 (map) | Trees pulled to side; berms along edges of SEB |  | Remove large debris; chop and bury some debris, taking care to not create dozier treadlines running parallel to the swamp edge; smooth berms; monitor landing area, roadside, and SEB for plants and seeds brought into area with visitor traffic; allow to self-seed | During September-early October, revisit site to check for non-native species | Should self-seed with mixture of upland and wetland plants and eventually shrubs; monitor for non-native species within SEB |
| 6/27/07 OKE62707 44-48 #15 | Sawfly Road 391090 3427590 | 30-60 ft wide; slash piles remain in break; many treadlines, ruts, and slight berm parallel to SEB | Pine, bays, Lyonia, Itea, Ilex, Smilax, Woodwardia; burn hotter at edge but mostly lightly scorched | Remove large debris; chop and bury some debris, taking care to not create dozier treadlines running parallel to the swamp edge; lightly distribute copped debris on surface; smooth berms; monitor SEB for plants and seeds | During September-early October, revisit site to check for non-native species | Should self-seed with mixture of upland and wetland plants and eventually shrubs; monitor for non-native species within SEB |
| 6/27/07 OKE62707 49-55 #16 | Turkey Branch Road 389778 3428999 | 30 ft wide SEB, filled in with Lacnanthes, Panicum, Woodwardia | Holly, pine, bays ; light burn with debris lightly scorched or burned | No action needed; Lacnanthes already filling in bare areas | During September-early October, revisit site to check for non-native species | Should self-seed with mixture of upland and wetland plants and eventually shrubs; monitor for non-native species within SEB |
| 6/27/07 OKE62707 56-61 #17 (C) | Gum Slough 388734 3431382 | Abundant Lacnanthes in SEB; no large debris in SEB, no treadlines | Pine stand with shrub edge | No action needed; Lacnanthes already filling in bare areas | During September-early October, revisit site to check for non-native species | Should self-seed with mixture of upland and wetland plants and eventually shrubs; monitor for non-native species within SEB |
| 6/26/07 OKE62607 118-125 #18 (11) | Ohio Lake Road 384850 3433432 | 30-60 ft wide SEB; some debris removal done; minor trealines parallel to SEB holding water | Pines, bays, maples, hollies; some sprouting at base; light to moderate burn | SEB looks satisfactory, although shallow treadlines holding water; self-seeding with Lacnanthes, Panicum, Eleocharis, Woodwardia | During September-early October, revisit site to check for non-native species; smooth treadlines or direct toward swamp edge | Should self-seed with herbs and resprout (shrubs); monitor for non-native species within SEB |
| 6/26/07 OKE62607 104-117 #19 (12) | SE of Compartment 1 383152 3434925 | 60 ft+ wide SEB; Trees pulled to side; minor treadlines may hold water | Carex, Lyonia, cypress, pines, Clethra; cypress stand with shrubs along edge of pine stand | Complete debris chopping and spread; minimize treadlines; Lacnanthes and Woodwardia spouting in SEB | During September-early October, revisit site to check for non-native species; much stump and base sprouting in burned swamp side of SEB | Should self-seed with herbs and resprout (shrubs); monitor for non-native species within SEB |
| 6/26/07 OKE62607 37-39 #20 | Seldom Seen Point Road 371269 3432083 (map) | 30-60 ft wide SEB; little debris in SEB; shrub debris along edge; some ponded water in SEB | SEB fairly wet in places; swamp side cypress, holly, pines, gums, bays with uneven burn, in places little organic soil left; pines to west minimal burn | May be minimal seed bank here of herbaceous species given prior overstory density and abundance of trees and shrubs; some ferns, Lacnanthes, and grasses present | During September-early October, revisit site to check for non-native species | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory |
| 6/26/07 OKE62607 21-36 #21 | End of Compartment 15 Road 370675 3430290 (map) | 30-60 wide break; slight berm along SEB edge may affect water movement towards swamp | pine stand on west side, pine-cypress-hardwoods mix pre-burn on swamp side; | No action needed; check that berm is not affecting water movement toward swamp (pooling in SEB while dry at edge) | During September-early October, revisit site to check for non-native species; herb regrowth may be slow due to prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory |
| 6/26/07 OKE62607 37-39 #22 | Crooked Sapling Point Road 368226 3429438 (map) | Open SEB, Panicum, ferns, Lyonia sprouting | Cypress, hollies, pines, gums with some shrub growth; little to know herbaceous growth due to prior dense canopy? | No action needed | During September-early October, revisit site to check for non-native species; herb regrowth may be slow due to prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory |
| 6/26/07 No photos #23 | Compartment 14 Road along property line 367052 3428394 (map) | High road bed, berms cleared | Swamp side vegetation previously dense bays, hollies, pines, shrubs | No action needed; no regrowth of herbs here but pines ok | Given proximity to road, watch for non-natives transported by vehicles; check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory |
| 6/26/07 OKE62607 40-47 #24 | Hickory Hammock Road 365621 3425647 (map) | SEB swamp side was cypress, hardwoods and shrubs; SEB fairly uniform surface with berm along edge | Fairly hot fire that removed peat to roots, burned out tree and shrub bases; only minor basal sprouting; bare soils/ash in places | Leave alone and monitor for revegetation by native species; previous dense shrub and tree cover may have kept herbaceous growth to minimum | check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory |
| 6/26/07 OKE62607 48-54 #25 | Compartment 13 Road, Green Hammock 366549 3426343 (map) | SEB contains berms that should be smoothed where parallel to swamp edge; some debris in break | Pine-cypress-bay stand; cypress scorched but survived; no understory regrowth | Leave alone and monitor for revegetation by native species; previous dense shrub and tree cover may have kept herbaceous growth to minimum | check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory |
| 6/26/07 OKE62607 55-63 #26 | Perimeter Road and SEB 364000 3425750 (map) | SEB 100 ft wide, Lacnanthes sprouting in SEB where away from tire tracks; pits and piles in SEB where debris removed | Cypress-hardwood stand with shrubs; patchy moderate burn with some midstory removed; peat removed | Leave alone and monitor for revegetation by native species; previous dense shrub and tree cover may have kept herbaceous growth to minimum; minimal shrub resprouting occurring | check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory |
| 6/26/07 OKE62607 64-68 #27 | Smokehouse Jam and Permieter Road East walk-in (escape) 363065 3425029 (map) | Grasses in plowline; some berms remain that may affect drainage | Shrub-hardwood wetland at end of this road, adjacent to pine stand; midstory burned but remains; resprouting | Low potential for non-native species problems due to proximity to dense vegetation of forested wetland; leave alone and monitor | Check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory and dense shrubs |
| 6/26/07 OKE62607 69-82 #28 | Smokehouse Jam and Permieter Road West 361402 3424746 (map) | 110ft + break; some debris remains but much removed; leave to re-vegetate naturally | Gum-bay-maple swamp prior to burn; patchy burn with some overstory fallen, dense mid-and overstory remains; minor shrub sprouting but no groundcover | Leave alone and monitor for revegetation by native species; previous dense shrub and tree cover may have kept herbaceous growth to minimum and ground cover may be slow to come in | Check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory and dense shrubs |
| 6/26/07 OKE62607 83-95 #29 | Suwannee Creek 360628 3425158 (map) | Creek riparian zone and creek bed destroyed; previously this was a significant inflowing stream into swamp | Riparian area and creek bed destroyed | Reshape creek bed to original contour and stabilize with embedded and overlain natural material, woody debris, leaf litter; create relief in microtopography to slow flow and increase percolation; replant with native trees, shrubs collected from nearby; do not apply commercial seed mixture (may spread via creek into swamp) | Monitor vegetation regrowth, erosion, water quality | Monitor vegetation regrowth, erosion, water quality |
| 6/28/07 OKE62807 1-7 #30 | South of Lower Lake 360463 3424016 | 100 ft wide break, debris removed or piled to upland side; lots of debris on ground in wetland side | Maples-bays-hardwoods burned at bases and fallen; canopy and midstory debris remains but scorched; trees fell after ground surface burned | Leave alone and monitor for revegetation by native species; previous dense shrub and tree cover may have kept herbaceous growth to minimum and ground cover may be slow to come in; SEB minor herbaceous re-vegetation occurring | Check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory and dense shrubs |
| 6/28/07 OKE62807 8-14 #31 | North of Cane Creek 360469 3424294 | Debris remains in break | Maples, pines, gums burned out around bases, new litter dropped but most trees still standing; scorched trees and shrubs, lots of fine debris remaining; peat burned off | Chop up and spread out debris, retain stumps; monitor for revegetation | Check in September-October for non-native species; herb growth may be slow due to apparent prior dense canopy | May self-seed with upland-wetland herb mix, although may take 2-3 years given prior sparse understory and dense shrubs |
| 6/28/07 OKE62807 15-18 #32 | Northeast of Cane Creek 359262 3423663 | 100 ft wide break with slash piled to west; does not appear to have burned here | Cypress-pine with shrubs; debris piled up to side; minor treadlines collecting water; Lacnanthes and other herbs sprouting | Chop up and spread out debris, retain stumps; monitor for revegetation | Check in September-October for non-native species | Monitor vegetation regrowth, erosion |
| 6/28/07 OKE62807 19-21 #33 | End of Cane Creek Road 358024 3423535 | 100 ft wide break with most of debris removed or in small piles | Pine stand edge with large cleared break | Leave as is | Check in September-October for non-native species | Monitor vegetation regrowth, erosion |
| 6/28/07 No photo #34 | West end Compartment 11 357474 3422293 | Property line cleared to road | Cleared to road; potential for introduction of non-native xeric species carried on salvage logging trucks into uplands | Leave as is; monitor | Check in September-October for non-native species | Monitor vegetation regrowth, erosion |
| 6/28/07 No photo #35 | Perimeter Road west of Compartment 11 353068 3419831 | Creek bed riparian area (Barnum Branch) cleared | Riparian area damage | Replant riparian area | Assess replanted area for regrowth and non-native species | Assess replanted area for regrowth and non-native species; monitor erosion and water quality |
| 6/28/07 No photo #36 | West edge of Compartment 10 west unit 351741 3416355 | 100 ft wide break; burned forest to east, unburned to west; slash piled on west side | Pine cleared to widen break; slash piles remain | Allow to naturally regrow; watch for non-natives potentially brought by salvage logging traffic | Monitor regrowth | Monitor regrowth; watch for erosion |
| 6/28/07 OKE62807 22-27 #37 | Big Branch, South end Compartment 10 351524 3415401 | Some treadlines present | Trees and shrubs standing; scorched shrubs and trees; no regeneration in burned area; heavy new litter layer | Allow to naturally regrow; watch for non-natives | Monitor regrowth | Monitor regrowth; watch for erosion |
| 6/28/07 OKE62807 28-35 #38 | East end of Compartment 9 351693 3411061 | Surface of break is rough; should be smoothed somewhat; SEB wetter in this area, retains water? | Trees and shrubs standing; scorched shrubs and trees; no herb regeneration in burned area but some stump sprouting; heavy new litter layer; peat removed in burn | Allow to naturally regrow; watch for non-natives | Monitor regrowth | Monitor regrowth; watch for erosion |
| 6/28/07 No photos #39 | Road SW of sill 361310 3408069 | Perimeter road with heavy truck traffic in area |  | Monitor for non-natives potentially delivered via logging trucks in area | Monitor for non-natives | Monitor for non-natives |
| 6/28/07 No photos #40 | SW of sill at refuge boundary 359764 3408934 | Perimeter road with heavy truck traffic in area |  | Monitor for non-natives potentially delivered via logging trucks in area | Monitor for non-natives | Monitor for non-natives |
| 6/29/07 OKE62907 26-32 #41 | Sweetwater Road 358066 3397285 | 100 ft wide break along road bead; salvage logging likely in adjacent burned commercial land | Hot fire in pines revegetating with Lacnanthes, Woodwardia, andshrub (Lyonia) sprouts | Monitor for non-natives potentially delivered via logging trucks in area; proximity of road bed may enhance spread | Monitor for non-natives | Monitor for non-natives |
| 6/29/07 OKE62907 22-25 #42 | SW edge of Compartment 7 358406 3396467 | 60-100 ft wide break with debris piled to south | Break is revegetating with Lacnanthes, Cyrilla sprouts, Woodwardia, Andropogon | No action needed; leave alone to revegetate from seed bank; if remove debris, chop and spread | Monitor for non-natives | Monitor for non-natives |
| 6/29/07 OKE62907 19-21 #43 | Rough Island area and SEB 356536 3392767 | 75-100 ft wide SEB with ditch on compartment side and debris piles on south side | Break is revegetating with Lacnanthes, Panicum spp.; location is close to road that may receive logging truck traffic | No action needed; leave alone to revegetate from seed bank; if remove debris, chop and spread; minimize treadline depressions and berms | Monitor for non-natives | Monitor for non-natives |
| 6/29/07 OKE62907 17-18 #44 | Indian Mound Island Road and SEB 357096 3390970 | 30 ft wide SEB to north, 100 ft wide SEB to south of road | Ditch along SEB; debris piles along west side; small berms along center of SEB; revegetating with shrubs, grasses, Woodwardia, Lacanthes | No action needed; leave alone to revegetate from seed bank; if remove debris to south, chop and spread; minimize treadline depressions and berms | Monitor for non-natives | Monitor for non-natives |
| 6/29/07 OKE62907 13-16 #45 | Compartment 16 and SEB 356020 3390240 | 60-100 ft wide SEB with 1-2 ft high berms running along compartment edge and in SEB | SEB is lower than compartment so may collect water in lowest points; SEB contains small berms down center; revegetating with Lacnanthes and Woodwardia | No action needed; leave alone to revegetate from seed bank; if remove debris, chop and spread; minimize treadline depressions and berms | Monitor for non-natives | Monitor for non-natives |
| 6/29/07 OKE62907 1-12 #46 | Council Road Escape Area to SEB 355794 3389761 | 100 ft wide SEB with debris pushed to sides | Debris piled to side; SEB revegetating with Lacnanthes in wetter places and grasses in drier areas; shrubs (Lyonia) sprouting in burned area, burned peat covered with new pinestraw layer | No action needed; leave alone to revegetate from seed bank; if remove debris, chop and spread; minimize treadline depressions and berms | Monitor for non-natives | Monitor for non-natives |
| 6/29/07 OKE62907 36-43 #47 | Mims Island Road and SEB 376346 3382318 | SEB separated from road by water-filled ditch | Hot burn through pines; shrubs (Lyonia), palmettos sprouting in burned forest, Lacnanthes revegetating in SEB | No action needed; monitor for non-natives along elevated road bed, especially if salvage logging begins nearby | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 No photos #48 | Compartment 5 and Radio Tower Road at SEB 384847 3380224 | SEB along Perimeter Road; burned out to road | Debris piles along road; no issues | No action needed; monitor for non-natives | monitor for non-natives | monitor for non-natives |
| 6/27/07 OKE62707 41-42 #49 | SEB-Perimeter Road west of Boggy Road 389641 3382423 | 30 ft wide SEB; small amount debris piled to outside edge of SEB; no burn | SEB cleared; minor revegetation occurring | No action needed; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 OKE62707 36-40 #50 | Stokes Road and SEB 391723 3387040 | 100 ft wide (with Perimeter Road); debris piled along edge to east; minor treadline ruts and berms | Lacnanthes, Sagittaria, Carex sprouting in depressions in break; moderate burn in swamp here; some peat burn; Woodwardia sprouting among burned shrubs | No action needed; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 OKE62707 29-35 #51 | Old Crawford Road and SEB 391737 3388575 | 60-100 ft wide SEB; small amount debris piled to east | Smoothed break and roadbed; moderate burn with some organic layer removed; small amount Lacnanthes revegetating, but mostly bare soil | No action needed; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 OKE62707 25-28 #52 | Between Katie and #19 Road 391856 3390473 | Burnout fairly hot along break edge, with burned shrub stems, basal sprouting | Shrubs (Lyonia), Smilax, and Gordonia basal sprouting; Woodwardia sprouting; mostly intact organic layer | No action needed; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 OKE62707 16-24 #53 | Katie Road and SEB 391871 3391420 | 30 ft wide break with lots of ponded water; large debris piles to east | minor or no burn, depending on location; where burned, shrubs and trees sprouting (Lyonia, Magnolia, Gordonia); abundant new litter on burned ground | No action needed; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 OKE62707 12-15 #54 | #1 Road 391527 3392234 | Minimal burn along break edge | Basal sprouting from shrubs, bays; much green canopy and upper midstory | No action needed; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 No photos #55 | Perimeter Road between Joe Cone and #1 Road 391176 3394360 | Slash piled along road bed to east; ditch along west side of road | Ditch along road may affect water seepage toward swamp, although does not look recently constructed | No action needed; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |
| 6/27/07 OKE62707 3-11 #56 | Joe Cone Road and SEB 391176 3394672 | 100 ft wide break with extensive ground work that left ditch parallel to swamp edge, as well as ruts and berms | Debris piles removed and pushed to side; Lacnanthes in SEB, ponded water; shrubs (Lyonia, Smilax) basal sprouting; minor to moderate patchy peat burn; shrubs torched but stems standing | Minor ground surface work to fill ditches and ruts; monitor for non-natives | Monitor for non-natives | Monitor for non-natives |

1  UTM coordinates were retrieved from GPS or estimated from a map where GPS coordinates were not recorded.