PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | #2 Hicks Ford Improvement | PART E Abbreviated Name | Hicks Ford Improvement |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Emergency Stabilization | FISCAL YEAR(S) (list each year): | 2007, 2008 |
| NFPORS TREATMENT TYPE * | Emergency Stabilization Plan Preparation | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | None | IMPACTED T&E SPECIES | None |
| FSM 2520 REFERENCE | 2523.3 Structures | SPECIFICATION # | 2 |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE

A. General Description: The bridge at Hicks crossing on Road #745 in Meadow Creek Canyon was severely damaged during the fire and had to be removed for safety purposes. An emergency ford was quickly installed to keep the road in service during suppression operations. But, the rip rap used to armor the ford was not properly set in the stream bed for long-term service. The rip rap was placed on top of the channel bottom, essentially filling in the channel, such that the ford now functions like a French drain and creates a backwater pool on the upstream side of the ford. This backwater situation has the potential to divert storm runoff out of the channel and on to the road, thus increasing the risk for further damage to the road. The rip rap needs to be embedded lower into the bed of the channel so that it functions as the channel bottom rather than filling the conveyance area of the channel and diminishing the channel’s capacity to pass flow at the road crossing. Reconstructing the ford will allow for better passage of high water, minimize the risk of further flood damage to the road and keep the road in long-term service with minimal maintenance at this stream crossing. B. Location/(Suitable) Sites: Former location of Hicks Summit Bridge on Road #745 in Meadow Creek Canyon. See Appendix IV, Watershed Treatments Map. C. Design/Construction Specifications: Excavate the rip rap material already in the channel and stock pile on site. Excavate channel banks and bottom approximately 12 to 18 inches. Excavated width should be approximately the same width as the road template. Place the stock piled and additional rip rap into the excavated portion of the channel and banks (road approaches); blend smoothly with the lip of the road on each side of the crossing, as well as the upstream and downstream channel bottom. May need an additional 6 to 12 cubic yards of small rip rap, available locally, to armor the approaches. Work should take 1 to 2 hours to complete. This specification can be done in conjunction with Specification #3, Inspect and clean culverts and one bridge; so there should be no further mobilization costs for this specification. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): To improve post fire storm runoff and prevent damage to road segments above and below crossing. E. Treatment consistent with Agency Land Management Plan (identify which plan): Humboldt National Forest Land Resource Management Plan. F. Treatment Effectiveness Monitoring Proposed: See Specification 5, Post-storm Road Patrol and Maintenance.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| See Specification #3, Inspect and clean culverts and one bridge (no additional costs) |  |
| TOTAL PERSONNEL SERVICE COST |  |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| One fully operated excavator ( at least 100 horse power) with bucket and thumb attachment @ $100 / hr x 2 hrs (back hoe could be substituted) | $200 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $200 |

| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| --- | --- |
| Up to 12 cubic yards of rip rap @ $25 / yard | $300 |
| TOTAL MATERIALS AND SUPPLY COST | $300 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Equipment mobilization included in Specification #3, Inspect and clean culverts and one bridge (no additional costs) |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Specification #3, Inspect and clean culverts and one bridge (no additional costs) |  |
| TOTAL CONTRACT COST |  |

SPECIFICATION COST SUMMARY

| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FY07 | 15 Sept 2007 | 31 Oct 2007 | S | site | $500 | 1 | $500 |
| FY08 |  |  |  |  |  |  |  |
| FY08 |  |  |  |  |  |  |  |
| FY09 |  |  |  |  |  |  |  |
| TOTAL | $500 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | E |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | M |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS PLAN:

See Appendix I, Soil and Water Resources Assessment; See Appendix IV, Watershed Treatments Map; See Specification #5, Patrol roads for storm-induced hazards.

TOTAL COST BY JURSIDICTION

| JURISDICTION | UNITS TREATED | COST |
| --- | --- | --- |
| USFS, Humboldt-Toiyabe National Forest | 1 | $500 |
|  | TOTAL COST | $500 |