PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | #9 NOXIOUS WEED/INVASIVE DETECTION | PART E Abbreviated Name | Noxious Weeds & Invasives Detection |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Invasive Species | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Chemical/Hand/Biological Treatment | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | N/A |
| FSM 2520 REFERENCE | 2523.2 (3g(2)) Other Measures 2523.3 Monitoring | SPECIFICATION # | 9 |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE

A. General Description: Conduct noxious weed/non-native invasive plant species detection monitoring for possible invasion on roads, hand lines, dozer lines, retardant drops, and other disturbed areas within the perimeter of the Murphy Fire Complex: Wildhorse Zone. Monitor existing noxious weed/non-native invasive plant species infestations within the burned area to determine if expansion is occurring into non-infested areas. Inventory for noxious weeds/non-native invasive plant species near existing locations and in areas that have a high probability for invasion within the burned area and prescribe treatments to control the invasion and spread of the plants. B. Location/(Suitable) Sites: Monitor at known locations of noxious weeds/non-native invasive plant species. All known locations are within the Mountain City Ranger District boundaries. Inventory areas that have a high potential for weed/invasive species invasion (or as determined by FS staff). Critical areas include drainages, roads, dozer lines, and burned areas where suppression vehicles and equipment traveled through known noxious weed/non-native invasive plant species populations. Monitoring and inventory sites will include but are not limited to FS Roads 745 (Meadow Creek), 751 (Trail Gulch), 067 (Bruneau Canyon), 997 (Rattlesnake Canyon), 061 (Wickiup Creek) and 750. Monitor all visible noxious weed/non-native invasive plant species along roads systems and creeks within the fire area. Estimated acreage of detection monitoring is 1,042 acres. See Vegetation Treatment Map, Appendix IV. C. Design/Construction Specifications: Conduct detection monitoring on existing noxious weed/non-native invasive plant species populations within the burned area using protocol determined by the FS, Humboldt-Toiyabe National Forest. Monitoring to determine the post-fire presence or spread of invasive species will be conducted on existing and historical noxious weed/non-native invasive species populations within the burned area using protocols determined by the Humboldt-Toiyabe National Forest and current management plans. Detection monitoring will be conducted in areas disturbed by the fire and fire suppression activities. Inventory, photo document, and map new noxious weed/non-native invasive plant species infestations within disturbed lands using Global Positioning System (GPS) technology. Enter data into the TERRA DATA BASE. Initiate agency approved control measures where detection demonstrates the establishment or expansion of noxious weed/ invasive species populations. Direct treatment will occur when there is a threat to natural regeneration and recovery of native vegetation, establishment of effective ground cover, or expansion within and outside the burn area from invasive species inside the burned area. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Purpose is to detect the invasion or spread of noxious weeds and non-native invasive plant species and to prescribe treatments that will control the invasion or spread. The level of monitoring required will be commensurate with the complexity of the project, level of concern, and the objectives of the plan. Monitoring and evaluation to determine the effectiveness of stabilization treatments is funded for up to three years following containment of a wildfire. Using IPM techniques will help to minimize the establishment of non-native invasive species within the burned area. E. Treatment consistent with Agency Land Management Plan (identify which plan): Humboldt-Toiyabe National Forest Land and Resource Management Plan and FEIS, along with Noxious Weed Control Environmental Assessment. F. Treatment Effectiveness Monitoring Proposed: Control and detection of noxious weeds/non-native invasive plant species in both burned and unburned areas will be monitored according to the strategy outlined in the specification. Control will be considered to be successful upon determination that all noxious weeds have been controlled and non-native invasive plant species have not spread beyond their pre-fire locations. This treatment will also monitor the effectiveness of Specification #8, Noxious Weeds Treatment.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Implementation Leader: GS-12/5 @ $3,976/pp X 1 pp X 1 year | $3,976 |
| Noxious Weed Coordinator: GS-11/5 @ $3,114/pp X 1 pp X 1 year | $3,114 |
| Biological Technician: GS-05/5 @ $1,510/pp X 1 pp X 1 year | $1,510 |
| Biological Technician: GS-04/5 @ $1,350/pp X 1 pp X 1 year | $1,350 |
| GIS Support: GS-11/5 @ $3,114/pp X ½ pp X 1 year | $1,557 |
| TOTAL PERSONNEL SERVICE COST | $11,507 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Vehicle for Implementation Leader @ $200/week X 2 weeks | $400 |
| Vehicle for Noxious Weed Coordinator @ $200/week X 2 weeks | $400 |
| Vehicle for Biological Technicians @ $200/week X 2 weeks | $400 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $1,200 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each Quantity X #Fiscal Years = Cost/Item): |  |
| Survey supplies (posts, stakes, paint, post driver, etc.) @ $300/year X 1 year | $300 |
| TOTAL MATERIALS AND SUPPLY COST | $300 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

SPECIFICATION COST SUMMARY

| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FY07 |  |  |  |  |  |  |  |
| FY08 | 04/01/2008 | 09/30/2008 | F | acres | $12.48 | 1,042 | $13,007 |
| FY09 |  |  |  |  |  |  |  |
| FY10 |  |  |  |  |  |  |  |
| TOTAL | $13,007 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS PLAN:

See Appendix I, Vegetation Resource Assessment; See Appendix IV, Vegetation Treatment Map.

TOTAL COST BY JURSIDICTION

| JURISDICTION | UNITS TREATED | COST |
| --- | --- | --- |
| FS-Humboldt-Toiyabe National Forest-Mountain City Ranger District | 1,042 | $13,007 |
|  | TOTAL COST | $13,007 |