PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | #10 MONITOR CRITICALHABITAT | PART E Abbreviated Name | Monitor Critical Habitat |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Monitoring | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Ecosystem Recovery Monitoring | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | N/A |
| FSM 2520 REFERENCE | 2523.3 Monitoring | SPECIFICATION # | 10 |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE

A. General Description: Conduct critical habitat recovery monitoring during the spring/summer of 2008, to determine vegetation recovery and re-establishment in critical wildlife and plant habitat, within the perimeter of the Murphy Fire Complex: Wildhorse Zone. Recovery monitoring will occur on all disturbed plant community types within critical habitat where vegetation mortality was moderate and high and to determine the need for supplemental seeding for critical wildlife habitat improvement. The FS will establish recovery criteria, i.e., plants per square foot, for each vegetation type prior to monitoring. Monitoring will also occur on one site where suppression efforts may have impacted a FS Region 4 Sensitive Plant Species, Lewis’ buckwheat (Eriogonum lewisii). B. Location/(Suitable) Sites: All areas of concern to the FS that may impact future resource management activities in critical wildlife and plant habitat. Monitoring plots should be located in each vegetation type to ascertain whether re-vegetation criteria has been met and whether additional treatments are necessary. The areas within critical habitat that have moderate and high vegetation mortality encompasses approximately 19,400 acres. Areas with high vegetation mortality and high shrub mortality should be prioritized for recovery monitoring, especially in critical riparian zones. Disturbed areas within and along the fire perimeter, such as dozer lines, hand lines, and safety zones will also be prioritized for monitoring. Final site selections to be made by FS resource specialist. A potential suppression impact to a FS Region 4 Sensitive Plant Species (Lewis’ buckwheat (Eriogonum lewisii) may have occurred in Sections 32, 33, 34, and 35, T47N, R57E, MDM. The dozer line impacts are approximately 2 ½ miles in length. The monitoring of this suppression impact should receive priority before further damage occurs from public usage of the dozer line for access to forest lands. C. Design/Construction Specifications: Monitoring transects shall be established and methodologies designed to determine: Vegetative cover and density will be monitored in late spring of 2008, and in late summer of 2008. At least one monitoring location will be established for each vegetation type of concern that is within polygons of high and moderate vegetation mortality-in each vegetation type that is within critical habitat and in areas of known locations of critical wildlife species. Sagebrush communities are especially critical due to presence of sage grouse and pygmy rabbit. The monitoring locations will be in representative areas that are not transitional from one vegetation monitoring stratum to another, using local agency specified methods. Sampling should determine species composition and density. Monitor cover of vegetation, litter, rock, bare ground and cryptogamic crusts. Cover sampling methodologies, as referenced in BLM Technical Reference 1730-1, Measuring and Monitoring Plant Populations, shall represent dominant plant community type, aspect, and slope variations within the fire area. Photos shall accompany data records as supporting documentation of findings. Observations should be documented both in written and photographic documents to record other factors such as herbivory, surface erosion, etc. Continuous surveys in years 2 and 3 will also aid in further detection and minimize spread. Annual monitoring reports shall be published that document sampling methodologies, techniques, areas sampled, and summary of findings. Look at the impacts to a Region 4 Sensitive Plant Species (Lewis’ buckwheat (Eriogonum lewisii)) from the dozer line in Sections 32, 33, 34, and 35, T47N, R57E, MDM. Monitor the impacts and prepare a recovery plan for the species, if necessary, using fire suppression funding. Monitoring for the impacts to this species will be prioritized over any other monitoring planned. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Monitoring of critical habitat is necessary to determine whether further vegetative treatments are necessary to meet management goals and objectives. If recovery has not been met then additional funding requests must be prepared and submitted. E. Treatment Consistent with Agency Land Management Plan (identify which plan): Humboldt-Toiyabe National Forest Land and Resource Management Plan and FEIS. F. Treatment Effectiveness Monitoring Proposed: Monitoring is required to ascertain whether vegetative recovery of critical habitat, as anticipated, has occurred. Management decisions that will be based on the monitoring results include the need for additional treatments and the need for non-native invasive species control. Additional treatments may be proposed if monitoring concludes that the criteria for re-vegetation success is not achieved.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Implementation Leader: GS-12/5 @ $3,976/pp X 1pp X 1 year | $3,976 |
| Range Ecologist: GS-11/5 @ $3,114/pp X 2pp X 1 year | $6,228 |
| GIS Support: GS-11/5 @ $3,114/pp X 1pp X 1 year | $3,114 |
| Biological Technicians: GS-05/5 @ $1,510/pp X 2pp X 3 personnel X 1 year | $9,060 |
| TOTAL PERSONNEL SERVICE COST | $22,378 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Vehicle Costs for Implementation Leader @$200/week X 2 weeks X 1 year | $400 |
| Vehicle Costs for Range Ecologist @ $200/week X 4 weeks X 1 year | $800 |
| Vehicle Costs for Biological Techs @ $200/week X 8 weeks X 1 year | $1,600 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $2,800 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Miscellaneous Field Supplies | $600 |
| Miscellaneous Office Materials and Supplies | $500 |
| TOTAL MATERIALS AND SUPPLY COST | $1,100 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

SPECIFICATION COST SUMMARY

| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FY07 |  |  |  |  |  |  |  |
| FY08 | 05/01/2008 | 09/30/2008 | F | acres | $1.35 | 19,400 | $26,278 |
| FY08 |  |  |  |  |  |  |  |
| FY09 |  |  |  |  |  |  |  |
| TOTAL | $26,278 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser,              	V=Volunteer

# SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | C, M |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS PLAN:

List Relevant Documentation and Cross-Reference Location within this BAER Plan.

TOTAL COST BY JURSIDICTION

| JURISDICTION | UNITS TREATED | COST |
| --- | --- | --- |
| FS-Humboldt-Toiyabe National Forest-Mountain City Ranger District | 19,400 | $26,278 |
|  | TOTAL COST | $26,278 |