PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | #12 Install and Replace Safety Signs | PART E Abbreviated Name | Safety Signs |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Roads | FISCAL YEAR(S) (list each year): | 2007 |
| NFPORS TREATMENT TYPE * | Signs | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | N |
| FSM 2520 REFERENCE | 2523.2 (3d) | SPECIFICATION # | 12 |

*  See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

Number and Describe Each Task: A. General Description: Five informational public safety signs were damaged as a result of the Murphy Fire Complex: Wildhorse Zone and need to be replaced. These signs contained safety directions or information for the public in remote areas. Also, there will be 25 Hazard Warning signs developed for immediate installation on roads entering the burned area for the protection of life and property. These signs are necessary to inform the public of immediate danger posed by flash floods, falling rocks, and washouts. B. Location/(Suitable) Sites: Various locations throughout the fire area to protect and inform the public. The Hazard warning signs will be installed at strategic locations on roads where hazards exist to public users. See Appendix IV, Watershed Treatments Map which identifies key areas of concern for sign locations. C. Design/Construction Specifications: 1. Design and size will meet current FS sign shop specifications. 2. Depending on sign type, these signs will be fastened to metal or wood posts and buried at an appropriate depth. 3. FS will identify specific locations for each sign based on local knowledge and assessed needs. 4. The following wording will be used for the Hazard Warning signs. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): To provide for public health and safety by providing safety directions as well as possible hazards found within the burned area. E. Treatment consistent with Agency Land Management Plan (identify which plan): Humboldt Forest Land and Resource Management Plan. F. Treatment Effectiveness Monitoring Proposed: Implementation Leader will verify installation and locations and monitor continued need for hazard signs.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| GS 12 step 5 to design, contract, and install 30 signs @ one half pay period (Based on 2008 scale with 35% Addition for benefits and 17% increase for Admin and oversight costs) |  |
| TOTAL PERSONNEL SERVICE COST | $1,988 |

| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| --- | --- |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |

| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| --- | --- |
| Safety/Hazard Signs @ $150.000/Sign X 30 Signs X 1 Year |  |
| TOTAL MATERIALS AND SUPPLY COST | $4,500 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Vehicle for implementation leader for 1 week @ $200.00/week |  |
| TOTAL TRAVEL COST | $200 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST | $6,688.00 |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY07 | 10/1/07 | 8/1/08 |  | 30 | $223.00 | 30 | $6,688 |
| FY08 |  |  |  |  |  |  |  |
| FY08 |  |  |  |  |  |  |  |
| FY09 |  |  |  |  |  |  |  |
| TOTAL | $6,688 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | M |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS PLAN:

List Relevant Documentation and Cross-Reference Location within this BAER Plan. See Appendix I, Operations and Soil and Watershed Assessments. See Appendix IV, Watershed Treatment Map.

TOTAL COST BY JURSIDICTION

| JURISDICTION | UNITS TREATED | COST |
| --- | --- | --- |
| USDA Forest Service, Humboldt-Toiyabe National Forest | 30 | $6,688 |
|  | TOTAL COST | $6,688 |

# Text boxes

Warning

Entering Burned Area.

Watch for Falling Rocks,

Flash Floods, and Washouts.

Turn Arounds May be Unavailable.