| UNIT LOG | INCIDENT NAME Murphy Complex | DATE PREPARED | TIME PREPARED |
| --- | --- | --- | --- |

| UNIT NAME/DESIGNATORS BAER TEAM | UNIT LEADER (NAME AND POSITION) Erv Gasser, BAER Team Lead Carl Hardzinski, GIS Lead | OPERATIONAL PERIOD 07/30 – 0800 - 2000 |
| --- | --- | --- |

PERSONNEL ROSTER ASSIGNED

| NAME | ICS POSITION | HOME BASE |
| --- | --- | --- |
| Carl Hardzinski | GIS Specialist | BIA – MRO – Ft. Snelling |
| Gerald Barnes | GIS Specialist | NIFC, Boise |

8. ACTIVITY LOG (CONTINUE ON REVERSE)

| TIME | MAJOR EVENTS |
| --- | --- |
| 0800 | CH – Reports at Humboldt-Toiyabe NF, Elko field office, after traveling from Minneapolis to Elko on 07/29 |
| 0830 | GB – Reports at Humboldt-Toiyabe NF, Elko field office, after traveling from Boise to Elko on 07/29 |
| 1000 – 1030 | CH & GB – Participate in in-team briefing |
| 1130 | CH – Visits Bruce Piper at BLM Elko District Office (775-753-4052) to obtain certain geospatial coverages that |
|  | Forest Service would not have – Ownership, soils for Elko Co., DEM over fire, roads |
| 1300 - 1500 | CH & GB – Attend agency briefing |
| 1000 - 1400 | GB - Work with FS staff Troy to connect to the Forest Service; discovered that because of FS security we will not |
|  | be able to connect to the FS network in the building. This is setback until our equipment arrives and we can set up |
|  | our own network. It will still be a problem for using the large format plotter for printing. |
| 1000 – 1800 | CH - Several telephone conversations with salesperson at Media Direct in Washington state. This was a vendor |
|  | used before for plotter and printer supplies. The FS office is short of supplies (paper and ink) and back up print |
|  | heads should one of the printheads fail on either the large format plotter or the color laserjet printer we plan to use |
|  | for making maps. Put together a quote for most of the supplies, but need a decision about ordering toner cartridges |
|  | for the laserjet, since they are expensive. What we are really doing is buying office supplies for the FS because |
|  | they have let theirs run short. Also shipping is going to be expensive to get it here in time. Wait on decision until |
|  | tomorrow when I can ask the team lead. |
| 1300 | Expect someone with DVD that has the GIS suppression team data, including the final perimeter, suppression |
|  | points, and suppression lines. The DVD does not come. By 1900 I call Mike Balen about the DVD; leave a |
|  | message. I don’t hear back from him until 2225, when he tells me a DVD was sent down to the FS office to be |
|  | given to the GIS specialist, Juanita Mendive. As of the of the day (2000 Hours) I still did not have the DVD. |
| 1500- 1700 | Download the existing FS data and transfer it to the two independent computers to start looking at the data and |
|  | making the structure for the BAER snap servers when they arrive. |
| 1700 – 1800 | CH - Used a FS computer to make a rough map at the request of watershed group. Was unable to print the map, |
|  | and by this time the FS staff had gone home |
|  | A big issue at the end of the day is now the scope of the project, which will be considerably scaled back writing |
|  | the plan for Forest Service land (and some state) as opposed to the larger complex going into Idaho. |
|  | Prepared by Carl Hardzinski, GIS Lead |