| PART E SUMMARY BIA TREATMENTS |
| --- |
| SPEC # | NFPORS CAT. | PLANNNED ACTION | UNITS | # OF UNITS | UNIT COST | FY07 | FY08 | FY09 | TOTAL |
| 1 | Planning | Plan Preparation | Plan | 1 | $111,636 | $111,636 |  |  | $111,636 |
| 2 | Monitoring | Treatment Monitoring | acres | 5112 | $11 | $0 | $57,690 | $57,690 | $115,380 |
| 3 | Invasive Species | Pinyon Juniper: Aerial Seeding | acres | 3,366 | $64 | $163,126 | $50,694 |  | $213,820 |
| 4 | Invasive Weeds | Non-Native Invasive Weed Control | acres | 292 |  | $23,643 | $21,803 | $6,637 | $52,083 |
| 5 | Roads | Post-Flood Road & Irrigation Infrastructure Clean Up | miles | 44 |  | $11,958 | $11,957 |  | $23,915 |
| 6 | Emergency Stabilization | Native American Consultation | each | 1 | $1,693.00 | $1,693 |  |  | $1,693 |
| 7 | Heritage Resouces | Cultural Resource Treatment Clearance |  |  |  | $70,184 |  |  | $70,184 |
| 8 | Roads | Install Safety Signs | sign | 8 | $774 | $0 | $6,188 |  | $6,188 |
| 9 | Invasive Species | Aerial Seeding & Chaining | acres | 1538 | $75 |  | $114,765 |  | $114,765 |
| 10 | Invasive Species | Aerial Herbicide | acres | 1538 |  | $8,892 | $58,941 |  | $67,833 |
| 11 | Protection and Warning | Protective Fence Repair | miles | 10 | $8,783 | $0 | $87,833 |  | $87,833 |
| 12 | Erosion/Sedimentation | Lop and Scatter | acres | 327 |  | $0 | $111,855 | $1,617 | $113,472 |
| 13 | Heritage Resouces | Law Enforcement Survelliance | patrols |  |  | $2,544 | $13,992 |  | $16,536 |
| 14 | Protection and Warning | Protective Fence Construction | miles | 12 | $13,602 | $0 | $163,231 |  | $163,231 |
| TOTAL |  |  |  |  |  | $393,676 | $698,949 | $65,944 | $1,158,569 |