2007 SO CAL FIRES

INTERAGENCY BURNED AREA EMERGENCY STABILIZATION PLAN

# PART E – SUMMARY OF ACTIVITIES – COST SUMMARY TABLE – BUREAU OF INDIAN AFFAIRS

| TREATMENT SPECIFICATION | UNIT | UNIT COST | # OF UNITS | Fiscal Year | SPECIFICATION TOTAL |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | 2008 | 2009 | 2010 |  |
| Poomacha |  |  |  |  |  |  |  |
| 1-Plan Preparation | Plan |  | 1 | $227,565 |  |  | $227,565 |
| 2-Implementation Leader |  |  | 1 | $200,985 | $98,640 | $98,640 | $398,265 |
| 3-Power Poles/Lines Replacement | Job | $14,700 | 1 | $14,700 |  |  | $14,700 |
| 4-Arch Site Protection | Site | $759 | 1 | $759 |  |  | $759 |
| 5-Arch Site Stabilization | Site | $27,350 | 1 | $27,350 |  |  | $27,350 |
| 6-Invasive Species Assessment | Acres | $0.25 | 20,051 | $4,836 |  |  | $4,836 |
| 7-WeedTreatment Monitoring | Acres | $19.50 | 35 | $682 | $682 | $682 | $2,046 |
| 8-Invasive Weeds Treatments | Acres | $1,388 | 35 | $48,584 |  |  | $48,584 |
| 9-Protective Fencing | Miles | $13,145 | 5.4 | $70,984 |  |  | $70,984 |
| 10-Tree Hazard Identification | Miles | $34 | 150 | $5,100 |  |  | $5,100 |
| 11-Tree Hazard Mitigation | Trees | $476 | 25 | $11,893 |  |  | $11,893 |
| 12-Maintain Sediment Basin | Basins | $750 | 2 | $1,500 | $1,500 | $1,500 | $4,500 |
| 13-Guardrail/Signs Replacement | Distance /signs | $198 /$17 | 2100 ft. /79 post | $416,350 |  |  | $416,350 |
| 14-Flood Hazard Signs | Signs | $166 | 20 | $3,320 |  |  | $3,320 |
| 15-Sandbag UV Protection | Job | $4,500 | 1 | $4,500 |  |  | $4,500 |
| 16-Structure Protection | Sites | $6,777 | 41 | $277,850 |  |  | $277,850 |
| 17-Bank Stabilization | Channel | $361,751 | 1 | $361,751 |  |  | $361,751 |
| 18-Channel Debris Cleanout | Channel | $13,347 | 3 | $40,042 |  |  | $40,462 |
| 19-Culvert Cleaning | Culverts | $1,029 | 127 | $130,645 |  |  | $130,645 |
| 20-Culvert Removal/Replacement | Culverts | $5,460 | 20 | $109,210 |  |  | $109,210 |
| 21-Early Warning System | Job | $387,323 | 1 | $333,773 | $26,775 | $26,775 | $387,323 |
| 22-Interception Ditch Cleaning |  |  |  |  |  |  | $0 |
| 23-Irrigation System Maintenance | Rain Events | $4,138 | 4 | $16,553 |  |  | $16,553 |
| 24-Low Water Crossing | Culvert | $4,270 | 1 | $4,270 |  |  | $4,270 |
| 25-Road Debris Removal | Rain Events | $20,776 | 16 | $332,422 |  |  | $332,422 |
| 26-Water System Assessment | Report | $10,000 | 1 | $10,000 |  |  | $10,000 |
| SUBTOTAL |  |  |  |  |  |  | $2,911,238 |

2007 SO CAL FIRES

INTERAGENCY BURNED AREA EMERGENCY STABILIZATION PLAN

# PART E – SUMMARY OF ACTIVITIES – COST SUMMARY TABLE – BUREAU OF INDIAN AFFAIRS

| TREATMENT SPECIFICATION | UNIT | UNIT COST | # OF UNITS | Fiscal Year | SPECIFICATION TOTAL |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | 2008 | 2009 | 2010 |  |
| Witch |  |  |  |  |  |  |  |
| 6-Invasive Weeds Assessment | Acres | $0.25 | 10,310 | $2,512 |  |  | $2,512 |
| 9-Protective Fencing | Miles | $9,724 | 0.55 | $5,348 |  |  | $5,348 |
| 12-Maintain Sediment Basin | Basins | $1,018 | 28 | $28,500 | $28,500 | $28,500 | $85,500 |
| 16-Structure Protection | Sites | $5,405 | 6 |  | $32,430 |  | $32,430 |
| 18-Channel Debris Cleanout | Channel | $2,420 | 1 | $2,420 |  |  | $2,420 |
| 19-Culvert Cleaning | Culverts | $1,039 | 5 | $5,195 |  |  | $5,195 |
| 22-Interception Ditch Cleaning | Drainage | $1,544 | 4 | $6,176 |  |  | $6,176 |
| 25-Road Debris Removal | Rain Events | $6,755 | 4 | $27,018 |  |  | $27,018 |
| SUBTOTAL |  |  |  |  |  |  | $166,599 |
| GRAND TOTAL |  |  |  |  |  |  | $3,077,837 |