PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Highway Guardrail Repair and Replacement/Traffic Signs | PART E BIA Spec-# | 13 BIA Guardrail/Signs Replacement |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Protection & Warning | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Protective Barriers/Warning Signs | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | La Jolla Reservation | IMPACTED T&E SPECIES | NA |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: The Poomacha Fire damaged highway guardrails and a number of traffic warning signs and in the Red Gate Road neighborhood on La Jolla Reservation. Provide for replacement of steel guardrail, traffic warning signs and reflective markers along the Red Gate Road. Replace all wooden support posts with steel along 2,100 feet of guardrail on Red Gate Road. In addition, replace 1,000 feet of steel rail damaged beyond repair. B. Location/(Suitable) Sites: Carsonite reflectors need replaced on the outside edge along the entire length of the 1 mile Red Gate Road (both sides) on the La Jolla Reservation. See attached map for specific locations. C. Design/Construction Specifications: Replace 280 white fiberglass (carsonite or similar) post with standard reflective decals or tape. Signs would be space approximately 50 feet apart on both sides of road. Most of the metal guardrail appears to be in sound condition, but approximately 1,000 ft of the steel rail suffered heat stress and has been twisted or bent beyond repair. Replace 1,000 feet of guardrail with 12’ 6” guardrail beams. Replace burnt wooden highway guardrail posts with steel posts along a 1,100 foot stretch of existing guardrail. Replacement or repair of traffic and directional signs damaged by the fire. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Reflector markers are needed to mark the edge of this mountain road. Guardrails are needed to prevent vehicles from traveling down the steep slopes. Safety road signs are needed to prevent accidents to vehicles and pedestrians. E. Treatment consistent with Agency Land Management Plan (identify which plan): Fire Management Plan for the Southern California Agency, FIREWISE 2000. F. Treatment Effectiveness Monitoring Proposed: Implementation Leader will verify installation of guardrail and safety signs.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| TOTAL PERSONNEL SERVICE COST |  |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| TOTAL MATERIALS AND SUPPLY COST |  |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Repair costs to replace burnt wooden guardrail posts – install steel posts and rubber pads @ $150/linear foot X 1,100 ft X 1 Fiscal Year = | $165,000 |
| Installed cost for metal guardrail with steel posts @ $250/linear foot X 1,000 ft X 1 Fiscal Year = | 250,000 |
| Replace wood posts @ $45/post X 2 post X 1 Fiscal Year = | 90 |
| Stop sign and post @ $75/sign X 1 sign X 1 Fiscal Year = | 75 |
| Speed limit signs and posts @ $75/sign X 2 signs X 1 Fiscal Year = | 150 |
| Speed limit/children at play sign @ $75 X 1 sign X 1 Fiscal Year = | 75 |
| 24”x36” directional sign and post @ $100 X 1 sign X 1 Fiscal Year = | 100 |
| 48” x 24” directional sign and 2 posts @ $125 X 2 signs X 1 Fiscal Year = | 250 |
| Guardrail reflectors @ $5 X 50 each X 1 Fiscal Year = | 250 |
| Road site reflector posts carsonite @ $20 X 282 each X 1 Fiscal Year = | 5,640 |
| TOTAL CONTRACT COST | $421,630 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/01/2007 | 1/31/2008 | S | 2100 linear feet | $198 | 2100 ft | $415,000 |
| 2008 | 12/01/2007 | 1/31/2008 | S | 79 post/signs | $17 | 79 post/signs | $1,350 |
| TOTAL | $416,350 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | C,M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. |  |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Public Safety and Facilities Assessment, Appendix I, See Treatment_ Map, Appendix IV

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| La Jolla | $415,000 |  |  | 2100 linear ft | $415,000 |
| La Jolla | $1,350 |  |  | 79 posts/signs | $1,350 |
| TOTAL COST | $416,350 |  |  |  | $416,350 |