PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Flood Hazard Signs | PART E BIA Spec-# | 14 BIA Flood Hazard Signs |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Protection and Warning | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Warning Signs | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | Pala, Pauma, Rincon, and La Jolla | IMPACTED T&E SPECIES | NA |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Flood and mudflow hazard warning signs should be developed for immediate installation at low water crossings for the protection of life and property. These signs are necessary to inform the public of immediate danger posed by flash floods and mudflow events generated by storms. B. Location/(Suitable) Sites: 20 sites on county roads and Indian trust land roads receiving drainage from Indian trust lands. See Values-at-Risk tables, maps and GPS reference coordinates. C. Design/Construction Specifications: Sign locations on county roads to be approved by San Diego County Transportation Department. (to be confirmed prior to ordering) All signs will be constructed of minimum 0.080 inch aluminum or equivalent gage, galvanized sheet metal with black lettering on a reflectorized yellow background with wording that states: FLASH FLOOD AREA (see example) Flash flood warning signs will be 36-inches (wide) X 36-inches (tall) rectangular signs and will be mounted with 2 carriage bolts per sign on one steel U channel post. Post is to be installed in firm earth approximately 36 inches deep. Two signs per low water crossing facing on coming traffic. Signs to be placed approximately 100 ft before entering the low water crossing. Signs shall be well visible to traffic and free of visual obstructions (other signs, vegetation, etc.). Use one sign for entry in large areas subject to Flash Floods. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): To provide warning to residents and the general public about potential floods, and mud and debris flows at low water crossings. E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Inspect signs annually and replace as necessary.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Project inspection to be accomplished by Implementation Leader | $0 |
| TOTAL PERSONNEL SERVICE COST | $0 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Ten-foot steel U channel posts w/ 1 per sign @ $18.00/post x 20 Num of Signs = | $360 |
| Two 3/8 inch carriage bolts/nuts/washer assembles per sign @ $3.00 each x 20 Num of Signs = | $60 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $420 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| TOTAL MATERIALS AND SUPPLY COST |  |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Contract Labor Installation @ $60 / sign X 20 Num of Signs | $1,200 |
| Contract Sign Production @ $85 / sign X 20 Num of Signs | $1,700 |
| TOTAL CONTRACT COST | $2,900 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 01/02/2008 | 01/31/2008 | S | Sign | $166 | 20 signs | $3,320 |
| TOTAL | $3,320 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. | M |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. |  |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | C |
| 4. Estimates based upon government wage rates and material cost. |  |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Watershed Assessment, Appendix I. See Watershed Treatment Map, Appendix IV

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| Pala | $664 |  |  | 4 | $664 |
| Pauma | $996 |  |  | 6 | $996 |
| Rincon | $664 |  |  | 4 | $664 |
| La Jolla | $996 |  |  | 6 | $996 |
| TOTAL COST | $3,320 |  |  | 20 | $3,320 |

Example of 36" x 36" reflective sign