PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Culvert Cleaning | PART E BIA Spec-# | 19 BIA Culvert Cleaning |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Roads | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Culverts | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | La Jolla, Rincon, Mesa Grande | IMPACTED T&E SPECIES | N |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Culverts that are in areas at risk to flooding and/or debris flows should be cleaned to ensure maximum flow capacity. Subsequent to flood events culverts should be inspected and if necessary re-cleaned. B. Location/(Suitable) Sites: See Watershed Treatment Map, Appendix IV. C. Design/Construction Specifications: Shovel and flush debris from culverts and place material outside of channel where it cannot re-enter stream channels. Use backhoe and dump truck to remove debris and fill from channel and around culvert inlet. Use water tender and or fire engine to flush debris out of culvert. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): To maximize culvert and channel carrying capacity in order to handle anticipated high flow events and to protect transportation infrastructure. E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Visually inspect each culvert in flood prone/debris flow areas subsequent to rain events and clean those which are blocked or have reduced capacity.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| WG-10 or equivalent, Equipment Operators: 4 @ $33.50/hour x 40 hours X 4 rain events | $21,440 |
| TOTAL PERSONNEL SERVICE COST | $21,440 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Tracked excavator @ $125/hour x 40 hours x 4 rain events | $20,000 |
| Backhoe @ $85/hour x 80 hours x 4 rain events | $27,200 |
| Dump truck @ $85/hour x 80 hours x 4 rain events | $27,200 |
| Engine and/or Water Tender @ $85/hour x 80 hours x 4 rain events | $27,200 |
| Move in/out costs @ $150/hour x 4 hours x 4 pieces of equipment x 4 rain events | $9,600 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $111,200 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| TOTAL MATERIALS AND SUPPLY COST |  |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Vehicle (equipment operators) 4 @ $200/week x 4 weeks | $3,200 |
| TOTAL TRAVEL COST | $3,200 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/1/2007 | 9/30/2008 | F, C | Culverts | $1,021 | 133 | $135,840 |
| TOTAL | $135,840 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P, E |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Watershed Assessment, Appendix I. See Watershed Treatment Map, Appendix IV.

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BIA-La Jolla | $121,330 |  |  | 118 | $121,330 |
| BIA-Rincon | $9,315 |  |  | 9 | $9,315 |
| BIA-Mesa Grande |  |  | $5,195 | 5 | $5,195 |
| TOTAL COST | $130,645 |  | $5,195 | 133 | $135,840 |