PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | BIA Emergency Stabilization Plan Preparation | PART E BIA Spec-# | #1 BIA Plan Preparation |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Planning | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | ES/BAER Plan NEPA EA Prescription Design | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | N/A |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Plan preparation of the Burned Area Emergency Response Emergency Stabilization Plan for the lands impacted by the 2007 SoCal Fires. B. Location/(Suitable) Sites: Bureau of Indian Affairs, Southern California Agency lands impacted by the 2007 SoCal Fires consisting of 31,599 acres. C. Design/Construction Specifications: Conduct a detailed assessment of soil burn severity, its impacts to lands and the threats to life and property, protect critical cultural and natural resources, mitigate impacts to cultural and natural resources, and assess and mitigate suppression impacts. Write emergency stabilization treatment specifications based on aerial and ground reconnaissance, and consultations with local specialists. Treatments must meet objectives of approved land management plans. Write resource assessments justifying treatments, identifying issues, observations, findings, and recommendations. Prepare GIS maps for BAER Plan and presentations. Print/copy plan in hardcopy and on CDs. Submit plan and documentation to Field Manager. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): The purpose is to prepare a comprehensive ES plan to manage or mitigate the fire impacts in order to protect life and property and protect cultural and natural resources. Emergency stabilization actions will be based on a plan developed immediately post-fire. E. Treatment consistent with Agency Land Management Plan (identify which plan): Treatment Consistent with Southern California Fire Management Plan F. Treatment Effectiveness Monitoring Proposed: The plan details monitoring for treatment effectiveness as prescribed for each treatment specification. Final report will be prepared to document the treatment monitoring.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| BAER Team members personnel services: |  |
| 17 X $28.73 X 120 hrs = | $58,609 |
| 17X $43.09 X 175 hrs OT= | $128,192 |
| TOTAL PERSONNEL SERVICE COST | $186,801 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Plotter Paper, Toner, External Hard Drives, office supplies | $7,000 |
| BARC services | $2,500 |
| TOTAL MATERIALS AND SUPPLY COST | $9,500 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| BAER Team Travel: |  |
| Airfare X 17 = | $7,709 |
| Vehicle Rental X 17 = | $8,973 |
| Fuel X 17 = | $2,882 |
| TOTAL TRAVEL COST | $19,564 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Conference Room, GIS lab, meeting room – BAER Den – Rental | $10,500 |
| Plan Printing – GPO Waiver Received | $1.200 |
| TOTAL CONTRACT COST | $11,700 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY08 | 10-28-2007 | 11-16-2007 |  | Plan |  |  | $227,565 |
| TOTAL | $227,565 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | M,T,C |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BIA | 21,297 |  | 10,302 | 31,599 |  |
| TOTAL COST |  |  |  |  | $227,565 |