PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Culvert Removal and Replacement | PART E BIA Spec-# | 20 BIA Culvert Removal/Replacement |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Roads | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Culverts | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | La Jolla, Pauma, Rincon | IMPACTED T&E SPECIES | N |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Remove culverts that are undersized for anticipated higher streamflows as a result of the fires. Where feasible, replace undersized culverts with culverts capable of conveying anticipated post-fire flows. B. Location/(Suitable) Sites: See Watershed Treatment Maps, Appendix IV. C. Design/Construction Specifications: Review the flow model results for culverts and culvert treatments on Watershed map in Appendix _ Evaluate post-fire modeled streamflows with appropriate culvert flow analysis model (BIA Road Engineer). Identify and prioritize culverts for replacement. Develop culvert replacement design and specifications. Obtain environmental clearance from California State Water Resources Control Board, California Department of Fish and Game, and US Army Corps of Engineers where applicable. Install culverts. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Replacing undersized culverts with higher capacity culverts will minimize damage associated with culvert failure as a result of debris jams, undermining, and over topping. E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Visually inspect replaced culverts and determine if culvert size is adequate to convey anticipated post fire streamflows.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| WG-10 or equivalent, Equipment Operators: 4 @ $33.50/hour x 100 hours | $13,410 |
| GS-11/5 BIA Road Engineer @ $35/hour x 80 hours | $2,800 |
| TOTAL PERSONNEL SERVICE COST | $16,210 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| DH5 dozer @ $1,200/day x 10 days | $12,000 |
| Tracked excavator @ $1,250/day x 10 days | $12,500 |
| Backhoe @ $850/day x 10 days | $8,500 |
| Dump truck @ $850 day x 10 days | $8,500 |
| Move in/out @ $150/hour x 4 hours | $600 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $42,100 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Galvanized culverts @ $35/ft x 600 feet | $21,000 |
| Gravel delivered @ $20/cubic yard x 100 cubic yards | $2,000 |
| Asphalt blacktop applied @ $30 square foot x 750 square feet | $22,500 |
| TOTAL MATERIALS AND SUPPLY COST | $45,500 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| BIA Engineer $1,100/weel x 2 weeks | $2,200 |
| GSA Vehicle (equipment operators) 4 @ $200/week x 4 weeks | $3,200 |
| TOTAL TRAVEL COST | $5,400 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/1/2007 | 9/30/2008 | S, F | Culverts | $5,460 | 20 | $109,210 |
| TOTAL | $109,210 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Watershed Assessment, Appendix I. See Watershed Treatment Map, Appendix IV.

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BIA-La Jolla | $81,910 |  |  | 15 | $81,910 |
| BIA-Rincon | $16,380 |  |  | 3 | $16,380 |
| BIA-Pauma | $10,920 |  |  | 2 | $10,920 |
| TOTAL COST | $109,210 |  |  | 20 | $109,210 |