PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Interception Ditch Cleaning | PART E BIA Spec-# | 22 BIA Interception Ditch Cleaning |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Erosion/Sedimentation | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Channel Debris Removal | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | Mesa Grande – tribal housing | IMPACTED T&E SPECIES | N |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: The Witch fire burned the hill slopes adjacent to the Mesa Grande tribal housing area in Black Canyon. Post fire and periodic cleaning of approximately 4100 ft. of concrete lined interception (Eye-brow) ditches along hill slopes above the tribal house is needed to maintain integrity and functionality of the ditches, which divert sheet flows and mud from entering the tribal housing area. B. Location/(Suitable) Sites: Mesa Grande reservation – Along toe slopes above tribal housing in Black Canyon; See Treatment Map Appendix IV and attached map C. Design/Construction Specifications: Hand crews will use various hand tools to clean out ditches. Remove material and place in an area of low relief. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): To prevent increased debris and sheet flows from entering tribal housing area off the burn area E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Inspect ditches after major storm events to determine if an additional treatment is required.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| WG-3 @ $17.24/hour (includes EBC) x 3 personnel x 8 hours x 2 days x 4 rain events x 1 fiscal year = | $3,311 |
| WS-1 @ $22.60/hour (includes EBC) x 1 personnel x 8 hours x 2 days x 4 rain events x 1 fiscal year= | $1,445 |
| TOTAL PERSONNEL SERVICE COST | $4,756 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Hand tools and Misc. supplies @ $100.00 x 4 x 1 = | $400 |
| Safety equipment @ $175.00 x 4 x 1 | $700 |
| TOTAL MATERIALS AND SUPPLY COST | $1,100 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Vehicle (GSA) rental @ $40.00/day x 8 trips x 1 = | $320 |
| TOTAL TRAVEL COST | $320 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/1/2007 | 9/30/2008 | F,C | Rain events | $1,544 | 4 | $6,176 |
| TOTAL | $6,176 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. |  |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | C |
| 4. Estimates based upon government wage rates and material cost. | P,E |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Watershed Assessment, Appendix I. See Watershed Treatment Map, Appendix IV.

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BIA – Mesa Grande |  |  | $6,176 | 4 | $6,176 |
| TOTAL COST |  |  | $6,176 | 4 | $6,176 |