PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Replace Culvert with Low Water Crossing | PART E BIA Spec-# | 24 BIA Low Water Crossing |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Roads | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Culverts | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | La Jolla | IMPACTED T&E SPECIES | N |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Remove culverts that are undersized for anticipated high stream flow events. Install low water crossings to permit continued access to areas above the crossing after culverts are removed. B. Location/(Suitable) Sites: See Watershed Treatment area map, Appendix IV. C. Design/Construction Specifications: Remove overburden from road using a dozer and backhoe. Remove existing culvert using backhoe and properly dispose. Remove excess fill from stream channel and reshape banks to match natural channel width upstream and downstream of the crossing. Re-contour crossing to create an earthen low water crossing immediately above approaches on both sides of the stream crossing to minimize impacts to sediment loading in the channel from overland flow concentrated in road. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Replacing undersized culverts with low water crossings will minimize damage associated with culvert failure as a result of debris jams, undermining, and over topping from high flow events. Low water crossings approximate natural channel morphology and permit flood water to access floodplains. E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Inspect crossings after high flow events to determine if maintenance is required.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| WG-10 or equivalent, Equipment Operators: 2 @ $33.50/hour x 10 hours | $670 |
| TOTAL PERSONNEL SERVICE COST | $670 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| DH5 dozer @ $1,200/day x 1 days | $1,200 |
| Backhoe @ $850/day x 1 days | $850 |
| Dump truck @ $850 day x 1 days | $850 |
| Move in/out @ $150/hour x 4 hours | $600 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $3,500 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| TOTAL MATERIALS AND SUPPLY COST |  |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| GSA Vehicle (equipment operators) 2 @ $50/day x 1 day | $100 |
| TOTAL TRAVEL COST | $100 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/1/2007 | 9/30/2008 | S, F | Culvert | $4,270 | 1 | $4,270 |
| TOTAL | $4,270 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P, T |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Watershed Assessment, Appendix I. See Watershed Treatment Map, Appendix IV.

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BIA-La Jolla | $4,270 |  |  | 1 | $4,270 |
| TOTAL COST |  |  |  |  | $4,270 |