PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Implementation Leader | PART E BIA Spec # | #2 - Implementation Leader |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Administration | FISCAL YEAR(S) (list each year): | 2008, 2009, 2010 |
| NFPORS TREATMENT TYPE * | Contract Administration | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | La Jolla, Pauma, and Rincon Indian Communities | IMPACTED T&E SPECIES | None |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: The Implementation Leader will coordinate all aspects of emergency stabilization including the implementation of treatment specifications and activities, preparation of commercial contract packages, documentation of treatments installed, maintaining financial tracking of costs, preparing annual and final accomplishment reports, submitting supplemental requests for funding, ensuring the completion of all approved treatments, and coordinating with the Southern California Agency, Tribes, and other impacted parties. B. Location/(Suitable) Sites: Barona, Capitan Grande, Iñaja-Cosmit, La Jolla, Mesa Grande, Pala, Pauma-Yuima, Rincon, San Pasqual, and Santa Ysabel. C. Design/Construction Specifications: See Implementation Leader Scope of Work. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): The implementation leader will develop contracts, coordinate contractor access, manage budget, and complete accomplishment reports. E. Treatment consistent with Agency Land Management Plan (identify which plan): Not applicable F. Treatment Effectiveness Monitoring Proposed: If projects are completed on time and within budget this treatment will be considered successful.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| TOTAL PERSONNEL SERVICE COST |  |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| TOTAL MATERIALS AND SUPPLY COST |  |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Contractor will provide all labor material, supplies, equipment, transportation, and supervision to perform project implementation in accordance with the Project Implementation Leader scope of work. |  |
| Initial Planning & Implementation @ $775/day X 13 days = $10,075 | $10,075 |
| Base Year Implementation @ $19,091/month X 10 months=$190,910 | $190,910 |
| Option Year 1 (FY09) @ $16,440/month X 6 months= $98,640 | $98,640 |
| Option Year 2 (FY 10) @ $16,440/month X 6 months= $98,640 | $98,640 |
| TOTAL CONTRACT COST | $398,265 |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISH MENTS | PLANNED COST |
| FY_08 | 11/11/07 | 9/30/08 | S | Implementation |  | 1 | $200,985 |
| FY_09 | 10/1/08 | 9/30/09 | S | Implementation |  | 1 | $98,640 |
| FY_10 | 10/1/09 | 9/30/10 | S | Implementation |  | 1 | $98,640 |
| FY__ |  |  |  |  |  |  |  |
| TOTAL | $398,265 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M, C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Executive Summary

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BIA | $266,838 | $0 | $131,427 |  | $398,265 |
| TOTAL COST |  |  |  |  | $398,265 |