PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Archaeological Site Protection – La Jolla Reservation | PART E BIA Spec-# | 4 BIA Arch Site Protection |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Heritage Resources | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Protect Heritage Sites | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | NA | IMPACTED T&E SPECIES | NA |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Installation of sand bags to prevent flood water and debris from entering archaeological site. B. Location/(Suitable) Sites: La Jolla Reservation Site. Information specific to the location and description of cultural resources is sensitive and exempt from public disclosure under the Archaeological Resources Protection Act of 1979 and the Freedom of Information Act. Cultural resource records are maintained by the BIA and they will coordinate with Tribal representatives on specifics of the treatment. C. Design/Construction Specifications: Place sand bags 4 high across a 35 foot wide gap in the natural creek berm. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Removal of vegetation in the watershed above this archaeological site will cause significant increased flows in the creek adjacent to the site. Placement of sand bags between the creek and the site will prevent erosion of midden deposits within the site from E. Treatment consistent with Agency Land Management Plan (Identify which Plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Tribal representatives will monitor site condition and will notify the Implementation Leader of effectiveness or failure of the treatment.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| TOTAL PERSONNEL SERVICE COST |  |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Sand bags, filled white @ $1.10 X 250 X 1 fiscal year = | $275 |
| TOTAL MATERIALS AND SUPPLY COST | $275 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Work Force Supervisor @ $20/hour X 8 Hours X 1 fiscal year = | $160 |
| Crew 2 @ $14/hour X 8 Hours X 1 fiscal year = | $224 |
| Vehicle @ $100/day X 1 day X 1 fiscal year = | $100 |
| TOTAL CONTRACT COST | $484 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY08 | 12/01/2007 | 12/15/2007 | S | 1 Site | $759 | 1 Site | $759 |
| TOTAL | $759 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | M |
| 4. Estimates based upon government wage rates and material cost. |  |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Cultural Resource Assessment, Appendix I

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| La Jolla | $759 |  |  | 1 Site | $759 |
| TOTAL COST | $759 |  |  | 1 Site | $759 |