PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Invasive Species Assessment | PART E BIA Spec-# | #6 BIA Invasive Species Assessment |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Risk Assessment | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Risk Assessment | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | N/A |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: After vegetation greens-up in the spring, assess for noxious weeds/non-native invasive plant species on reservation lands burned within the perimeters of the Poomacha and Witch Fires. Reservations and acres impacted on the Poomacha Fire are as follows: LaJolla, 8,697 acres; Pala, 2,220 acres; Pauma, 5,320 acres; Rincon, 3,580 acres; and San Pasqual, 7 acres. Reservation lands and acreage impacted on the Witch Fire are as follows: Barona, 887 acres; Capitan Grande, 4,458 acres; Inaja Cosmit, 319 acres; Mesa Grande, 1,817 acres; and Santa Ysabel, 2,820 acres. Sites for detection will be previously known locations, roadways, hand lines, dozer lines, retardant drops, and other disturbed areas. The Implementation Leader will accomplish monitoring for the BIA. Inventory for noxious weeds/non-native invasives near existing locations and in areas that have a high probability for invasion within the burned area and prescribe treatments to control the invasion and spread of the plants. B. Location/(Suitable) Sites: Assess known locations of noxious weeds/non-native invasive plant species. Inventory areas that have a high potential for weed/invasive species invasion. Critical areas include drainages, roads, dozer lines, and burned areas where suppression vehicles and equipment traveled through known noxious weed/non-native invasive plant species populations. Assess all visible noxious weed/non-native invasive plant species along road systems and drainages within the fire area. C. Design/Construction Specifications: Determine tribally sensitive species and monitor for impacts, condition, and recovery. Conduct detection monitoring of existing noxious weed/non-native invasive plant species populations within the burned area using protocol determined by the BIA. Monitoring to determine the post-fire presence or spread of invasive species will be conducted on existing and historical noxious weed/non-native invasive species populations within the burned area using protocols determined by BIA and current management plans. Detection monitoring will be conducted in areas disturbed by the fire and fire suppression activities. Native vegetative cover and density will be assessed in late spring of 2008 to determine whether there is sufficient recovery to preclude invasive species. Monitoring locations will be in areas representative that are not transitional from one vegetation monitoring stratum to another, using local agency specified methods. Should there be insufficient native species recovery, native species will be planted to supplement existing populations. Inventory, photo document, and map new noxious weed/non-native invasive plant species infestations within disturbed lands using Global Positioning System (GPS) technology. Sampling should determine species composition and density. Cover sampling methodologies shall represent dominant plant community type, aspect, and slope variations within the fire area. Photos shall accompany data records as supporting documentation of findings. Initiate agency approved control measures where detection demonstrates the establishment or expansion of noxious weed/invasive species populations. Direct treatment will occur when there is a threat to natural regeneration and recovery of native vegetation, establishment of effective ground cover, or expansion within and outside the burn area from invasive species inside the burned area. Treatment will require submission for supplemental funding. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Purpose is to detect the invasion or spread of noxious weeds and non-native invasive plant species and to prescribe treatments that will control the invasion or spread. Assessment is necessary to determine whether vegetative treatments are necessary to meet management goals and objectives. The level of analysis required will be commensurate with the complexity of the project, level of concern, and the objectives of the plan. Using IPM techniques will help to minimize the establishment of non-native invasive species within the burned area. If recovery has not been met then additional funding requests must be prepared and submitted. E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Control and detection of noxious weeds/non-native invasive plant species in burned areas will be monitored according to the strategy outlined in the specification. Control will be considered successful upon determination that all noxious weeds have been controlled and non-native invasive plants have not spread beyond their pre-fire locations. Monitoring is required to ascertain whether vegetative recovery of habitat has, as anticipated, occurred. Additional treatments may be proposed if monitoring concludes that the criteria for re-vegetation success are not achieved.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Biological Technician: GS-05/5 @ $22.70/hr. X 8 hrs./day X 30 days | $5,448 |
| TOTAL PERSONNEL SERVICE COST | $5,448 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Vehicle for Biological Technician @ $200/week X 6 weeks | $1,200 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $1,200 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Miscellaneous field supplies | $500 |
| Digital Camera | $200 |
| TOTAL MATERIALS AND SUPPLY COST | $700 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY 08 | 12/01/2007 | 09/30/2008 | F | Acres | $0.25 | 30,361 | $7,348 |
| TOTAL | $7,348 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies | E |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Appendix I, Vegetation Resource Assessment; See Appendix IV, Vegetation Treatment Map.

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| LaJolla | $0.25 |  |  | 8,697 | $2,122 |
| Pala | $0.25 |  |  | 2,220 | $542 |
| Pauma | $0.25 |  |  | 5,320 | $1,297 |
| Rincon | $0.25 |  |  | 3,580 | $873 |
| San Pasqual | $0.25 |  |  | 7 | $2 |
| Barona |  |  | $0.25 | 887 | $217 |
| Capitan Grande |  |  | $0.25 | 4,458 | $1,087 |
| Inaja Cosmit |  |  | $0.25 | 319 | $78 |
| Mesa Grande |  |  | $0.25 | 1,817 | $443 |
| Santa Ysabel |  |  | $0.25 | 2,820 | $687 |
| TOTAL COST |  |  |  |  | $7,348 |