PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Invasive Species Control Effectiveness Monitoring | PART E BIA Spec-# | #7 BIA Weed Treatment Monitoring |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Monitoring | FISCAL YEAR(S) (list each year): | 2008, 2009, 2010 |
| NFPORS TREATMENT TYPE * | Treatment Effectiveness Monitoring | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | BIA Trust Lands LaJolla and Rincon Reservations | IMPACTED T&E SPECIES | N/A |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: This specification proposes invasive species control monitoring for one year following treatment to ascertain success of invasive species control efforts on approximately 35 Acres of BIA Trust lands within the Poomacha and Witch fires. B. Location/(Suitable) Sites: Monitoring transects will be placed within the identified treated invasive species areas. C. Design/Construction Specifications: Monitoring transects shall be established and methodologies designed to determine: 1. Sample for presence/absence at selected periods of time and /or establish transect or plot sampling method at the discretion of the local agency; ensure a 1% sample. Measure or estimate percentage of invasive species cover killed as compared to remaining live plants. Photos shall accompany data records as supporting documentation of findings. Observations should be documented both in written and photographic documents to record other factors such as herbivory, surface erosion, etc. A final report shall be published that documents sampling methodologies, techniques, areas sampled, and summary of findings. Treatment is successful if 80% or more of the invasive species by cover percent has been killed. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Monitoring is required on all Emergency Stabilization plans. The level of monitoring required will be commensurate with the complexity of the project, level of concern, and the objectives of the plan. Monitoring and evaluation to determine the effectiveness of stabilization treatments is funded for up to three years following containment of a wildfire. E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: Monitoring is required to ascertain re-seeding or native release success and effectiveness of all proposed vegetation related treatments to meet the objectives that the BAER Team identified and mitigate the identified emergency to the degree anticipated. Ensure establishment or re-seeded species or species managed for natural release for soil stabilization, non-native annual species control, wildlife impacts and watershed protection.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| TOTAL PERSONNEL SERVICE COST |  |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| TOTAL MATERIALS AND SUPPLY COST |  |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Implementation of Monitoring X 3 years | $682 |
| TOTAL CONTRACT COST | $682 |
| SPECIFICATION COST SUMMARY |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY_08_ | 0 9/01/2008 | 09/30/2008 | F | Acres | $19.50 | 35 | $ 682 |
| FY 09 | 09/01/2009 | 09/30/2009 | F | Acres | $19.50 | 35 | $682 |
| FY 10 | 09/01/2010 | 09/30/2010 | F | Acres | $19.50 | 35 | $682 |
| TOTAL | $2,046 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M, E |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services, E = Equipment   M = Materials/Supplies, T = Travel, C = Contract, F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Vegetation Resources Assessment, Appendix I. See Vegetation Treatments/Monitoring Map, Appendix IV.

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| La Jolla | $19.50 |  |  | 21 | $409 |
| Rincon | $19.50 |  |  | 84 | $1,637 |
| TOTAL COST |  |  |  |  | $2,046 |