PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | INVASIVE WEEDS TREATMENT | PART E BIA Spec-# | #8 BIA Invasive Weeds Treatment |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Invasive Species | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Chemical/Hand/Biological Treatment | WUI? Y / N | Y |
| IMPACTED COMMUNITIES AT RISK | Trust Indian Lands LaJolla and Rincon Reservations | IMPACTED T&E SPECIES | N/A |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Control the spread of known noxious weed infestations within the Poomacha Fire, prior to seed set and maturation. Treatment of these California listed noxious weeds is proposed since the likelihood of their movement into non-infested areas of the burn has been aggravated by the fire. Utilize integrated pest management techniques (chemical, biological, mechanical, and cultural control methods) as appropriate to prevent the spread and establishment of noxious weeds within the fire area. Grubbing may occur in riparian areas in limited situations. Herbicidal treatment of noxious weeds on the two reservations. B. Location/(Suitable) Sites: Control the spread of all known noxious weed populations along road systems, riparian areas, and suppression related sites within the fire area. Based on the point and polygonal locations of known infestations, the acreage of noxious weeds is estimated at 35 acres. All known and mapped locations of weeds are on lands administered by the Bureau of Indian Affairs (BIA), in trust for the Tribes or individual Indians, within the perimeter of the Poomacha Fire. Known noxious weeds occurring within the Poomacha Fire, on the LaJolla Reservation, are Giant Reed (Arundo donax) and Tree of Heaven (Ailanthus altissima). Weeds occurring within the Poomacha Fire, on the Rincon Reservation, are Giant Reed, Tree of Heaven, and Tamarisk (Tamarix ramosissima). Estimated acres for control by species are as follows: LaJolla Reservation: Giant Reed, 4 acres; Tree of Heaven, 3 acres; Rincon Reservation: Giant Reed, 7 acres; Tamarisk, 17 acres; and Tree of Heaven, 4 acres. See the Vegetation Treatment Map in Appendix I for specific mapped locations. C. Design/Construction Specifications: Control the spread of noxious/non-native weeds identified during BIA monitoring surveys prior to seed set. Use truck-mounted sprayers, ATV-mounted sprayers, or backpack sprayers (depending on access and ability for spray personnel to reach infestations), to apply herbicides to selected noxious weed populations. Tamarisk will primarily be controlled by cutting the stems and painting or rubbing herbicide on the fresh cut stump. If the herbicide is mixed in an oil based solution, timing for painting is not that critical. If a water based solution is used, then the stump should be painted with herbicide immediately. All spraying or hand herbicide application will be in accordance with guidelines contained within BIA management plans and approved environmental documents using BIA or Tribally approved herbicides, such as triclopyr (Garlon 4®), imazapyr (Habitat®), clopyralid (Transline®), and glyphosate (Roundup®). Surfactants and dyes will be used to increase the effectiveness of the herbicide and to identify where treatments have occurred. Hand grub noxious weeds located at springs and along perennial or intermittent drainages by contractor. Follow-up control in subsequent years on all new infestations sites, as identified through noxious weed detection monitoring surveys, will be through rehabilitation or other funding requests. Biological agents may be used in conjunction with hand grubbing in sensitive riparian areas where herbicidal control is not feasible. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Stabilization funds can be used to control non-native invasive plants within burned areas when it can be documented that those plants may quickly invade or hamper re-establishment of native vegetation. The cost to assess and control invasive species is an appropriate use of emergency stabilization funding. Using IPM techniques to minimize the establishment of non-native invasive species within the burned area. E. Treatment consistent with Agency Land Management Plan (identify which plan): Completion of Emergency Stabilization treatments are described in, and are consistent with, the Southern California Agency’s Fire Management Plan (Firewise 2000). Protection of beneficiaries and Indian Trust resources is consistent with the BIA’s mission. F. Treatment Effectiveness Monitoring Proposed: A separate specification for detection of noxious weeds/non-native invasive plant species has been prepared. Control of noxious weeds in both burned and unburned areas will be monitored according to the strategy outlined. Control will be considered to be successful upon determination that all noxious weeds have been controlled or populations reduced substantially.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| TOTAL PERSONNEL SERVICE COST |  |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| TOTAL MATERIALS AND SUPPLY COST |  |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| TOTAL TRAVEL COST |  |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Implementation for Weed Spraying | $2,284 |
| Vehicle for Implementation | $800 |
| Spray weeds @ $1,300/acre X 35 acres | $45,500 |
| TOTAL CONTRACT COST | $48,584 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY 08 | 12/01/2007 | 09/30/2008 | F | Acres | $1,388 | 35 | $48,584 |
| TOTAL | $48,584 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | C, M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services, E = Equipment   M = Materials/Supplies, T = Travel, C = Contract, F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Appendix I, Vegetation Resource Assessment; See Appendix IV, Vegetation Treatment Map.

TOTAL COST BY JURSIDICTION

| TRIBAL JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| LaJolla | $1,388 |  |  | 7.0 | $9,717 |
| Rincon | $1,388 |  |  | 28.0 | $38,867 |
| TOTAL COST |  |  |  |  | $48,584 |