PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Invasive Species Control Effectiveness Monitoring | PART E BLM Spec- S 16 | #10_InvasiveTreatment Monitoring |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Monitoring | FISCAL YEAR(S) (list each year): | 2008, 2009, 2010 |
| NFPORS TREATMENT TYPE * | Treatment Effectiveness Monitoring | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | N/A | IMPACTED T&E SPECIES | N/A |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: This specification proposes invasive species control monitoring for one year following treatment to ascertain success of invasive species control efforts on approximately 608 acres of BLM lands within the Harris fires including monitoring Quino Checkerspot Butterfly Habitat monitoring. B. Location/(Suitable) Sites: Monitoring transects will be placed within the identified treated invasive species areas. C. Design/Construction Specifications: Monitoring transects shall be established and methodologies designed to determine: 1. Transect or plot sampling method is at the discretion of the local agency, but should ensure a 1% sample. Measure or estimate percentage of invasive species cover killed as compared to remaining live plants. Photos shall accompany data records as supporting documentation of findings. Observations should be documented both in written and photographic documents to record other factors such as herbivory, surface erosion, etc. A final report shall be published that documents sampling methodologies, techniques, areas sampled, and summary of findings. Treatment is successful if 80% or more of the invasive species by cover percent has been killed. This provides monitoring for Specification #5, Hand Seeding Critical Habitiat. If the monitoring finds that the objectives of Specification #5 have not been met, additional treatments may be requested through the ES or the Burned Area Rehabilitation accounts. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Monitoring is required on all Emergency Stabilization plans. The level of monitoring required will be commensurate with the complexity of the project, level of concern, and the objectives of the plan. Monitoring and evaluation to determine the effectiveness of stabilization treatments is funded for up to three years following containment of a wildfire. Monitoring will determine the effectiveness of the treatment on invasive species in the occupied Quino Checkerspot Butterfly habitat E. Treatment consistent with Agency Land Management Plan (identify which plan): Burned Area Emergency Stabilization and Rehabilitation Handbook, Part V, Monitoring, Evaluation, and Reporting, South Coast Management Plan, 1994 F. Treatment Effectiveness Monitoring Proposed: Monitoring is required to ascertain re-seeding or native release success and effectiveness of all proposed vegetation related treatments to meet the objectives that the BAER Team identified and mitigate the identified emergency to the degree anticipated. Ensure establishment or re-seeded species or species managed for natural release for soil stabilization, non-native annual species control, wildlife impacts and watershed protection.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Natural Resource Specialist: GS-09/5 @ $34.40/hr. X 8 hours/day X 25 days X 3 years | $20,640 |
| TOTAL PERSONNEL SERVICE COST | $20,640 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| Vehicle for Natural Resource Specialist @ $200/week X 5weeks x 3 years | $3,000 |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST | $3,000 |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Miscellaneous field supplies, such as scales, topo maps, tapes, etc | $300 |
| TOTAL MATERIALS AND SUPPLY COST | $300 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Per diem for Natural Resource Specialist @ $848/week X 5 weeks X 3 years | $12,720 |
| TOTAL TRAVEL COST | $12,720 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |
| SPECIFICATION COST SUMMARY |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| FY_08_ | 09/01/2008 | 09/30/2008 | F | Acres | $20.10 | 608 | $12,220 |
| FY 09 | 09/01/2009 | 09/30/2009 | F | Acres | $20.10 | 608 | $12,220 |
| FY 10 | 09/01/2010 | 09/30/2010 | F | Acres | $20.10 | 608 | $12,220 |
| TOTAL | $36,660 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | M |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services, E = Equipment   M = Materials/Supplies, T = Travel, C = Contract, F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Appendix I, Vegetation Resources Assessment; See Appendix IV, Vegetation Treatments/Monitoring Map.

## TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BLM |  | 1,824 |  | 1,824 | $36,660 |
| TOTAL COST |  |  |  |  | $36,660 |