PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Project Implementation Leader | PART E BLM Spec- S 1 | #2_Implementation Leader |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Administration | FISCAL YEAR(S) (list each year): | 2008, 2009, 2010 |
| NFPORS TREATMENT TYPE * | Contract Administration | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | N | IMPACTED T&E SPECIES | N |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Lead and provide administration support to continue coordination and oversight of the Harris Fire emergency stabilization. B. Location/(Suitable) Sites: Treatment areas are throughout and adjacent to the fire. Duty station will be located at the Palm Springs-South Coast Field Office. Per diem for each specification will be identified for each treatment. C. Design/Construction Specifications: The Project Implementation Leader is responsible for oversight of BLM ES treatments in the 2007 Southern California BAER plan. The leader will write statements of work for each contract or agreement, provide treatment monitoring summaries, and requests for funding for the next fiscal year. Leader will coordinate activities with adjoining land owners. Funding will be provided for State Office Program Management and planning. Project Implementation Leader is responsible for specification amendments, annual reports, and final report. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): The purpose of this specification is to provide oversight and coordination with other agencies when implementing treatments. E. Treatment consistent with Agency Land Management Plan (identify which plan): Palm Springs-South Coast Resource Management Plan, 1994 F. Treatment Effectiveness Monitoring Proposed: Treatment effectiveness is not applicable.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Natural Resource Specialist GS-9/1 @$34.50 per hour X 8 hr/day X 40 days X 1year | $11,008 |
| State Office Program Lead for ES & BAR GS-13/6 @ $61.00 X 8 hr/day X 3 days X 1 year | $1,464 |
| Natural Resource Specialist GS-9/1 @$34.50 per hour X 8 hr/day X 10 days X 2 year | $5,520 |
| State Office Program Lead for ES & BAR GS-13/6 @ $61.00 X 8 hr/day X 1 day X 2 year | $976 |
| TOTAL PERSONNEL SERVICE COST | $18,968 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Miscellaneous materials and supplies x 1 year | $1000 |
| Miscellaneous materials and supplies x 2 years | $200 |
| TOTAL MATERIALS AND SUPPLY COST | $1,200 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Per diem for State Office Program Lead x 1 year | $1,000 |
| TOTAL TRAVEL COST | $1000 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/1/08 | 9/30/08 | F | 1 | $14,472 | 1 | $14,472 |
| 2009 | 10/1/08 | 9/30/09 | F | 1 | $ 4,348 | 1 | $3,348 |
| 2010 | 10/01/08 | 9/30/10 | F | 1 | $ 4,348 | 1 | $3,348 |
| TOTAL | $21,168 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | P |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. |  |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Executive Summary

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BLM |  | $21,168 |  |  |  |
| TOTAL COST |  |  |  |  | $21,168 |