PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Mine and Well Safety | PART E BLM Spec- S 14 | #3_ Mine and Well Safety |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Abandon Mine | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Abandon Mine Stabilization | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | NA | IMPACTED T&E SPECIES | NA |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Secure one vertical mine shaft and three water wells from public access. B. Location/(Suitable) Sites: The open mine shaft - N: 3606469/ E: 521815. Well 1 – N: 3609051/ E: 520701. Well 2 – N: 3608831/ E: 520171. Well 3 – N: 3608469/ E: 520355. Zone 11. T18S, R2E, Sec 22, San Bernardino Base Meridian C. Design/Construction Specifications: Mine Shaft Section 106 documentation of mine complex. Construction and installation of a bat accessible metal grate to exclude public from inadvertently accessing the mine. Grate should follow standards for spacing as defined by Bat Conservation International, but should be stout enough to prevent collapse if weight is placed on grate. Well 1 Section 106 documentation of well location. Construction and installation of metal grate to match bolts already in concrete sill around well. Grate should have 6 x 6 inch grid. Well 2 Section 106 documentation of well location. Weld tabs on existing grate to match bolts embedded in concrete sill. Well 3 Section 106 documentation of well location. Fill with sand to prevent vehicles from driving into well from adjacent road. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Removal of vegetation within the vicinity of these four locations has created a safety hazard for public using the area. E. Treatment consistent with Agency Land Management Plan (identify which plan): BLM South Coast, Resource Management Plan and Record of Decision, 1994. F. Treatment Effectiveness Monitoring Proposed: Safety hazard will be eliminated upon completion of treatment.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Natural Resource Specialist (GS-9/5 @ $34.40/hour X 40 Hours X 1 Fiscal Year = | $1,376 |
| Archaeologist (GS-11/5 @ $43/hour X 60 hours X 1 Fiscal Year | $2,580 |
| TOTAL PERSONNEL SERVICE COST | $3,956 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Sand delivered (10 yards @ $60/yard X 1 Fiscal Year = | $600 |
| TOTAL MATERIALS AND SUPPLY COST | $600 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Vehicle cost @ $200/day X 7 days X 1 Fiscal Year = | $1,400 |
| Per diem @ $69/day X 7 days X 1 Fiscal Year = | $483 |
| Lodging @ $139/night X 6 nights X 1 Fiscal Year = | $834 |
| TOTAL TRAVEL COST | $2,717 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| Fabrication/modification/installation of well grates @ 1000 X 1 Fiscal Year = | $1,000 |
| Design, fabrication and installation of bat accessible Cor-Ten grate @ $10,000 X 1 Fiscal Year = | $10,000 |
| TOTAL CONTRACT COST | $11,000 |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/15/2007 | 2/15/2008 | S | Sites | $4,568 | 4 | $18,273 |
| TOTAL | $18,273 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | C |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P, T |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Cultural Resource Assessment

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BLM (ea) |  | 4 |  | 4 | $18,273 |
| TOTAL COST |  |  |  |  | $18,273 |