PART F - INDIVIDUAL TREATMENT SPECIFICATION

| TREATMENT/ACTIVITY NAME | Habitat Closure Signs | PART E BLM Spec- S 15 | #4_ Habitat Closure Signs |
| --- | --- | --- | --- |
| NFPORS TREATMENT CATEGORY* | Wildlife Habitat | FISCAL YEAR(S) (list each year): | 2008 |
| NFPORS TREATMENT TYPE * | Stabilize/Secure/Protect Critical Habitat | WUI? Y / N | N |
| IMPACTED COMMUNITIES AT RISK | NA | IMPACTED T&E SPECIES | Quino checkerspot butterfly |

* See NFPORS Restoration & Rehabilitation module - Edit Treatment screen for applicable entries.

WORK TO BE DONE (describe or attach exact specifications of work to be done):

A. General Description: Purchase and install boundary markers, no vehicle markers, no OHV markers and area closure signs to protect critical Quino checkerspot butterfly habitat on the Harris Fire. This signage is necessary to support and enforce the motorized vehicle closure. B. Location/(Suitable) Sites: Various locations on BLM lands within the Harris Fire. BLM Law Enforcement and Resource Specialists have determined suitable locations for posting. C. Design/Construction Specifications: BLM sign standards will be used for all signs and markers. D. Purpose of Treatment Specifications (relate to damage/change caused by fire): Removal of vegetation has opened areas of critical wildlife habitat to illegal vehicle and Off-Highway-Vehicle use. Fire damaged signs and markers will also be replaced. E. Treatment consistent with Agency Land Management Plan (identify which plan): South Coast Resource Management Plan and Record of Decision, 1994. BLM F. Treatment Effectiveness Monitoring Proposed: During routine patrols Law Enforcement will monitor areas posted as closed from this treatment to determine effectiveness.

LABOR, MATERIALS AND OTHER COST:

| PERSONNEL SERVICES: (Grade @ Cost/Hours X # Hours X # Fiscal Years = Cost/Item): Do not include contract personnel costs here (see contractor services below). | COST / ITEM |
| --- | --- |
| Natural Resource Specialist (GS-9/5 @ $34.40 X 35 hours X 1 Fiscal Year = | $1,204 |
| Law Enforcement Officer (GS-11/7 @ $44 X 60 hours X 1 Fiscal Year = | $2,640 |
| Project Manager (GS-12/7 @ $40.15 X 20 hours X 1 Fiscal Year = | $803 |
| TOTAL PERSONNEL SERVICE COST | $4,647 |
| EQUIPMENT PURCHASE, LEASE AND/OR RENT (Item @ Cost/Hour X # of Hours X #Fiscal Years = Cost/Item): Note: Purchases require written justification that demonstrates cost benefits over leasing or renting. |  |
| TOTAL EQUIPMENT PURCHASE, LEASE OR RENTAL COST |  |
| MATERIALS AND SUPPLIES (Item @ Cost/Each X Quantity X #Fiscal Years = Cost/Item): |  |
| Carsonite Boundary and Sign Marker Posts (various sizes/colors) @ $19/each X 520 X 1 Fiscal Year = | $9,880 |
| Strip Decals (various) @ $2.25/each X 520 X 1 Fiscal Year = | $1,170 |
| Custom Signs (18”X24”) @ $45/each X 12 X 1 Fiscal Year = | $540 |
| Sign Post @ $22/each X 12 X 1 Fiscal Year = | $264 |
| TOTAL MATERIALS AND SUPPLY COST | $11,854 |
| TRAVEL COST (Personnel or Equipment @ Rate X Round Trips X #Fiscal Years = Cost/Item): |  |
| Vehicle @ $200/day X 3 days X 1 Fiscal Year = | $600 |
| Per diem @ $69/day X 3 days X 1 Fiscal Year = | $207 |
| Lodging @ $139/night X 2 nights X 1 Fiscal Year = | $278 |
| TOTAL TRAVEL COST | $1085 |
| CONTRACT COST (Labor or Equipment @ Cost/Hour X #Hours X #Fiscal Years = Cost/Item): |  |
| TOTAL CONTRACT COST |  |

| SPECIFICATION COST SUMMARY |
| --- |
| FISCAL YEAR | PLANNED INITIATION DATE (M/D/YYYY) | PLANNED COMPLETION DATE (M/D/YYYY) | WORK AGENT | UNITS | UNIT COST | PLANNED ACCOMPLISHMENTS | PLANNED COST |
| 2008 | 12/01/2007 | 1/31/2008 | F | Signs | $33 | 532 | $17,586 |
| TOTAL | $17,586 |

Work Agent: C=Coop Agreement, F=Force Account, G=Grantee, P=Permittees, S=Service Contract, T=Timber Sales Purchaser, V=Volunteer

SOURCE OF COST ESTIMATE

| 1. Estimate obtained from 2-3 independent contractual sources. |  |
| --- | --- |
| 2. Documented cost figures from similar project work obtained from local agency sources. | M |
| 3. Estimate supported by cost guides from independent sources or other federal agencies |  |
| 4. Estimates based upon government wage rates and material cost. | P, T |
| 5. No cost estimate required - cost charged to Fire Suppression Account |  |

P = Personnel Services,   E = Equipment   M = Materials/Supplies,   T = Travel,   C = Contract,   F = Suppression

RELEVANT DETAILS, MAPS AND DOCUMENTATION INCLUDED IN THIS REPORT:

See Public Safety and Facilities Assessment

TOTAL COST BY JURSIDICTION

| JURISDICTION | Poomacha | Harris | Witch | UNITS TREATED | COST |
| --- | --- | --- | --- | --- | --- |
| BLM (ea) | 55 | 422 | 55 | 532 | $17,586 |
| TOTAL COST | $1,759 | $14,068 | $1,759 | 532 | $17,586 |